REDDUST | ENGINEERING OPERATIONS SERIES

# STEP 23

# RedDust Agentic AI Platform
Implementation Runbook

From a single repository-aware coding agent to governed engineering and enterprise automation swarms

Version 1.0  •  16 October 2026  •  Development → staging → production

Audience: RedDust platform owner, Python/React Native engineers, DevOps engineers, security reviewers, QA engineers, and engineering interns.

CONTROL / IMPORTANT — Implementation companion to the separate Agentic AI textbook. Commands are illustrative reference implementations and must be reviewed against actual repository names, billing settings, network architecture, IAM bindings, SDK releases and change controls before execution. No cloud change is performed by this document.

Contents

Document control and reading guide	3

How to use this runbook	3

Contents	3

23.0 — Objectives, boundaries, decisions and readiness	5

23.0.1 — Define outcome contracts	5

Technical design and prerequisites	5

Implementation procedure	5

Validation / exit gate	5

Failure and recovery	5

DIAGRAM PLACEHOLDER — 23-01: Execution scope and approval boundaries	5

23.0.2 — Establish delivery stages	5

Technical design and prerequisites	5

Implementation procedure	6

Validation / exit gate	6

Failure and recovery	6

23.1 — Baseline discovery and immutable inventory	6

23.1.1 — Inventory repositories, runtime and GCP	6

Technical design and prerequisites	6

Implementation procedure	6

Validation / exit gate	6

Failure and recovery	6

DIAGRAM PLACEHOLDER — 23-02: Current-to-target environment inventory	6

23.1.2 — Example baseline commands	7

23.2 — Architecture, trust boundaries and two swarm systems	7

DIAGRAM PLACEHOLDER — 23-03: Platform two-swarm architecture	7

23.2.1 — Adopt a control-plane and worker-plane split	7

Technical design and prerequisites	7

Implementation procedure	7

Validation / exit gate	8

Failure and recovery	8

DIAGRAM PLACEHOLDER — 23-04: Control plane and worker plane	8

23.3 — Windows development workstation and Python setup	8

23.3.1 — Install and verify local prerequisites	8

Technical design and prerequisites	8

Implementation procedure	8

Validation / exit gate	8

Failure and recovery	8

DIAGRAM PLACEHOLDER — 23-05: Local developer workstation	9

23.4 — Repository layout, versioning and developer workflows	9

23.4.1 — Freeze the first vertical slice	9

Technical design and prerequisites	9

Implementation procedure	9

Validation / exit gate	10

Failure and recovery	10

23.5 — First planning agent with the OpenAI Agents SDK	10

23.5.1 — Execute, measure and record the first run	10

Technical design and prerequisites	10

Implementation procedure	11

Validation / exit gate	11

Failure and recovery	11

DIAGRAM PLACEHOLDER — 23-06: Single-agent reasoning and schema validation	11

23.6 — Repository indexing and safe read-only tools	11

23.6.1 — Index repository intelligently	12

Technical design and prerequisites	12

Implementation procedure	12

Validation / exit gate	12

Failure and recovery	12

DIAGRAM PLACEHOLDER — 23-07: Repository retrieval and trust model	12

23.7 — Structured requirements, planning and output contracts	12

23.7.1 — Turn an issue into an executable task specification	12

Technical design and prerequisites	12

Implementation procedure	12

Validation / exit gate	13

Failure and recovery	13

DIAGRAM PLACEHOLDER — 23-08: Task contract and planner approval	13

23.8 — Git worktrees, controlled patching and code changes	13

23.8.1 — Patch rather than privileged shell	13

Technical design and prerequisites	13

Implementation procedure	13

Validation / exit gate	13

Failure and recovery	13

DIAGRAM PLACEHOLDER — 23-09: Isolated worktree and patch pipeline	14

23.9 — Sandboxed tests, diagnostics and autonomous repair	14

23.9.1 — Implement allowed test profiles	14

Technical design and prerequisites	14

Implementation procedure	14

Validation / exit gate	14

Failure and recovery	14

DIAGRAM PLACEHOLDER — 23-10: Sandboxed tests and repair loop	14

23.10 — GitHub PR automation and human approval	15

23.10.1 — GitHub App, branch rules and CODEOWNERS	15

Technical design and prerequisites	15

Implementation procedure	15

Validation / exit gate	15

Failure and recovery	15

DIAGRAM PLACEHOLDER — 23-11: GitHub PR and approval workflow	15

23.11 — Evaluation-first QA and regression benchmarks	15

23.11.1 — Assemble a RedDust benchmark	15

Technical design and prerequisites	15

Implementation procedure	16

Validation / exit gate	16

Failure and recovery	16

DIAGRAM PLACEHOLDER — 23-12: Evaluation harness and quality gates	16

23.12 — Specialist engineering agents and supervisor pattern	16

23.12.1 — Grow from one to three agents first	16

Technical design and prerequisites	16

Implementation procedure	17

Validation / exit gate	17

Failure and recovery	17

DIAGRAM PLACEHOLDER — 23-13: Supervisor and engineering specialists	17

23.13 — Agent state, memory, RAG, sessions and provenance	17

23.13.1 — Persist enough state to resume safely	17

Technical design and prerequisites	17

Implementation procedure	17

Validation / exit gate	17

Failure and recovery	17

DIAGRAM PLACEHOLDER — 23-14: Durable agent state and retrieval provenance	17

23.14 — MCP, tool registries and API integrations	18

23.14.1 — Treat tools as capability endpoints	18

Technical design and prerequisites	18

Implementation procedure	18

Validation / exit gate	18

Failure and recovery	18

DIAGRAM PLACEHOLDER — 23-15: Tool registry and MCP trust boundaries	18

23.15 — Security architecture, IAM, secrets and prompt injection	18

23.15.1 — Model every agent as a potentially confused deputy	18

Technical design and prerequisites	19

Implementation procedure	19

Validation / exit gate	19

Failure and recovery	19

DIAGRAM PLACEHOLDER — 23-16: Agentic threat model and defense in depth	19

23.16 — Policy-as-code, human-in-the-loop and autonomy levels	19

23.16.1 — Write enforceable policy decisions	19

Technical design and prerequisites	20

Implementation procedure	20

Validation / exit gate	20

Failure and recovery	20

DIAGRAM PLACEHOLDER — 23-17: Risk-tier approval decision tree	20

23.17 — GitHub Actions CI, supply-chain security and releases	20

23.17.1 — Define the quality and provenance pipeline	20

Technical design and prerequisites	20

Implementation procedure	20

Validation / exit gate	20

Failure and recovery	21

DIAGRAM PLACEHOLDER — 23-18: Secure DevSecOps pipeline	21

23.18 — GCP foundational infrastructure and Terraform	21

23.18.1 — Separate infrastructure foundations from workloads	21

Technical design and prerequisites	21

Implementation procedure	21

Validation / exit gate	22

Failure and recovery	22

DIAGRAM PLACEHOLDER — 23-19: Terraform environment and module architecture	22

23.19 — Agent API, worker runtime, queues and Cloud SQL	22

23.19.1 — Build a transaction-safe asynchronous runtime	22

Technical design and prerequisites	22

Implementation procedure	23

Validation / exit gate	23

Failure and recovery	23

DIAGRAM PLACEHOLDER — 23-20: Job state machine and outbox pattern	23

23.20 — GKE deployment, scaling, network and disaster recovery	23

23.20.1 — Deploy workers safely	23

Technical design and prerequisites	23

Implementation procedure	23

Validation / exit gate	23

Failure and recovery	23

DIAGRAM PLACEHOLDER — 23-21: GKE deployment and worker isolation	24

23.21 — FastAPI, WebRTC and mobile specialist runbooks	24

23.21.1 — FastAPI Gateway specialist	24

Technical design and prerequisites	24

Implementation procedure	24

Validation / exit gate	24

Failure and recovery	24

DIAGRAM PLACEHOLDER — 23-22: FastAPI Gateway and agent control-plane separation	24

23.21.2 — WebRTC engineering specialist	24

Technical design and prerequisites	25

Implementation procedure	25

Validation / exit gate	25

Failure and recovery	25

DIAGRAM PLACEHOLDER — 23-23: WebRTC signalling and media testing	25

23.21.3 — Android/iOS specialist	25

Technical design and prerequisites	25

Implementation procedure	25

Validation / exit gate	25

Failure and recovery	25

DIAGRAM PLACEHOLDER — 23-24: Mobile test and release pyramid	26

23.22 — Database migration, transaction safety and data governance	26

23.22.1 — Cloud SQL agent database and safe migrations	26

Technical design and prerequisites	26

Implementation procedure	26

Validation / exit gate	26

Failure and recovery	26

DIAGRAM PLACEHOLDER — 23-25: Cloud SQL schemas and governance	26

23.23 — Observability, traceability, cost, SLOs and FinOps	26

23.23.1 — Trace every important action end-to-end	26

Technical design and prerequisites	27

Implementation procedure	27

Validation / exit gate	27

Failure and recovery	27

DIAGRAM PLACEHOLDER — 23-26: Observability and cost-control flow	27

23.24 — System B: client process discovery and workflow modelling	27

23.24.1 — Turn a client narrative into a governed process	27

Technical design and prerequisites	27

Implementation procedure	27

Validation / exit gate	27

Failure and recovery	28

DIAGRAM PLACEHOLDER — 23-27: Client process discovery to BPMN	28

23.25 — Business connectors, BPMN and durable execution	28

23.25.1 — Implement invoice intake as a case workflow	28

Technical design and prerequisites	28

Implementation procedure	28

Validation / exit gate	28

Failure and recovery	28

DIAGRAM PLACEHOLDER — 23-28: Invoice process with deterministic policy gates	28

23.26 — Multi-tenant isolation, approvals and BPO controls	29

23.26.1 — Engineer tenant isolation first	29

Technical design and prerequisites	29

Implementation procedure	29

Validation / exit gate	29

Failure and recovery	29

DIAGRAM PLACEHOLDER — 23-29: Tenant isolation and BPO authorization	29

23.27 — Client pilot, UAT, assurance and service operations	29

23.27.1 — Conduct shadow-mode then supervised pilot	29

Technical design and prerequisites	29

Implementation procedure	29

Validation / exit gate	30

Failure and recovery	30

DIAGRAM PLACEHOLDER — 23-30: Business pilot operating model	30

23.28 — Controlled continuous improvement and self-maintenance	30

23.28.1 — Build improvement loops without uncontrolled self-modification	30

Technical design and prerequisites	30

Implementation procedure	30

Validation / exit gate	30

Failure and recovery	30

DIAGRAM PLACEHOLDER — 23-31: Controlled self-improvement flywheel	30

23.29 — End-to-end phased delivery plan and stage gates	31

23.29.1 — Sequence gates without skipping dependencies	31

Technical design and prerequisites	31

Implementation procedure	31

Validation / exit gate	31

Failure and recovery	31

DIAGRAM PLACEHOLDER — 23-32: Roadmap and maturity gates	31

23.30 — Operational acceptance and final handover	32

Appendix A — Implementation file inventory	32

Appendix B — Reference engineering task manifest	32

Appendix C — Agent policy matrix (example, requires adaptation)	33

Appendix D — Suggested automated test cases	33

Appendix E — Operational troubleshooting decision tree	33

Appendix F — Diagram register and generation workflow	34

Appendix G — Vocabulary and conceptual distinctions	34

Appendix H — Official references and change-sensitive checks	34

Appendix I — Intern exercises and evaluation rubric	35

Appendix J — Example stage-gate signoff record	35

# Document control and reading guide

| Item | Definition |
| --- | --- |
| Scope | System A: RedDust AI Engineering Swarm; System B: Client Business Automation Swarm; shared agent platform and security controls. |
| Known RedDust baseline | Windows development at D:\RedDust; Python FastAPI Gateway/aiortc/WebRTC; React Native mobile; GCP development project reddust-development; gateway VM reddust-gateway-dev; planned Terraform/GKE evolution. |
| Unknowns requiring verification | GitHub repositories and default branches, exact FastAPI imports, installed SDK versions, GCP billing constraints, client systems, Google Cloud organization policies, approval owners. |
| Safety posture | L0/L1 first; patch/test in disposable worktrees; PR-only changes; no direct production mutation by agents. |
| Decision records | Use ADRs, evaluated security exceptions, reviewed architecture diagrams and signed acceptance evidence. |

## How to use this runbook

Execute chapters in order for the first vertical slice. Later chapters describe a target-state operating model, not tasks to switch on immediately. Every implementation subsection contains a purpose, prerequisites, steps, acceptance checks, and recovery guidance. “Example” paths, identities and commands are illustrative unless explicitly stated as known RedDust values.

# Contents

23.0 — Objectives, boundaries, decisions and readiness

23.1 — Baseline discovery and immutable inventory

23.2 — Architecture, trust boundaries and two swarm systems

23.3 — Windows development workstation and Python setup

23.4 — Repository layout, versioning and developer workflows

23.5 — First planning agent with the OpenAI Agents SDK

23.6 — Repository indexing and safe read-only tools

23.7 — Structured requirements, planning and output contracts

23.8 — Git worktrees, controlled patching and code changes

23.9 — Sandboxed tests, diagnostics and autonomous repair

23.10 — GitHub PR automation and human approval

23.11 — Evaluation-first QA and regression benchmarks

23.12 — Specialist engineering agents and supervisor pattern

23.13 — Agent state, memory, RAG, sessions and provenance

23.14 — MCP, tool registries and API integrations

23.15 — Security architecture, IAM, secrets and prompt injection

23.16 — Policy-as-code, human-in-the-loop and autonomy levels

23.17 — GitHub Actions CI, supply-chain security and releases

23.18 — GCP foundational infrastructure and Terraform

23.19 — Agent API, worker runtime, queues and Cloud SQL

23.20 — GKE deployment, scaling, network and disaster recovery

23.21 — FastAPI, WebRTC and mobile specialist runbooks

23.22 — Database migration, transaction safety and data governance

23.23 — Observability, traceability, cost, SLOs and FinOps

23.24 — System B: client process discovery and workflow modelling

23.25 — Business connectors, BPMN and durable execution

23.26 — Multi-tenant isolation, approvals and BPO controls

23.27 — Client pilot, UAT, assurance and service operations

23.28 — Controlled continuous improvement and self-maintenance

23.29 — End-to-end phased delivery plan and stage gates

23.30 — Operational acceptance and final handover

Appendices A–J: reference configuration, example files, YAML, test scenarios, policy matrix, troubleshooting, diagram register, glossary, standards, intern syllabus.

# 23.0 — Objectives, boundaries, decisions and readiness

The objective is to build a traceable engineering system that can interpret an authorized work item, inspect actual RedDust code, propose a bounded change, modify only an isolated checkout, execute quality gates and open a reviewable pull request. Only when this passes repeated evaluation should RedDust add specialist agents or allow higher-autonomy operational actions.

## 23.0.1 — Define outcome contracts

What this section does and why it matters. Without explicit acceptance criteria an agent optimizes for plausible prose rather than functional software.

### Technical design and prerequisites

Each engineering request has a task ID, owner, source issue, acceptance criteria, permitted repositories, risk tier and maximum tool/model budget.

Artifacts: design note, patch/diff, tests, logs, provenance, PR link, independent review, deployment evidence.

Business automation requests also require client ID, consent/data owner, business rule version, exception path and irreversible-action approvals.

### Implementation procedure

Create docs/step23/charter.md containing goals, non-goals, environments and named approver roles.

Create docs/step23/risk-register.md with the risks of untrusted instructions, code execution, data exfiltration, supply-chain compromise, financial errors and runaway cost.

Explicitly prohibit autonomous direct commits to protected branches, credential export and production Terraform apply.

### Validation / exit gate

Engineering and security owners approve charter and separation-of-duties matrix.

First lab is restricted to development data and disposable workspaces.

### Failure and recovery

If ownership or change approvals are undefined, stop at a read-only assistant.

### DIAGRAM PLACEHOLDER — 23-01: Execution scope and approval boundaries

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-01: Execution scope and approval boundaries”. Show request → policy evaluation → development sandbox → tests → PR → separate reviewer → deployment gate; depict hard boundary around prod. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

## 23.0.2 — Establish delivery stages

What this section does and why it matters. Organize work into verifiable capability increments.

### Technical design and prerequisites

L0: advice only; L1: repository read; L2: branch write and tests; L3: PR creation; L4: bounded approved operational action.

Every level has an independent test suite and explicit promotion record.

### Implementation procedure

Publish stage-gate checklist in the engineering repository.

Identify engineering lead, security reviewer, platform operator and client process owner.

Create change classification: trivial code, API contract, schema, infrastructure/IAM, external side effects.

### Validation / exit gate

No lower level accidentally inherits a higher-level credential.

A test agent denied an unauthorized action creates an auditable denial event.

### Failure and recovery

Revoke credentials, disable worker queue and restore Git branch protections if a gate fails.

# 23.1 — Baseline discovery and immutable inventory

This chapter deliberately inspects rather than assumes. RedDust has previously run its Gateway using app.main:app on Windows, whereas a Linux attempt using main:app failed. That mismatch is a reminder to validate source layout before generating deployment commands.

## 23.1.1 — Inventory repositories, runtime and GCP

What this section does and why it matters. Prevent agents from acting on an outdated conceptual architecture.

### Technical design and prerequisites

Known baseline: D:\RedDust\reddust-gateway, D:\RedDust\reddust-mobile, Ubuntu GCE gateway host reddust-gateway-dev.

Use actual authenticated GCP identities; avoid shared developer OS accounts and service account keys.

Discover existing Terraform location; if not yet created, do not describe it as deployed.

### Implementation procedure

On Windows PowerShell run git -C D:\RedDust\reddust-gateway status --short, git remote -v, and python --version.

Check FastAPI entrypoint with Get-ChildItem -Recurse -Filter main.py and search for FastAPI() and APIRouter().

In Cloud Shell run gcloud config get-value project; gcloud compute instances describe reddust-gateway-dev --zone australia-southeast1-b --format="yaml(name,zone,serviceAccounts,networkInterfaces)".

Inspect existing IAM and Terraform state only through authorized identities; redact project and individual identities in shared evidence.

### Validation / exit gate

Inventory identifies exact default branches, dependency manifests, versions and service endpoints.

No secret, private key or OAuth token appears in inventory artifacts.

### Failure and recovery

If machine output conflicts with runbook assumptions, update the inventory before continuing.

### DIAGRAM PLACEHOLDER — 23-02: Current-to-target environment inventory

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-02: Current-to-target environment inventory”. Show Windows repositories and dev GCE gateway as current; dashed future GitHub CI, GKE, Cloud SQL and agent workers. Distinguish deployed vs planned. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

## 23.1.2 — Example baseline commands

# PowerShell — run from your own workstation

Get-ChildItem D:\RedDust -Directory

Get-ChildItem D:\RedDust\reddust-gateway -Force

Get-ChildItem D:\RedDust\reddust-gateway -Recurse -Filter "*test*.py"

git -C D:\RedDust\reddust-gateway status --short

python --version

# Cloud Shell — read-only

PROJECT_ID="reddust-development"

gcloud config set project "$PROJECT_ID"

gcloud compute instances list --filter='name=reddust-gateway-dev'

# 23.2 — Architecture, trust boundaries and two swarm systems

The two agent systems should share the model gateway, job lifecycle, observability conventions, policy engine, evaluation service, tool governance and cost accounting but not broadly shared data access or privileged service identities.

| Dimension | System A: engineering | System B: enterprise workflow |
| --- | --- | --- |
| Trigger | Issue / pull request / platform metric | Approved client case / business event |
| Sensitive assets | Source, CI, deployment credentials | Client records, ERP, email, transactions |
| Workspace | Ephemeral code worktree/container | Tenant-bound workflow state and connectors |
| External action | Patch / PR / approved release | Business transaction / approval task |
| Human authority | Code owner / security / release manager | Process owner / approver / client admin |
| Audit | Commit, checks, build provenance | Case ID, input version, decision, ledger/event evidence |

### DIAGRAM PLACEHOLDER — 23-03: Platform two-swarm architecture

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-03: Platform two-swarm architecture”. Draw engineering agents on left and client workflow agents on right, shared orchestrator/model gateway/tool registry/observability in central platform, distinct workload identity, data, execution and audit boundaries. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

## 23.2.1 — Adopt a control-plane and worker-plane split

What this section does and why it matters. A request-serving API should not execute untrusted repository commands or complex workflows in its own process.

### Technical design and prerequisites

Control plane: FastAPI request validation, authorization, job storage, scheduling, policy evaluation and approval endpoints.

Worker plane: short-lived isolated execution, tool adapters, model calls, bounded retries and artifact collection.

Events must have idempotency keys and versioned state transitions.

### Implementation procedure

Define job states QUEUED → RUNNING → AWAITING_APPROVAL → COMPLETED/FAILED/CANCELLED.

Use separate workload identity and namespace for engineering workers and per-client connector runtime.

Make approval state durable and checked again immediately before side effects.

### Validation / exit gate

Killing a worker does not lose queued work or bypass approval.

A duplicate event cannot create duplicate PRs or business transactions.

### Failure and recovery

On inconsistent state quarantine the job, mark NEEDS_RECONCILIATION and require an operator review.

### DIAGRAM PLACEHOLDER — 23-04: Control plane and worker plane

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-04: Control plane and worker plane”. Show FastAPI API, relational state machine, queue, transient worker pods, policy PDP/PEP, artifact store and observability; mark state transition and retry boundaries. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.3 — Windows development workstation and Python setup

## 23.3.1 — Install and verify local prerequisites

What this section does and why it matters. Get a repeatable Python 3.12-based development environment without affecting the existing Gateway runtime.

### Technical design and prerequisites

Python 3.12 is aligned with the current RedDust Gateway runtime, but agent dependencies are independently pinned.

Git, a code editor, Docker Desktop or another approved container runner, and GCP CLI are separate prerequisites.

An OpenAI API key, if used, has its own billing and is not covered by GCP trial credits.

### Implementation procedure

In PowerShell check py -3.12 --version; git --version; docker version; gcloud version (where installed).

Create D:\RedDust\reddust-agents and a dedicated .venv; do not copy the Gateway virtual environment.

Configure .gitignore before adding env files; set model/API secrets in local environment or a secret manager.

Install openai-agents, python-dotenv, pydantic, pytest, ruff and mypy with locked versions after compatibility validation.

### Validation / exit gate

The environment imports agents, pytest and FastAPI without changing the Gateway venv.

git status never includes .env or credentials.

### Failure and recovery

If PowerShell activation is blocked, invoke .venv\Scripts\python.exe directly; do not broadly weaken execution policy.

Set-Location D:\RedDust

New-Item -ItemType Directory -Force reddust-agents | Out-Null

Set-Location .\reddust-agents

py -3.12 -m venv .venv

.\.venv\Scripts\python.exe -m pip install --upgrade pip

.\.venv\Scripts\python.exe -m pip install openai-agents python-dotenv pydantic pytest ruff mypy

@('.venv/','.env','__pycache__/','.pytest_cache/','*.log','artifacts/') | Set-Content .gitignore

.\.venv\Scripts\python.exe -c "from agents import Agent, Runner; print('Agents SDK import OK')"

### DIAGRAM PLACEHOLDER — 23-05: Local developer workstation

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-05: Local developer workstation”. Show Windows D:\RedDust repos, Python agent venv, local tools and disposable worktrees; remote GitHub and GCP connections; secrets kept out of repository. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.4 — Repository layout, versioning and developer workflows

reddust-agents/

pyproject.toml

requirements.lock                 # generated with approved locking tool

.gitignore

.env.example                      # names only; never real secrets

src/reddust_agents/

config.py

agent_definitions.py

api/main.py

orchestration/jobs.py

tools/repo_reader.py

tools/patcher.py

tools/test_runner.py

tools/github_pr.py

policy/decision.py

evaluation/cases.py

tests/unit/

tests/integration/

tests/evals/

infrastructure/                   # agent platform only, not unreviewed deployment

docs/adr/

docs/operations/

diagrams/

## 23.4.1 — Freeze the first vertical slice

What this section does and why it matters. Small interfaces make agent behavior testable and prevent cross-repository privilege leaks.

### Technical design and prerequisites

Repository adapter takes an explicit repo allowlist, worktree path and max read size.

Patch adapter only modifies a disposable worktree and emits a unified diff.

Test adapter accepts an enumerated command ID rather than arbitrary shell text.

PR adapter accepts a reviewed diff, target repo/branch and required metadata.

### Implementation procedure

Create ADR-0001 selecting the first Python SDK and justifying why not multiple frameworks.

Protect the default branch and require reviewer approvals and passing status checks.

Adopt semantic versioning for the agent runtime and pin tool schema versions.

### Validation / exit gate

No tool can operate without a job context and authorization token.

Code reviewers can identify which policy and agent version generated a PR.

### Failure and recovery

If repository isolation proves ambiguous, narrow the proof of concept to read-only source inspection.

# 23.5 — First planning agent with the OpenAI Agents SDK

The first live agent only produces structured engineering analysis. Do not grant file editing, shell execution or cloud permissions yet.

# src/reddust_agents/agent_definitions.py

from agents import Agent

from pydantic import BaseModel, Field

class Proposal(BaseModel):

summary: str

files_to_inspect: list[str] = Field(default_factory=list)

test_plan: list[str] = Field(default_factory=list)

risks: list[str] = Field(default_factory=list)

planner = Agent(

name="RedDust Engineering Planner",

instructions=(

"You plan bounded RedDust engineering tasks. "

"Never claim you inspected files or executed commands unless a tool "

"result proves it. Never deploy or request secret values."

),

output_type=Proposal,

)

# main.py (at repository root)

import asyncio

from dotenv import load_dotenv

from agents import Runner

from reddust_agents.agent_definitions import planner

async def main():

load_dotenv()

result = await Runner.run(

planner, "Plan a GET /health endpoint for the FastAPI Gateway."

)

print(result.final_output.model_dump_json(indent=2))

if __name__ == "__main__":

asyncio.run(main())

## 23.5.1 — Execute, measure and record the first run

What this section does and why it matters. Establish a minimal successful SDK invocation with explicit structured output.

### Technical design and prerequisites

Ensure package import path is configured with an editable installation or PYTHONPATH; sample assumes src layout is installed.

Budget API costs and record exact SDK/model version.

Store sanitized outcomes and model usage, not secret-bearing prompts.

### Implementation procedure

Create pyproject.toml declaring the package and install using python -m pip install -e . .

Run python main.py with a valid API credential in environment.

Check Proposal has summary, files_to_inspect, test_plan and risks; compare against the actual task.

### Validation / exit gate

JSON matches schema and invents no filesystem actions.

Run failure is reported explicitly, not silently marked successful.

### Failure and recovery

If the model or SDK API changes, consult the current official SDK quickstart before editing production tools.

### DIAGRAM PLACEHOLDER — 23-06: Single-agent reasoning and schema validation

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-06: Single-agent reasoning and schema validation”. Show task → Python Runner → model → Pydantic output validation → engineer review; no filesystem mutation. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.6 — Repository indexing and safe read-only tools

Repository content is untrusted input. Comments, readmes, package files, code strings and commit messages must never acquire authority to override agent instructions or tool policies.

# src/reddust_agents/tools/repo_reader.py — local learning adapter

from pathlib import Path

from agents import function_tool

REPO_ROOT = Path(r"D:\RedDust\reddust-gateway").resolve()

ALLOWED = {".py", ".md", ".toml", ".txt"}

BLOCKED_PARTS = {".git", ".venv", "__pycache__", ".env", "secrets"}

@function_tool

def read_gateway_file(relative_path: str) -> str:

"""Read a small, nonsecret source file from the RedDust Gateway."""

candidate = (REPO_ROOT / relative_path).resolve(strict=True)

if not candidate.is_relative_to(REPO_ROOT):

raise ValueError("outside permitted repository")

rel_parts = candidate.relative_to(REPO_ROOT).parts

if any(part.lower() in BLOCKED_PARTS for part in rel_parts):

raise ValueError("blocked path")

if candidate.suffix.lower() not in ALLOWED or not candidate.is_file():

raise ValueError("blocked file type")

if candidate.stat().st_size > 50_000:

raise ValueError("file too large")

return candidate.read_text(encoding="utf-8")

CONTROL / IMPORTANT — Reference reader is educational only: production adapters additionally require per-job repository authorization, symlink/race controls (openat-style or sandbox mount), secret scanning, output size limits, logging and immutable snapshot selection.

## 23.6.1 — Index repository intelligently

What this section does and why it matters. Large codebases require targeted retrieval, not blind full-repository prompt stuffing.

### Technical design and prerequisites

Use file tree / package metadata first, then symbol search, targeted reads and code graph traversal.

Retrieval indexes should track commit SHA, tenant/repo scope and expiration rules.

Treat vector search as supplemental to exact imports, ripgrep, AST and dependency graphs.

### Implementation procedure

Use a pinned repository revision for a task and store the commit hash in its job manifest.

Search symbols/imports before reading files; bound total fetched bytes and redact sensitive matches.

Measure precision@k for retrieval against curated code-location questions.

### Validation / exit gate

The agent locates actual FastAPI startup module and test directory.

No .env, secrets or out-of-repository file is returned.

### Failure and recovery

On retrieval ambiguity ask the orchestrator to request specific repository evidence.

### DIAGRAM PLACEHOLDER — 23-07: Repository retrieval and trust model

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-07: Repository retrieval and trust model”. Draw Git checkout → source inventory → symbol search/AST → optional vector index → selected snippets → agent; show repo revision and redaction filters. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.7 — Structured requirements, planning and output contracts

## 23.7.1 — Turn an issue into an executable task specification

What this section does and why it matters. Prevent loosely worded requests from producing broad unreviewed changes.

### Technical design and prerequisites

Task contract includes issue ID, business goal, in-scope files, out-of-scope paths, expected behavior, tests, constraints, risk, approvals.

Use machine-validated JSON/Pydantic schemas for plan and tool arguments.

Plan should identify test-first strategy and rollback path.

### Implementation procedure

Add docs/contracts/engineering-task.schema.json or its Pydantic equivalent.

For the /health task declare GET /health returns HTTP 200 and a stable non-sensitive body; specify probe policy for readiness separately.

Review scope before permitting a patch and record plan approval.

### Validation / exit gate

An ambiguous request results in clarification/blocked state, not guessing at production behavior.

Plan contains no undocumented cloud mutation.

### Failure and recovery

Revert task to PLANNING if scope expands or dependencies cannot be confirmed.

### DIAGRAM PLACEHOLDER — 23-08: Task contract and planner approval

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-08: Task contract and planner approval”. Show issue → validated specification → planned file changes/tests → approval → patch worker. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.8 — Git worktrees, controlled patching and code changes

# Illustrative shell (Git Bash or Linux CI worker) — not inside the model

REPO=/workspace/reddust-gateway

TASK=RD-23-HEALTH-001

BASE=$(git -C "$REPO" rev-parse origin/main)

mkdir -p /workspace/worktrees

git -C "$REPO" worktree add -b "agent/$TASK"     "/workspace/worktrees/$TASK" "$BASE"

# Agent produces a patch artifact; supervisor validates permitted file list.

git -C "/workspace/worktrees/$TASK" diff --check

git -C "/workspace/worktrees/$TASK" status --short

# Cleanup only after artifacts/PR evidence retained:

# git -C "$REPO" worktree remove "/workspace/worktrees/$TASK"

## 23.8.1 — Patch rather than privileged shell

What this section does and why it matters. Make edits reviewable, attributable and reversible.

### Technical design and prerequisites

Each task gets a single-use worktree, unique branch, isolated UID, constrained writable mounts and explicit file allowlists.

Diff checks reject symlink escapes, protected paths, binary rewrites and oversized changes.

Use deterministic formatting tools after patching; code reviewers see exact modifications.

### Implementation procedure

Agent proposes file patches as typed artifacts rather than issuing arbitrary rm/curl/bash commands.

Validate canonical paths and patch size; apply patch in worker sandbox; collect git diff --stat and git diff --check.

Ensure branch is based on known commit; detect upstream conflicts and replan rather than force push.

### Validation / exit gate

Can recreate patch in a clean worktree and pass diff checks.

Base branch receives no direct commit.

### Failure and recovery

Discard disposable worktree on compromise; retain redacted evidence and quarantine PR if needed.

### DIAGRAM PLACEHOLDER — 23-09: Isolated worktree and patch pipeline

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-09: Isolated worktree and patch pipeline”. Show base SHA → ephemeral Git worktree → generated diff → path policy → static validation → signed PR artifact. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.9 — Sandboxed tests, diagnostics and autonomous repair

## 23.9.1 — Implement allowed test profiles

What this section does and why it matters. Allow realistic validation without handing the model arbitrary network or shell privileges.

### Technical design and prerequisites

Worker image contains pinned Python/node tools and only test-time dependencies; rootless user and read-only base image.

Use named test profiles for Python, TypeScript, Terraform and WebRTC; deny unrestricted commands.

Time, CPU, memory, disk, process count, output and model retries must be bounded.

### Implementation procedure

Define a PY_FASTAPI profile: python -m compileall, python -m pytest -q, ruff check . and mypy where configured.

Define a TS_MOBILE profile: npm ci, npx tsc --noEmit, unit tests and Expo Doctor where relevant.

Define a TF_VALIDATE profile: terraform fmt -check, terraform init -backend=false, terraform validate, tfsec/Checkov/policy checks.

Execute in an isolated runner with outbound network denied by default; create exceptions for approved dependencies only.

### Validation / exit gate

Intentional failing test produces FAILED with evidence; no infinite repair loop.

Test logs are truncated safely and correlated to commit and task.

### Failure and recovery

After two or three bounded repair attempts mark NEEDS_HUMAN and attach diagnostics.

### DIAGRAM PLACEHOLDER — 23-10: Sandboxed tests and repair loop

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-10: Sandboxed tests and repair loop”. Show patch → lint → unit tests → integration tests → security checks → fixed retry budget → PR or escalate; separate network isolation boundary. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# Example test profile inside a pre-built, pinned sandbox image

python -m compileall -q app

python -m pytest -q

ruff check .

# NOTE: only execute when requirements/tooling exist in the target repo.

# Never run an LLM-supplied arbitrary shell string directly.

# 23.10 — GitHub PR automation and human approval

## 23.10.1 — GitHub App, branch rules and CODEOWNERS

What this section does and why it matters. Make code-writing automation contribute through normal software engineering controls.

### Technical design and prerequisites

Prefer a narrowly scoped GitHub App or short-lived automation credential over a user personal token.

Require CODEOWNERS review for Terraform, IAM, migrations, policy rules and security-critical components.

Separate agent author identity from reviewer and merge/deployment authority.

### Implementation procedure

Configure repository rulesets: protected main, no force push, required CI statuses and review.

Mint repository-scoped installation tokens only after task authorization and only within the PR worker.

Create PR with task ID, summary, test outputs, risks, model/tool provenance and rollback plan.

Enable auto-close/escalation for unresolved flaky tests, conflicts and reviewer-requested changes.

### Validation / exit gate

Automated agent cannot approve/merge its own PR.

A PR fails protection when a mandatory security check is missing.

### Failure and recovery

Revoke GitHub App installation permission and close PR if unauthorized operations are detected.

### DIAGRAM PLACEHOLDER — 23-11: GitHub PR and approval workflow

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-11: GitHub PR and approval workflow”. Show agent branch → signed commit/PR → CI → CODEOWNERS and security reviewer → merge policy → deployment pipeline. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.11 — Evaluation-first QA and regression benchmarks

An agent that occasionally produces convincing patches is not a production agent. Its quality must be measured against a fixed, representative task corpus before permissions are expanded.

## 23.11.1 — Assemble a RedDust benchmark

What this section does and why it matters. Measure correctness and safe behavior independently of prompts and model version.

### Technical design and prerequisites

Create 30+ representative tasks over FastAPI, React Native, WebRTC, Terraform, Cloud SQL and IAM.

Classify: straightforward, multi-file, ambiguous, dependency-heavy, untrusted-readme, denied privileged action and regression traps.

Use held-out scenarios and blinded reviewers when practical.

### Implementation procedure

For every case store baseline SHA, task description, authorized files, executable tests, expected policy outcomes and forbidden actions.

Run evaluations under a fixed model/sdk/tool-policy configuration; snapshot cost, latency, retries and task success.

Use a release threshold policy; sample targets are policy proposals, not industry facts: 90% safe-task completion, 0 high-severity unauthorized tool calls, 100% required approval enforcement.

Investigate errors by retrieval, planning, tool output, patch quality, test coverage and policy decisions.

### Validation / exit gate

Benchmark run is repeatable; failures generate reproducible traces.

A deliberately injected prompt-injection test does not cause secret exfiltration.

### Failure and recovery

Regression in policy compliance blocks agent version promotion.

### DIAGRAM PLACEHOLDER — 23-12: Evaluation harness and quality gates

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-12: Evaluation harness and quality gates”. Show golden tasks + adversarial tasks → frozen environment → agent runs → tests + policy checks → comparative release decision. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

| Evaluation metric | Definition | Owner |
| --- | --- | --- |
| Task success | Acceptance tests + reviewer scoring, not self-reported | QA |
| Unauthorized tool rate | Forbidden side-effect attempts / total evaluations | Security |
| PR acceptance | Accepted PRs / all submitted PRs | Engineering |
| Mean correction cycles | Agent/test/engineer iterations per accepted change | Engineering |
| Cost per merged task | Model + compute + human review cost | FinOps |
| Time to recovery | Minutes to resolve a failed/cancelled job | SRE |

# 23.12 — Specialist engineering agents and supervisor pattern

## 23.12.1 — Grow from one to three agents first

What this section does and why it matters. Team expansion is justified only when specialization improves benchmark results.

### Technical design and prerequisites

Supervisor decomposes issues and enforces policy; backend coding agent proposes code; QA agent independently tests/criticizes output.

Specialists own typed inputs and outputs; do not pass unrestricted credentials through conversation messages.

Parallel tasks must operate on isolated worktrees with explicit conflict resolution.

### Implementation procedure

Add supervisor dispatcher that selects backend or QA capabilities using rule-based dispatch initially.

Ask coding agent to produce patch metadata; QA receives sanitized diff and acceptance tests, not a request to rubber-stamp.

Add mobile, WebRTC, Terraform, Kubernetes and database specialists only when tasks justify them.

### Validation / exit gate

QA can reject work even if coding agent claims success.

Colliding file edits are serialized or explicitly reconciled.

### Failure and recovery

Disable a specialist by config flag and route tasks to supervised humans.

### DIAGRAM PLACEHOLDER — 23-13: Supervisor and engineering specialists

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-13: Supervisor and engineering specialists”. Show orchestrator at top, backend/mobile/WebRTC/Terraform/DB/Security agents beneath, QA as independent verification lane; preserve PR review gate. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.13 — Agent state, memory, RAG, sessions and provenance

## 23.13.1 — Persist enough state to resume safely

What this section does and why it matters. Long-lived workflows must survive worker interruption without replaying irreversible actions.

### Technical design and prerequisites

State includes immutable job request, current plan version, commit SHA, tool-call receipts, approvals, budgets and checkpoint offsets.

Retrieval knowledge should include source attribution, permissions and freshness metadata.

Do not use free-form conversation memory as authorization or source of record.

### Implementation procedure

Create Postgres tables jobs, job_events, approvals, tool_executions, artifacts and eval_results.

Write each state transition transactionally and use optimistic version or event version checks.

Persist resumable checkpoints and link to immutable artifact object keys; define data retention and deletion policies.

### Validation / exit gate

Restart a worker mid-task and verify exactly-once externally visible effect through idempotency safeguards.

A revoked approval cannot be replayed.

### Failure and recovery

Mark uncertain external actions PENDING_RECONCILIATION rather than blindly retrying.

### DIAGRAM PLACEHOLDER — 23-14: Durable agent state and retrieval provenance

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-14: Durable agent state and retrieval provenance”. Draw Cloud SQL job/event tables, artifact store, checkpoints, versioned embeddings and original source citations, with tenant-aware access. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.14 — MCP, tool registries and API integrations

## 23.14.1 — Treat tools as capability endpoints

What this section does and why it matters. MCP and tool calling are integration protocols, not substitutes for IAM and authorization.

### Technical design and prerequisites

Tool schema includes purpose, allowed side effects, risk level, owning service, input validation, timeout and audit requirements.

MCP connectors can expose tools/resources/prompts; authenticate each connection and authorize every invocation.

Tool descriptions and remote server outputs are untrusted and subject to injection defense.

### Implementation procedure

Maintain tool registry with version, schema hash, trust classification and approval category.

Create tools for read-repo, propose-patch, test-profile, create-PR, GCP-inspect and business-connector with separate identities.

Test malicious tool output instructing agent to ignore policy; ensure runtime policy still denies it.

### Validation / exit gate

Tool access must return DENIED when missing task scope.

Side-effecting tools produce a durable receipt and idempotency key.

### Failure and recovery

Disable compromised tool version immediately and expire its credentials.

### DIAGRAM PLACEHOLDER — 23-15: Tool registry and MCP trust boundaries

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-15: Tool registry and MCP trust boundaries”. Show agent → tool gateway/PDP → MCP/function tools → GitHub/GCP/ERP; annotate schemas, authentication and audits. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.15 — Security architecture, IAM, secrets and prompt injection

Use OWASP’s Top 10 for Agentic Applications (2026) as a risk taxonomy alongside conventional application security: prompt injection, excessive agency, unsafe tools, memory poisoning, identity compromise, supply chain and cascading failures are operational threats.

## 23.15.1 — Model every agent as a potentially confused deputy

What this section does and why it matters. An authorized model can be manipulated by lower-trust content unless security is enforced outside the model.

### Technical design and prerequisites

Untrusted surfaces: GitHub issues, README files, source comments, tool outputs, retrieved docs, uploaded invoices and emails.

Distinguish instruction roles, system/developer policy, task-scoped grants, data-plane content and human approvals.

Agent instructions/guardrails are helpful but insufficient for hard authorization; use tool-side checks and infrastructure IAM.

### Implementation procedure

Create abuse cases: README says export .env; fake CI log asks for root; invoice demands a bank account change; malicious MCP tool names.

Prohibit direct arbitrary shell tools, broad filesystem mounts and outgoing HTTP access on engineering workers.

Use separate cloud workload identities for engineering read operations, artifact upload and approved deployments.

Keep GCP keys out of repository: prefer Workload Identity Federation for external CI and Workload Identity Federation for GKE for pods.

### Validation / exit gate

Security red team sees no exfiltrated secrets and no escalated scope.

Privilege removal blocks tools even if agent produces an apparently valid request.

### Failure and recovery

Isolate run, revoke tokens, preserve sanitized evidence and trigger incident response on suspected compromise.

### DIAGRAM PLACEHOLDER — 23-16: Agentic threat model and defense in depth

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-16: Agentic threat model and defense in depth”. Draw untrusted input sources, model, tool gateway, policy enforcement, sandbox, egress controls, secrets manager and human approvals; label prompt injection path. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.16 — Policy-as-code, human-in-the-loop and autonomy levels

| Action | Dev | Staging | Production |
| --- | --- | --- | --- |
| Read repository | Scoped automatic | Scoped automatic | Read-only approved scope |
| Write branch | Sandbox only | Sandbox only | No direct prod repository edits |
| Open PR | Allowed with controls | Allowed with controls | Allowed, reviewed |
| Terraform plan | Allowed, read-only credentials | Approved credentials | Approved and logged |
| Terraform apply | Human-approved CI | Human-approved CI | Two-person approval + protected environment |
| Database migration | Disposable DB only | Reviewed migration | Backup, maintenance and approval gate |
| Client payment execution | Simulated only | Synthetic sandbox only | Client-specific authorization and finance controls |

## 23.16.1 — Write enforceable policy decisions

What this section does and why it matters. Agent self-attestation is never an approval.

### Technical design and prerequisites

Implement external PDP/PEP: who, tenant/repo, action, resource, environment, risk and live approval state.

Deny by default; perform checks at action execution time, not only when a plan is created.

Admin override must be exceptional, time-limited, logged and inaccessible to model credentials.

### Implementation procedure

Define a matrix in policy/agent-actions.yaml and unit-test every permit/deny combination.

Require human approvals for merge, deployments, Terraform apply, IAM changes, secrets access, data deletion and payments.

Store approval identity, scope, expiry, nonce and exact artifact digest.

### Validation / exit gate

A stale approval cannot authorize a changed diff.

Reviewer identity differs from change author for privileged operations.

### Failure and recovery

Emergency stop disables action execution and drains jobs to safe states.

### DIAGRAM PLACEHOLDER — 23-17: Risk-tier approval decision tree

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-17: Risk-tier approval decision tree”. Show classify action → evaluate identity/tenant/environment → policy allow? → approval? → execute/audit or deny. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.17 — GitHub Actions CI, supply-chain security and releases

## 23.17.1 — Define the quality and provenance pipeline

What this section does and why it matters. AI-generated code must meet the same or stricter software supply-chain controls as human-written code.

### Technical design and prerequisites

Use branch protection, minimum GITHUB_TOKEN permissions, pinned third-party actions, OIDC, signed provenance/attestations and SBOM where suitable.

CI checks include unit, integration, type, lint, SAST, SCA, secrets detection, IaC scans and image vulnerability analysis.

Never expose deployment secrets to untrusted pull request workflows.

### Implementation procedure

Create separate pull_request CI and protected workflow_dispatch/release workflows.

Use GitHub OIDC to federate to tightly scoped GCP service accounts without JSON keys.

Produce immutable image digest; promote the same digest across environments rather than rebuilding different images.

Enable deployment environments with reviewer protections and observable rollback.

### Validation / exit gate

Untrusted PR cannot obtain production credentials.

Deployment references signed tested image digest.

### Failure and recovery

Rollback to previously approved image digest and restore database via predefined plan if needed.

### DIAGRAM PLACEHOLDER — 23-18: Secure DevSecOps pipeline

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-18: Secure DevSecOps pipeline”. Show PR checks → supply chain scans → attestation → image registry → protected staging/prod approvals → deploy → telemetry. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# .github/workflows/ci.yml — illustrative baseline

name: Agent Platform CI

on:

pull_request:

push:

branches: [main]

permissions:

contents: read

jobs:

checks:

runs-on: ubuntu-latest

steps:

- uses: actions/checkout@v4  # pin to reviewed immutable SHA in production

- uses: actions/setup-python@v5  # pin to reviewed immutable SHA

with:

python-version: '3.12'

- run: python -m pip install --upgrade pip

- run: python -m pip install -e '.[dev]'

- run: ruff check .

- run: python -m pytest -q

# Add code-scanning, dependency, IaC, and artifact checks as required.

# 23.18 — GCP foundational infrastructure and Terraform

This is a target-state plan for Step 23, distinct from earlier RedDust VM and Terraform work. Import and review any existing resources rather than accidentally recreating them.

## 23.18.1 — Separate infrastructure foundations from workloads

What this section does and why it matters. Foundation Terraform must provide controlled identity, network, databases, registries, artifact buckets and workloads without unmanaged drift.

### Technical design and prerequisites

Proposed environment folders dev/staging/prod call reusable Terraform modules; each environment has separate remote state and IAM scope.

Prefer private GKE control/data connections, private database connections, regional location choices and least-privilege firewall policies.

Infrastructure agents may propose plans but humans approve applies, particularly for IAM and data resources.

### Implementation procedure

Inventory current GCP project reddust-development and check enabled APIs, quotas and trial-credit/billing status.

Design VPC/subnets, private connectivity, Cloud NAT if needed, Secret Manager/Vault integration, Artifact Registry, GKE, Cloud SQL and logging.

Create Terraform modules for agent-platform IAM, storage, Cloud SQL, agent-workers and observability.

Run terraform fmt; terraform validate; terraform plan -out=... and review resource changes before any approved apply.

### Validation / exit gate

No surprise destroy/recreate of existing reddust-gateway-dev or databases.

Least-privilege IAM and environment isolation pass policy checks.

### Failure and recovery

Restore Terraform state access from backups and use approved import/state-recovery procedure.

### DIAGRAM PLACEHOLDER — 23-19: Terraform environment and module architecture

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-19: Terraform environment and module architecture”. Draw environments/dev, staging, prod sharing modules and separate states; existing gateway marked current; future agent GKE services marked planned. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.19 — Agent API, worker runtime, queues and Cloud SQL

# Simplified API shape — DOES NOT launch model work in request handler

from fastapi import FastAPI, HTTPException

from pydantic import BaseModel, Field

app = FastAPI(title="RedDust Agent Control Plane")

class JobRequest(BaseModel):

task_id: str = Field(min_length=3, max_length=100)

repository: str

base_revision: str

requested_action: str

@app.post("/v1/engineering/jobs", status_code=202)

async def submit_job(req: JobRequest):

# TODO: verify caller token, repo ACL, policy and quota;

# in ONE DB transaction persist job + outbox event.

# Separate dispatcher publishes committed outbox events.

raise HTTPException(status_code=501, detail="Wire auth/db/outbox first")

## 23.19.1 — Build a transaction-safe asynchronous runtime

What this section does and why it matters. Model calls and test containers often exceed API request duration; persist jobs first and execute separately.

### Technical design and prerequisites

Use a relational job/event store in Cloud SQL PostgreSQL with encrypted storage and private access.

Use Pub/Sub or another durable queue for worker notification; implement transactional outbox to avoid lost jobs.

Use idempotency keys for external mutations; do not claim exactly-once message delivery from queue alone.

### Implementation procedure

Add /v1/engineering/jobs POST, GET status, POST cancel, GET artifacts and POST approve endpoints.

Authenticate using approved OIDC/IAP or application identity; authorize all tenant/repo/job access.

Write jobs and outbox transactionally; dispatcher retries deliveries; worker deduplicates by job ID.

Create retention/deletion/backup and Cloud SQL migration procedures.

### Validation / exit gate

API returns 202 for accepted durable job; restart does not lose job.

Duplicate queue deliveries do not cause duplicate PR or client transaction.

### Failure and recovery

If database or queue unavailable, return explicit failure and do not claim accepted work.

### DIAGRAM PLACEHOLDER — 23-20: Job state machine and outbox pattern

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-20: Job state machine and outbox pattern”. Show API → Cloud SQL transaction (job + outbox) → dispatcher → Pub/Sub → workers → event updates and artifact store. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.20 — GKE deployment, scaling, network and disaster recovery

## 23.20.1 — Deploy workers safely

What this section does and why it matters. Agent execution is variable and potentially untrusted; isolate workers from the API and sensitive resources.

### Technical design and prerequisites

GKE cluster/workload setup requires scoped service accounts, NetworkPolicy, resource limits, Pod Security standards and admission policy.

Use ephemeral job pods for code execution; concurrency quotas and egress restrictions must prevent cross-task interference.

Prefer short-lived workload credentials and image digest pinning.

### Implementation procedure

Containerize agent-api and agent-worker separately; run non-root and drop Linux capabilities.

Use dedicated Kubernetes namespaces and Kubernetes/GCP service accounts; bind workload identities minimally.

Deploy development first with readiness/liveness probes, autoscaling caps, disruption budgets and observable rollout.

Test canary, pod kill, worker retry, queue backlog, DB failover assumptions and disaster recovery tabletop.

### Validation / exit gate

Pod loss does not bypass job/approval state.

A worker cannot reach unrelated client or prod networks.

### Failure and recovery

Rollback deployment to previous image digest, pause queue and reconcile in-flight jobs.

### DIAGRAM PLACEHOLDER — 23-21: GKE deployment and worker isolation

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-21: GKE deployment and worker isolation”. Show agent API deployment, queued task, autoscaled isolated worker jobs, workload identities, Cloud SQL private IP, Artifact Registry and restricted egress. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.21 — FastAPI, WebRTC and mobile specialist runbooks

## 23.21.1 — FastAPI Gateway specialist

What this section does and why it matters. Apply changes to existing RedDust Gateway with actual import paths and regression tests.

### Technical design and prerequisites

Gateway currently includes FastAPI, aiortc WebRTC and the echo/audio path; do not conflate Gateway routing and agent control plane.

Validate module path for uvicorn; previous Windows app.main:app versus Linux main:app illustrates risk of unverified assumptions.

Changes to signalling require backwards-compatible schemas and integration tests.

### Implementation procedure

Read relevant files and OpenAPI docs using allowlisted reader tools.

Implement small /health endpoint in branch, exercise TestClient and verify no unrelated WebRTC behavior changed.

Run a local echo smoke test before any approved deployment.

### Validation / exit gate

HTTP contract stable, tests green and no leakage of credentials in response.

### Failure and recovery

Revert PR or deployment through approved release procedure.

### DIAGRAM PLACEHOLDER — 23-22: FastAPI Gateway and agent control-plane separation

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-22: FastAPI Gateway and agent control-plane separation”. Show mobile WebRTC signalling/media → Gateway FastAPI/aiortc; separate agent API/worker → GitHub/GCP, no direct voice stream through code worker. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

## 23.21.2 — WebRTC engineering specialist

What this section does and why it matters. Audio transport failures require empirical packet/network tests rather than code compilation alone.

### Technical design and prerequisites

SDP offer/answer, ICE candidates and connectivity, DTLS-SRTP security, STUN/TURN and native audio lifecycle are independent concerns.

Mobile Android/iOS microphone access and native permissions require development builds; Expo Go may be insufficient for WebRTC modules.

Run deterministic loopback plus real-device Wi-Fi/cellular tests; never assume network success from unit tests.

### Implementation procedure

Create media test matrix: connect, echo, mute, interruption, background/resume, reconnect and NAT traversal.

Collect anonymized ICE candidate type, setup timing, packet loss/jitter and error codes; exclude raw client audio unless authorized.

Use safe synthetic tracks for CI; maintain supervised device lab for release.

### Validation / exit gate

Synthetic and physical-device acceptance pass; rollback if packet loss or connection failures regress.

### Failure and recovery

Disable risky ICE config by feature flag where possible.

### DIAGRAM PLACEHOLDER — 23-23: WebRTC signalling and media testing

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-23: WebRTC signalling and media testing”. Show React Native peer, HTTPS signalling path, ICE/STUN/TURN, DTLS-SRTP audio path, aiortc Gateway and synthetic test harness. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

## 23.21.3 — Android/iOS specialist

What this section does and why it matters. Keep compile checks separate from real handset validation.

### Technical design and prerequisites

React Native TypeScript, Expo config, native Android/iOS permissions, development-client builds and EAS signing are distinct.

iOS distribution/signing has Apple account and provisioning constraints; do not assume parity with free Android builds.

Mobile releases need crash reporting, staged rollout, feature flags and regression tests.

### Implementation procedure

Pin Node/Expo dependencies; run TypeScript/lint/unit tests and Expo Doctor.

Build internal Android/iOS development binaries using approved EAS configuration and credentials.

Test mic permission denial/grant, headset/speaker routing, network transition and Google OAuth redirect flows on devices.

### Validation / exit gate

CI checks pass AND device acceptance evidence exists.

### Failure and recovery

Revert OTA-compatible changes or release a corrected native binary depending on change type.

### DIAGRAM PLACEHOLDER — 23-24: Mobile test and release pyramid

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-24: Mobile test and release pyramid”. Show unit/TypeScript, emulator/device, WebRTC real-network tests, Android and iOS signing/distribution, and release approval. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.22 — Database migration, transaction safety and data governance

## 23.22.1 — Cloud SQL agent database and safe migrations

What this section does and why it matters. Schemas and business records are high-risk; migrations must be deterministic and reviewed.

### Technical design and prerequisites

Use Alembic or equivalent, immutable migration scripts and reviewed backwards-compatible expand/contract changes.

Separate runtime, migrator and read-only analytics identities.

Client data requires tenant isolation, retention/deletion and field-level access controls where warranted.

### Implementation procedure

Create migrations for jobs, events, approvals, artifacts, tool receipts, tenants and process cases.

Test migration upgrade and recovery in disposable Cloud SQL-like Postgres environment.

Inspect query plans, connection pools and resource quotas; keep migration execution out of model tools.

### Validation / exit gate

Migration smoke tests and backup/PITR verification pass.

No cross-tenant query access from connector identity.

### Failure and recovery

Use planned backward-compatible rollback or forward fix; avoid naive destructive downgrade on live data.

### DIAGRAM PLACEHOLDER — 23-25: Cloud SQL schemas and governance

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-25: Cloud SQL schemas and governance”. Show separate engineering job schema and per-client workflow data isolation, distinct database roles, migration lane, backup/PITR. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.23 — Observability, traceability, cost, SLOs and FinOps

## 23.23.1 — Trace every important action end-to-end

What this section does and why it matters. A complex agent failure otherwise looks like an opaque model response.

### Technical design and prerequisites

OpenTelemetry trace spans for API request, planner, retrieval, policy, tool calls, tests, approval, PR and deployment.

Log IDs and decisions, not raw passwords or customer documents; access to traces itself requires policies.

Metrics: queue lag, tool errors, task success, token spend, retries, test time, approval latency and cost per approved change.

### Implementation procedure

Propagate trace_id, tenant_id (opaque), job_id, agent_version, tool_schema_version and git SHA.

Define SLOs (example proposals): 99.9% control-plane availability, 99% audit event completeness, measured queue latency.

Create budget alarms and throttling for unexpected model/GKE usage; verify GCP free-trial limits before deployment.

### Validation / exit gate

Can reconstruct a task decision from sanitized traces and immutable artifacts.

A budget limit stops new runs gracefully and leaves durable states.

### Failure and recovery

Pause expensive queues; alert owner and investigate cost anomalies.

### DIAGRAM PLACEHOLDER — 23-26: Observability and cost-control flow

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-26: Observability and cost-control flow”. Show trace propagation across gateway, orchestrator, workers, model, tools, GitHub, GCP, log metrics and budget alerts. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.24 — System B: client process discovery and workflow modelling

## 23.24.1 — Turn a client narrative into a governed process

What this section does and why it matters. Client automation is not equivalent to letting an agent improvise transactions.

### Technical design and prerequisites

Capture as-is/to-be process, actors, systems, exception cases, SLAs, data classifications, approvals, change authority and KPIs.

Use BPMN 2.0 to distinguish tasks, events, gateways, timers, messages and human approval tasks.

Document control evidence, segregation of duties and data residency requirements per client.

### Implementation procedure

Choose one low-risk pilot: invoice intake and validation with mock ERP; do not initially execute payments.

Conduct process interviews and inventory API contracts, authorization, data samples and exceptions.

Model BPMN, business rule table, error paths and a human-review handoff.

Obtain signed client UAT scope and acceptance criteria before connector implementation.

### Validation / exit gate

Every irreversible action has an identified human or deterministic policy authority.

Process model accounts for duplicates, partial failures and exception queues.

### Failure and recovery

Route unknown exceptions to case workers, not ad hoc model-generated side effects.

### DIAGRAM PLACEHOLDER — 23-27: Client process discovery to BPMN

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-27: Client process discovery to BPMN”. Show stakeholder interviews → as-is process → to-be BPMN → rule catalog → connector design → approved pilot. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.25 — Business connectors, BPMN and durable execution

## 23.25.1 — Implement invoice intake as a case workflow

What this section does and why it matters. Demonstrate deterministic controls around probabilistic document extraction.

### Technical design and prerequisites

Extraction agent returns a versioned schema and confidence/evidence references.

Invoice matching, duplicate suppression, math, approval thresholds and posting are deterministic code or rules.

ERP connector writes require idempotency key, approval receipt, transaction log and compensating recovery strategy.

### Implementation procedure

In sandbox receive synthetic invoice → OCR/extraction → schema validation → supplier/PO lookup.

Run duplicate/three-way-match policies; route exceptions to human reviewer.

After approval call mock ERP create-draft endpoint with idempotency key; store receipt and reconcile.

Use durable workflow engine (evaluate Temporal/Camunda) for timers, retries, human tasks and compensations.

### Validation / exit gate

Replay of same event cannot create duplicate payable.

Approval expiry and altered bank account force a new approval.

### Failure and recovery

Suspend workflow and reconcile against ERP on ambiguous HTTP timeout.

### DIAGRAM PLACEHOLDER — 23-28: Invoice process with deterministic policy gates

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-28: Invoice process with deterministic policy gates”. Show document inbox → extraction agent → schema/PO validation → risk gateway → reviewer → idempotent ERP draft → audit event. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.26 — Multi-tenant isolation, approvals and BPO controls

## 23.26.1 — Engineer tenant isolation first

What this section does and why it matters. Client process data must not leak through prompts, retrieval indexes, logs, caches or connector scopes.

### Technical design and prerequisites

Tenant-aware identities, row-level security or separated databases, encryption keys where warranted, strict retrieval partitions.

Different client approval policies and retention periods must be enforced outside the LLM.

Assess Australian Privacy Principles and sector-specific obligations where applicable; legal review needed for actual clients.

### Implementation procedure

Test client A identity against client B case, logs, search index, backups and connector endpoints.

Enforce per-tenant tool/connector allowlists and explicit owner approval for production writes.

Use contractually agreed runbook for access requests, correction/deletion, retention and incident notification.

### Validation / exit gate

Negative cross-tenant tests pass across application and infrastructure layers.

Client reviewer can view only permitted cases and decision evidence.

### Failure and recovery

Disable affected tenant connector and quarantine cases on suspected data leakage.

### DIAGRAM PLACEHOLDER — 23-29: Tenant isolation and BPO authorization

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-29: Tenant isolation and BPO authorization”. Show tenant A and B data planes partitioned by identity, database/query, secrets and connector accounts; shared control services only. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.27 — Client pilot, UAT, assurance and service operations

## 23.27.1 — Conduct shadow-mode then supervised pilot

What this section does and why it matters. Avoid financial or compliance impact from an unproven agent.

### Technical design and prerequisites

Shadow mode produces decisions without posting transactions; supervised mode queues for human approval.

Accuracy, false positives/negatives, case SLA, exception rate, manual corrections and unit cost define pilot success.

Prepare incident handling, escalation, evidence retention and client change management.

### Implementation procedure

Run historical synthetic and authorized de-identified cases against golden business-rule outcomes.

Compare agent extracted fields and recommended actions with human baseline, focusing on high-risk exceptions.

Pilot limited volume with rollback switch; have client sign acceptance of controls and service KPIs.

After sustained success consider limited straight-through processing only for explicitly approved low-risk cases.

### Validation / exit gate

Audit events and human signoffs reconcile with each business case.

A failed connector transitions to RETRY/EXCEPTION without hidden duplicate effects.

### Failure and recovery

Revert to human-only processing and preserve case queues intact.

### DIAGRAM PLACEHOLDER — 23-30: Business pilot operating model

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-30: Business pilot operating model”. Show shadow mode → supervised mode → approved narrow automation with exit gates and reverse arrows to manual mode. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.28 — Controlled continuous improvement and self-maintenance

## 23.28.1 — Build improvement loops without uncontrolled self-modification

What this section does and why it matters. Continuous improvement should generate reviewed proposals, not covert changes to rules, prompts, permissions or model selection.

### Technical design and prerequisites

Feedback sources: failing evaluations, PR reviewer comments, production errors, incident postmortems, client exceptions and cost anomalies.

Candidate changes to prompts/models/tool schemas/policies must be versioned and promoted via independent tests.

Separate the agent proposing improved agent code from the identity approving its own release.

### Implementation procedure

Collect feedback into prioritized issues with reproducible evidence and responsible owner.

Use offline evaluation and canary run to compare candidate versus current runtime.

Require security review for expanded tool permissions and policy changes; use feature flags/canary rollback.

Publish change record and post-release metrics before full promotion.

### Validation / exit gate

No agent can silently modify its own production allowlist or audit retention.

Canary rollback restores prior image, prompt and policy versions.

### Failure and recovery

Freeze model/tool rollout if error rate, data exposure or spending thresholds are exceeded.

### DIAGRAM PLACEHOLDER — 23-31: Controlled self-improvement flywheel

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-31: Controlled self-improvement flywheel”. Show operations/evals → issue → agent PR → independent QA/security → canary → metrics → rollback/promote; hard approval gate. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.29 — End-to-end phased delivery plan and stage gates

| Phase | Deliverable | Acceptance gate |
| --- | --- | --- |
| A ¦ Foundations | Windows agent repo, planning agent, structured contract | Stable SDK run; no unauthorized tools |
| B ¦ Read-only code agent | Repo inventory and bounded source reader | Source correctness, no secret exposure |
| C ¦ Safe code editing | Disposable worktree, patch, controlled tests | Reproducible patch/test evidence |
| D ¦ PR automation | GitHub App, PR metadata, protections | Agent cannot merge own PR |
| E ¦ Engineering mini-swarm | Planner, backend specialist, independent QA | Benchmark improvement and safety gate |
| F ¦ Cloud runtime | FastAPI control plane, jobs, outbox, worker sandbox | Failure/retry/approval security drills |
| G ¦ GCP/GKE rollout | CI, Artifact Registry, GKE and Cloud SQL | Dev→staging controls, no prod privilege leaks |
| H ¦ Client business pilot | Tenant workflow, mock ERP, approvals | Shadow-mode / client UAT pass |
| I ¦ Governed operations | SLOs, canary evals, incident playbooks | Signed operations handover |

## 23.29.1 — Sequence gates without skipping dependencies

What this section does and why it matters. Prevents an incomplete sandbox or permission design from becoming a production incident.

### Technical design and prerequisites

Each phase has named acceptance owner and evidence record.

Deployment is contingent on security and quality gates, not calendar dates.

Cost, regulatory and staffing assumptions are revisited per environment.

### Implementation procedure

Create a Step 23 board with phase ID, issue, owner, prerequisites, environment, evidence and approver.

Prioritize Gateway /health PR proof of concept before Kubernetes automation.

Only then automate mobile/WebRTC changes and client process integrations.

### Validation / exit gate

No phase is declared done without reproducible evidence.

### Failure and recovery

Return to last passing gate upon major regression.

### DIAGRAM PLACEHOLDER — 23-32: Roadmap and maturity gates

RESERVED SPACE FOR FUTURE TECHNICAL ARCHITECTURE DIAGRAM

FUTURE CHATGPT IMAGE-GENERATION PROMPT Create a presentation-ready landscape technical diagram titled “DIAGRAM 23-32: Roadmap and maturity gates”. Show ordered phase A→I, each with success metric, separate side tracks for engineering and business automation joining at shared platform readiness. Use white background, dark-blue section headers, concise readable English labels, directional arrows, restrained Google Cloud styling, and legible 16:9 layout. Explicitly separate trust boundaries, human approvals and automatic operations. Do not invent product logos or cloud services.

# 23.30 — Operational acceptance and final handover

Step 23 is operationally complete only when the team can repeatedly execute the engineering vertical slice and one supervised business process with independently verified security, reliability, cost and recovery behavior.

| Control | Required evidence |
| --- | --- |
| Engineering change | Issue → plan → inspected revision → patch → tests → PR → human review → CI result |
| Identity | Agent-specific least-privilege credentials, denied-access tests, no static cloud keys |
| Security | Prompt-injection tests, egress restrictions, secret leakage scans, audit retention |
| Infrastructure | Terraform plan and approved apply evidence, image provenance, protected environment |
| Database | Schema migrations, PITR/backup drill, idempotency and tenant checks |
| WebRTC/mobile | Device acceptance on Android/iOS, ICE/media test report and rollback path |
| Business process | Signed BPMN, client policy, connector receipt, exception log, UAT |
| Operations | SLO dashboard, cost alert, kill switch, incident runbook, owners |

Exit decision: Development-ready, staging-ready and production-ready are separate signoffs. The owner must not conflate an SDK demonstration with an approved autonomous production system.

# Appendix A — Implementation file inventory

src/reddust_agents/agent_definitions.py — typed agent definitions and model configuration

src/reddust_agents/tools/repo_reader.py — read-only allowlisted adapter

src/reddust_agents/tools/patcher.py — path-restricted change applicator

src/reddust_agents/tools/test_runner.py — named profile dispatcher

src/reddust_agents/tools/github_pr.py — PR-only GitHub integration

src/reddust_agents/policy/decision.py — authoritative PDP integration

src/reddust_agents/orchestration/jobs.py — durable job orchestration

src/reddust_agents/api/main.py — authenticated control plane API

tests/evals/ — frozen golden + adversarial evaluation cases

docs/adr/ — technology and risk decisions

infrastructure/ — separate reviewed agent platform Terraform modules

# Appendix B — Reference engineering task manifest

{

"task_id": "RD-23-HEALTH-001",

"system": "engineering",

"repository": "reddust-gateway",

"base_revision": "<verified-commit-sha>",

"goal": "Add GET /health without modifying WebRTC behavior",

"allow_paths": ["app/", "tests/"],

"deny_paths": [".env", ".github/workflows/deploy.yml"],

"allowed_test_profiles": ["PY_FASTAPI"],

"autonomy_level": "L2",

"max_model_calls": 15,

"max_repair_cycles": 2,

"requires_human_pr_review": true

}

# Appendix C — Agent policy matrix (example, requires adaptation)

version: 1

rules:

- action: repository.read

resource: reddust-gateway

environments: [dev]

effect: allow_if_authorized

- action: patch.apply

environments: [dev]

conditions: [ephemeral_worktree, allowed_paths, diff_size_limit]

effect: allow_if_authorized

- action: deployment.production

effect: deny_to_agent

- action: iam.modify

effect: deny_to_agent

- action: client.payment.post

effect: deny_by_default

# Policy MUST be implemented by authenticated server-side enforcement,

# not merely included in a model instruction.

# Appendix D — Suggested automated test cases

T01: valid path inside Gateway can be read within quota

T02: ../ traversal is denied; absolute outside path is denied

T03: .env, credential file and protected dirs are denied

T04: symlink outside allowed workspace cannot be read

T05: large binary/bad encoding is denied safely

T06: tool output injects “ignore previous instructions” but no privileged call occurs

T07: worktree patch touches protected path and is rejected

T08: failed Python test triggers bounded repair then escalation

T09: agent tries to merge PR; Github permission denied

T10: stale approval rejected after diff digest changes

T11: duplicate queue event does not create duplicate PR

T12: worker crashes during action and resumes with reconciliation

T13: staging identity cannot read production DB secret

T14: tenant A cannot query tenant B retrieval or case records

T15: invoice duplicate idempotency blocks double posting

T16: unknown bank detail triggers mandatory client review

T17: trace redaction strips secrets/PII and audit remains usable

T18: cost threshold pauses run and preserves durable job state

T19: rollback from bad canary restores previous runtime

T20: WebRTC echo and mobile microphone smoke tests pass after PR

# Appendix E — Operational troubleshooting decision tree

| Symptom | Likely class | Operator action |
| --- | --- | --- |
| Agent invents paths | Retrieval/context mismatch | Check base SHA, reader result, plan contract |
| SDK import error | Environment/package drift | Check venv, lock, SDK documentation |
| PR unauthorized | Token scope or ruleset | Inspect GitHub App permissions and branch rules |
| Test stuck | Sandbox limits/deadlock | Kill timed-out container; retain logs |
| GCP 403 | IAM/WIF binding or wrong identity | gcloud auth list and audit logs; no ad hoc Owner grant |
| Worker retries duplicate action | Missing idempotency/reconciliation | Stop queue; check side effect receipt |
| Unexpected AI spend | Budget/loop regression | Pause work, review trace and max-turn settings |
| Cross-tenant exposure | Critical isolation failure | Disable connector, incident-response and data review |

# Appendix F — Diagram register and generation workflow

The 32 numbered placeholders 23-01 through 23-32 are embedded next to the corresponding technical sections. Generate each image in a future ChatGPT conversation using the full prompt shown in its placeholder; verify rendered text manually, keep diagrams versioned as separate PNG/SVG assets and insert only after architectural review.

# Appendix G — Vocabulary and conceptual distinctions

| Term | Meaning in RedDust |
| --- | --- |
| Agent | Model-backed runtime with scoped tools and state |
| Tool | Typed callable capability controlled by authoritative policy |
| Orchestrator | Schedules bounded specialist tasks and handles state transitions |
| MCP | Protocol for tools/resources; not a permission system |
| RAG | Retrieval to ground decisions in scoped indexed evidence |
| Worktree | Isolated Git checkout tied to specific revision/branch |
| Approval gate | Separate authoritative authorization before side effect |
| Idempotency key | Stable identifier preventing duplicated externally visible actions |
| Outbox | DB transactionally persisted publish intent for reliable messaging |
| Policy enforcement point | Software service that permits/denies an action |
| Tenant | Security/data ownership boundary for a client |
| Shadow mode | Produces proposed business decisions without executing writes |

# Appendix H — Official references and change-sensitive checks

OpenAI Agents SDK Python — https://openai.github.io/openai-agents-python/

Agents SDK overview — https://developers.openai.com/api/docs/guides/agents/sdk

LangGraph overview — https://docs.langchain.com/oss/python/langgraph/overview

Google ADK — https://adk.dev/

MCP standard — https://modelcontextprotocol.io/

OWASP Agentic Top 10 2026 — https://genai.owasp.org/resource/owasp-top-10-for-agentic-applications-for-2026/

GitHub Actions hardening — https://docs.github.com/en/actions/security-for-github-actions/security-guides/security-hardening-for-github-actions

GCP Workload Identity Federation — https://cloud.google.com/iam/docs/workload-identity-federation

Workload Identity Federation for GKE — https://cloud.google.com/kubernetes-engine/docs/concepts/workload-identity

Cloud SQL Postgres — https://cloud.google.com/sql/docs/postgres

Google Cloud Terraform — https://cloud.google.com/docs/terraform

SLSA Supply-chain Levels — https://slsa.dev/

OpenTelemetry — https://opentelemetry.io/docs/

BPMN 2.0 specification — https://www.omg.org/spec/BPMN/2.0/

Temporal — https://docs.temporal.io/

NIST AI Risk Management Framework — https://www.nist.gov/itl/ai-risk-management-framework

Verification practice: library APIs, model names, GitHub action revisions, EAS SDK compatibility, GKE versions, GCP IAM features and cloud pricing change. Pin a tested dependency snapshot and re-check official documentation before issuing privileged commands. Sources were reviewed for this edition in October 2026.

# Appendix I — Intern exercises and evaluation rubric

| Lab | Practical output | Pass criteria |
| --- | --- | --- |
| I1 | Explain tool call vs model answer | Correctly identify agent-tool trust boundary |
| I2 | Build planning agent | Typed output; no fabricated tool calls |
| I3 | Build safe reader | Traversal, filetype, secret tests pass |
| I4 | Build worktree patcher | Repeatable diff and protected-path rejection |
| I5 | Run test profile | Bounded execution and captured evidence |
| I6 | Open review PR | Complete metadata, mandatory human reviewer |
| I7 | Red-team prompt injection | No unauthorized effect; trace available |
| I8 | Model mock invoice BPMN | Human approval, duplicate and error paths |
| I9 | Test tenant isolation | Negative access tests pass |
| I10 | Production readiness review | Incident/rollback/FinOps evidence present |

# Appendix J — Example stage-gate signoff record

Step23 Gate ID: _________________

Environment / source SHA: _________________

Business owner: _________________

Engineering reviewer: _________________

Security reviewer: _________________

QA evidence link: _________________

Policy evaluation report: _________________

Known limitations and exceptions: _________________

Rollback exercise date/result: _________________

Decision: PASS / CONDITIONAL / FAIL

Approved scope and expiry: _________________