RedDust

STEP 22 - THE WAY FORWARD

Microservices, Kubernetes, Terraform, CI/CD and DevSecOps Roadmap

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Corrected project sequence Step 21 is the upload of the existing Gateway source to the GCP development VM and installation of its Linux dependencies. Step 22 begins after that baseline works and defines the architecture and delivery roadmap for the rest of RedDust.

Prepared for the RedDust engineering team

Development roadmap | September 2026

# Document Purpose and Scope

This document takes the working Step 21 Gateway environment as the starting point and defines how RedDust should evolve from a single FastAPI/aiortc Gateway into a secure, observable, independently deployable cloud-native platform. The goal is not to create dozens of microservices immediately. The goal is to create a platform in which business capabilities can be extracted one at a time without destabilising the working MVP.

Core architectural principle Terraform owns durable cloud infrastructure. Kubernetes owns runtime orchestration. CI/CD owns the software delivery flow. DevSecOps policies govern what may be built and deployed. Managed GCP services remain managed services rather than being forced into Kubernetes.

## Corrected Ordering

| Step | Meaning | Status / intent |
| --- | --- | --- |
| Step 21 | Upload existing Gateway source to GCP and install dependencies | Current baseline / prerequisite |
| Step 22 | The Way Forward: target architecture and implementation roadmap | This document |
| Step 23 onward | Execute the roadmap incrementally: containerisation, registry, GKE, networking, data, CI/CD, DevSecOps, observability and service extraction | Future implementation |

# Executive Summary

From this point onward RedDust should be treated as a product platform rather than a single Gateway VM. The transition should be incremental: preserve the known-good VM during the migration, containerise the Gateway first, create the cloud platform with Terraform, introduce GKE, prove WebRTC connectivity, then extract business services one at a time. This avoids the common failure mode of redesigning the entire product as a distributed system before the MVP is stable.

The long-term delivery model should be:

Terraform
    |-- GCP projects, VPC, GKE, IAM, Artifact Registry
    |-- Cloud SQL, Secret Manager, DNS, security controls
    v
Kubernetes / GKE
    |-- RedDust stateless application services
    |-- scaling, health, service discovery, policy
    v
CI/CD
    |-- test -> scan -> build -> attest -> publish -> deploy
    v
DevSecOps
    |-- least privilege, workload identity, secrets, image policy
    |-- network isolation, audit, runtime controls, monitoring

# Contents

22.1 Design principles and platform boundaries

22.2 Target RedDust capability map

22.3 Initial microservice boundaries

22.4 Migration strategy: modular monolith to services

22.5 Containerisation strategy

22.6 Terraform platform architecture

22.7 Environment and GCP project strategy

22.8 GKE architecture and namespace model

22.9 Standard Kubernetes microservice contract

22.10 Data and state architecture

22.11 Event-driven integration

22.12 WebRTC, STUN/TURN and Kubernetes networking

22.13 Continuous Integration

22.14 Continuous Delivery and promotion

22.15 DevSecOps and software supply-chain security

22.16 Runtime Kubernetes security

22.17 Observability, tracing and SLOs

22.18 Availability and autoscaling

22.19 Repository and team model

22.20 Step 23 onward - recommended execution sequence

22.21 Definition of done for the platform foundation

Appendix A - Target architecture

Appendix B - Reference platform documentation

# 22.1 - Design Principles and Platform Boundaries

The technology boundaries should be explicit from the beginning. This avoids Terraform becoming an application deployment engine, Kubernetes becoming a database platform, or the WebRTC media path being treated as ordinary HTTP traffic.

| Concern | Primary owner | What it should own |
| --- | --- | --- |
| Cloud infrastructure | Terraform | Projects, IAM, VPC, GKE, Artifact Registry, managed data services, security resources, DNS and platform configuration |
| Runtime orchestration | Kubernetes / GKE | Deployments, Services, health probes, autoscaling, service discovery, runtime policy and rollout state |
| Application delivery | CI/CD | Tests, scans, container build, SBOM/attestation, image publication and promotion |
| Application configuration | Kubernetes manifests / deployment configuration | Non-secret runtime configuration, replica counts, probes, resource policy |
| Secrets | Google Secret Manager + Workload Identity | Sensitive runtime values without credentials in Git or images |
| Stateful data | Managed GCP services | PostgreSQL, object storage, messaging and other durable state |
| Security governance | DevSecOps controls | Identity, admission policy, vulnerability management, network policy and audit |

Do not start with "everything in Kubernetes" Kubernetes should run RedDust application workloads. Cloud SQL should remain Cloud SQL, Secret Manager should remain Secret Manager, Pub/Sub should remain Pub/Sub, and Artifact Registry should remain Artifact Registry. Terraform can provision all of them without converting them into Pods.

# 22.2 - Target RedDust Capability Map

A useful target architecture is a small set of meaningful capability services rather than a service for every Python module or database table.

REDDUST MOBILE APP
                                |
                         HTTPS / WebRTC
                                |
                    +-------------------------+
                    |    REDDUST EDGE LAYER   |
                    | API + WebRTC signalling |
                    +------------+------------+
                                 |
        +------------------------+------------------------+
        |                        |                        |
        v                        v                        v
  User/Profile             Conversation                Music
    Service                  Service                  Service
        |                        |                        |
        |                        v                        |
        |              Conversation Engine               |
        |                        |                        |
        |                 Gemini / AI layer              |
        |                                                 |
        +-------------+-------------------+---------------+
                      |                   |
                      v                   v
                 Soul Score          RAG / Knowledge
                   Service              Service
                      |                   |
                      +--------+----------+
                               v
                  PostgreSQL / Pub/Sub / Vector Search

# 22.3 - Initial Microservice Boundaries

These are target capability boundaries. They are not a command to deploy eight independent services immediately. The first implementation should physically contain only a few services and then extract additional capabilities when the interfaces are understood.

| Capability | Owns | Recommended timing |
| --- | --- | --- |
| Realtime Gateway | WebRTC signalling; RTCPeerConnection lifecycle; ICE negotiation; aiortc media handling; session association | First containerised workload |
| User / Profile | Identity-linked profile, onboarding, preferences, music preferences, user settings | Early business service |
| Conversation | Sessions, conversations, messages/events, conversation persistence and metadata | Early business service |
| Conversation Engine | Dialogue state, Gemini integration, tool calls, orchestration of RAG, recommendation, Soul Score and policies | Core orchestration service |
| Music | Track/artist/genre/language metadata, provider references, playback metadata | Extract when catalogue/provider integration stabilises |
| Recommendation | Ranked candidate tracks based on context, history, preference, reactions and wellbeing signals | Extract after recommendation contract stabilises |
| Soul Score | Dimension calculation, weighting, history, confidence and proprietary scoring methodology | Strong independent domain boundary |
| RAG / Knowledge | Embeddings, retrieval, proprietary scientific/traditional-wisdom knowledge and source context | Independent knowledge capability |

## 22.3.1 - Realtime Gateway

The existing Gateway is the first service to containerise. Its job is transport and realtime media connectivity, not the entire RedDust business domain.

WebRTC signalling and PeerConnection lifecycle

ICE/STUN/TURN negotiation

Audio track handling through aiortc/PyAV

Association of authenticated user/session context with a realtime connection

Health, readiness and connection metrics

The Gateway should gradually stop owning Soul Score logic, recommendation rules, user profile business logic, RAG retrieval and long-term persistence.

## 22.3.2 - User / Profile Service

User profile and onboarding state

Music languages, artists and preferences

User settings and consent/preferences metadata

Linkage to external authenticated identity without implementing a home-grown password system

## 22.3.3 - Conversation Service

Session and conversation lifecycle

Message/event persistence

Conversation metadata

References to summaries and derived analytics

## 22.3.4 - Conversation Engine

This is likely to become one of the most important RedDust services. The Gateway transports realtime media; the Conversation Engine determines what the RedDust agent does with the conversation.

Dialogue state and orchestration

Gemini / model interaction

Tool calling

Context assembly

RAG invocation

Recommendation and Soul Score orchestration

Conversation policy and guardrails

## 22.3.5 - Music and Recommendation Services

The Music service owns catalogue/provider metadata. The Recommendation service owns ranking and decision logic. Keeping those responsibilities separate means provider integration can change without rewriting recommendation policy.

## 22.3.6 - Soul Score Service

Soul Score is a good independent service boundary because it represents proprietary RedDust methodology. It should accept structured signals and history, then return dimension scores, aggregate outputs, confidence and explanatory metadata through a stable API or event contract.

## 22.3.7 - RAG / Knowledge Service

The RAG service should own ingestion, chunking, embeddings, retrieval and source attribution for proprietary Anodiam/RedDust knowledge. Candidate corpora include scientific research on music and wellbeing, traditional wisdom, Soul Score methodology and other approved internal documents.

# 22.4 - Migration Strategy: Modular Monolith to Services

The safest path is not to create eight repositories and eight deployments immediately. Start with a small physical deployment topology while preserving logical boundaries in the code.

Initial physical topology

reddust-gateway
reddust-core-api
reddust-conversation-engine

Later extraction

profile -> music -> recommendation -> soul-score -> rag -> summary

Extraction rule Extract a service when its domain boundary, data ownership, API/event contract, scaling need or security boundary is clear. Do not extract a service merely because a Python module exists.

# 22.5 - Containerisation Strategy

Step 23 should begin by containerising the existing Python 3.12.10 FastAPI/aiortc Gateway while retaining the Step 21 VM as the known-good baseline.

Current baseline
Ubuntu VM -> Python 3.12.10 -> .venv -> FastAPI/aiortc

Target
Docker image -> Artifact Registry -> GKE -> Kubernetes Deployment

Use a minimal, pinned Python base image compatible with required native media libraries.

Install dependencies reproducibly from the project dependency definition.

Run as a non-root user where practical.

Do not bake API keys, OAuth secrets or service-account keys into the image.

Expose health/readiness endpoints and define a clean shutdown path.

Tag images with source commit metadata and promote immutable image digests.

Do not destroy the VM after the first successful container build. Keep it available until the GKE deployment passes signalling, ICE, audio echo, reconnection and Internet tests consistently.

# 22.6 - Terraform Platform Architecture

Terraform should define reusable modules and separate environment compositions. Each environment should own independent state and variables.

reddust-infrastructure/
└── terraform/
    ├── modules/
    │   ├── project/
    │   ├── network/
    │   ├── gke/
    │   ├── artifact-registry/
    │   ├── cloud-sql/
    │   ├── iam/
    │   ├── secret-manager/
    │   ├── dns/
    │   ├── security/
    │   ├── monitoring/
    │   └── cicd/
    └── environments/
        ├── dev/
        ├── staging/
        └── prod/

Use a remote GCS backend with versioning and separate state for dev, staging and production. Infrastructure changes should flow through pull requests and reviewed Terraform plans rather than ad-hoc production applies from developer laptops.

Terraform PR
   -> terraform fmt -check
   -> terraform validate
   -> lint / IaC security scan
   -> terraform plan
   -> review
   -> merge
   -> controlled terraform apply

# 22.7 - Environment and GCP Project Strategy

The long-term isolation model should use separate GCP projects for development, staging and production. This creates a stronger IAM, quota, billing and blast-radius boundary than namespaces alone.

Shared services (later)
   |-- Artifact Registry / central CI identities / security services

reddust-dev      -> GKE Dev
reddust-staging  -> GKE Staging
reddust-prod     -> GKE Production

During the current experimentation period, begin with the existing development project and one development cluster. Design Terraform modules so the same platform can later be instantiated for staging and production without copying infrastructure by hand.

# 22.8 - GKE Architecture and Namespace Model

For RedDust, start with a GKE Standard development cluster because the platform contains a WebRTC/media workload whose network behaviour may require more control than an ordinary HTTP application. Re-evaluate Autopilot for suitable workloads later rather than making one cluster mode a dogma.

VPC-native networking

Dataplane V2 where appropriate

Workload Identity Federation for GKE

Shielded node configuration

Private nodes/control-plane restrictions where practical

Kubernetes NetworkPolicy

Managed HTTPS/Gateway path for ordinary API traffic

Explicit Layer-4/media design for WebRTC/TURN traffic

## 22.8.1 - Namespace model

reddust-system
reddust-app
reddust-data      (only Kubernetes-side data components if any)
reddust-observability

Possible later separation:
reddust-ai
reddust-media

Do not place the application into the Kubernetes default namespace. Namespaces should support policy, ownership, quota and operational separation.

# 22.9 - Standard Kubernetes Microservice Contract

Every service should follow a consistent service template so developers can reason about deployments in the same way.

reddust-soul-score/
├── app/
│   ├── main.py
│   ├── api/
│   ├── domain/
│   ├── services/
│   └── repositories/
├── tests/
├── Dockerfile
├── requirements.txt / pyproject.toml
├── deploy/
│   ├── base/
│   └── overlays/
└── .github/workflows/

A Kubernetes-deployed service should normally define:

Deployment

Service

dedicated Kubernetes ServiceAccount

ConfigMap for non-sensitive configuration

NetworkPolicy

startup/readiness/liveness probes

resource requests and limits

HorizontalPodAutoscaler where justified

PodDisruptionBudget for availability-sensitive stateless services

Standard endpoints should include `/health` and `/ready`, with `/metrics` added for services exposing Prometheus/OpenTelemetry-compatible metrics.

# 22.10 - Data and State Architecture

## 22.10.1 - PostgreSQL

Do not initially run PostgreSQL inside Kubernetes. Use managed Cloud SQL for PostgreSQL so backups, patching, storage, replication and availability remain a managed platform responsibility.

GKE                -> application compute
Cloud SQL          -> PostgreSQL
Secret Manager     -> secrets
Artifact Registry  -> container images
Cloud Storage      -> objects
Pub/Sub            -> event transport

Initially one PostgreSQL instance may be cost-effective, but establish logical ownership through schemas and service-specific database identities.

postgres
├── profile schema
├── conversation schema
├── music schema
├── soul_score schema
└── recommendation schema

DB identities:
profile_service_user
conversation_service_user
music_service_user
soul_score_service_user

Data ownership rule A service owns its data contract. Other services should consume that capability through an API/event contract rather than directly updating another service's tables.

# 22.11 - Event-Driven Integration

Not every interaction should become a synchronous HTTP chain. Domain events allow slow or optional work to happen independently and reduce coupling.

conversation.completed
          |
          v
       Pub/Sub
      /    |     \
     v     v      v
 Summary  Soul   Analytics
          Score

Candidate RedDust domain events include:

conversation.started

conversation.completed

music.recommended

music.played

music.liked / music.disliked

soulscore.calculated

summary.generated

user.profile.updated

Define event schemas, versioning, idempotency and correlation identifiers before using events for critical business flows.

# 22.12 - WebRTC, STUN/TURN and Kubernetes Networking

WebRTC is the major exception to treating every service as normal HTTP traffic. RedDust has two different network concerns: signalling/API traffic and realtime media connectivity.

Android / iPhone
                            |
                 +----------+----------+
                 |                     |
               HTTPS                 ICE/media
                 |                     |
                 v                     v
          HTTPS/GKE Gateway        STUN / TURN
                 |                     |
                 v                     v
        Signalling/API service     Media path
                 |                     |
                 +----------+----------+
                            v
                    aiortc Gateway Pods

Do not force RTP/ICE/DTLS/SRTP traffic through an ordinary HTTP reverse proxy. Design the UDP/L4 path explicitly, and test it across Wi-Fi, 4G/5G, carrier NAT and restrictive networks.

## 22.12.1 - Recommended migration sequence for media

Move HTTP signalling/API behaviour into GKE and prove ordinary health/routing first.

Deploy the aiortc Gateway workload and prove basic in-cluster behaviour.

Validate Layer-4 UDP/media exposure and ICE candidate behaviour.

Introduce and validate TURN as a separate, observable concern.

Only after behaviour is proven decide whether TURN is best run in GKE, on dedicated compute, or via a managed/external service for the relevant stage.

# 22.13 - Continuous Integration

Every merge request should provide evidence that the source is testable, secure enough to build and reproducible as an image before it can enter the registry.

Developer
   -> feature branch
   -> pull request
   -> CI
       |-- lint / formatting
       |-- unit tests
       |-- type checks
       |-- secret scan
       |-- dependency vulnerability scan
       |-- SAST
       |-- Docker build
       |-- container scan
       |-- SBOM / provenance
       `-- publish approved image

Suggested tool categories include Gitleaks for secret detection; Trivy or equivalent for image/IaC scanning; TFLint for Terraform quality; Semgrep or equivalent for SAST; and ecosystem dependency scanning such as OSV/pip-audit/npm tooling as applicable. Select a minimal set first and avoid duplicating five scanners that report the same issue.

# 22.14 - Continuous Delivery and Promotion

The same built image should move through environments. Do not rebuild separate production binaries from the same source commit.

commit abc123
      |
      v
image digest sha256:XYZ
      |
      +--> DEV
             | tested
             v
          STAGING
             | approved/tested
             v
         PRODUCTION

For the current stage, a practical Google-centric model is GitHub Actions for CI, Artifact Registry for images and Cloud Deploy for promotion. Introduce full GitOps reconciliation later if/when several clusters, teams or policy requirements make it worthwhile.

## 22.14.1 - Promotion policy

| Environment | Deployment behaviour | Gate |
| --- | --- | --- |
| Development | Automatic after an approved merge/build | CI success + policy checks |
| Staging | Automatic or controlled promotion from development | Integration/e2e tests; release candidate validation |
| Production | Explicit controlled promotion | Approval + staging success + security policy |

Later production releases can use canary percentages and automated rollback signals rather than full immediate replacement.

# 22.15 - DevSecOps and Software Supply-Chain Security

## 22.15.1 - Keyless CI/CD authentication

Do not store long-lived Google Cloud service-account JSON keys in GitHub. Use OIDC/Workload Identity Federation so CI obtains short-lived credentials with narrowly scoped permissions.

GitHub Actions
      | OIDC
      v
Workload Identity Federation
      |
      v
Google Cloud IAM

## 22.15.2 - Artifact security

Container images should be scanned on publication and continuously monitored for newly disclosed vulnerabilities. Define severity policy progressively so the team can first observe and triage before enforcing hard deployment blocks.

Phase 1: scan + report
Phase 2: scan + defined exceptions
Phase 3: block unacceptable production risk

## 22.15.3 - SBOM, signing and admission

Git commit
   -> CI tests
   -> image build
   -> SBOM / provenance
   -> vulnerability scan
   -> signature / attestation
   -> Artifact Registry
   -> Binary Authorization / admission policy
   -> GKE

The production goal is that a developer cannot bypass the release process by deploying an arbitrary image directly to the cluster.

## 22.15.4 - Secrets

Secrets must not be committed to Git, Terraform variable files, Kubernetes ConfigMaps or container images. Use Secret Manager and identity-based access from workloads.

Secret Manager
      | IAM
      v
Workload Identity
      |
      v
RedDust Pod

## 22.15.5 - Infrastructure security pipeline

Terraform PR
   -> fmt -check
   -> validate
   -> TFLint
   -> IaC security scan
   -> plan
   -> human review
   -> merge
   -> controlled apply

# 22.16 - Runtime Kubernetes Security

## 22.16.1 - Least privilege and workload identity

Each service should have a dedicated Kubernetes ServiceAccount mapped to the minimal Google Cloud permissions required by that workload. Avoid a single broad runtime service account shared by every Pod.

## 22.16.2 - Network policy

Move toward a default-deny east-west network posture with explicit service flows.

Internet -> Gateway
Gateway -> Conversation / Profile
Conversation -> RAG / Soul Score / Recommendation
Profile -X-> RAG database
Recommendation -X-> unrelated admin services

## 22.16.3 - Pod security baseline

Run as non-root where practical

Read-only root filesystem where practical

No privileged containers

Drop unnecessary Linux capabilities

No host filesystem mounts unless explicitly reviewed

No host PID namespace

No host networking unless required and documented for a media-specific reason

Resource requests and limits

Approved image registries only

## 22.16.4 - Policy as code

Adopt admission/policy controls progressively. Start in audit mode, then warn, then block once false positives and developer workflows are understood.

Stage 1: Audit
Stage 2: Warn / enforce in non-prod selectively
Stage 3: Block non-compliant production deployments

# 22.17 - Observability, Tracing and SLOs

Every service must emit logs, metrics and traces. Infrastructure CPU alone is not enough to understand a realtime conversational product.

RedDust microservices
      |-- structured logs
      |-- application / Prometheus metrics
      `-- OpenTelemetry traces
                 |
                 v
          Cloud Observability

Important product/platform metrics include:

WebRTC connection success percentage

ICE failure rate and candidate types

TURN usage rate

active WebRTC conversations per Gateway Pod

conversation startup latency

Gemini first-response latency

RAG retrieval latency

recommendation latency

Soul Score calculation latency

HTTP 5xx rate

Pod restart/crash-loop rate

database latency and pool saturation

## 22.17.1 - Distributed tracing

A single user action may travel through Gateway -> Conversation Engine -> RAG -> model provider -> Recommendation -> Music. Use trace/correlation identifiers so latency and failures can be attributed to the correct hop without logging sensitive conversation content.

trace_id
session_id
conversation_id

# 22.18 - Availability and Autoscaling

Once there is meaningful traffic, important stateless services should normally have multiple replicas, readiness probes, disruption protection and autoscaling.

HorizontalPodAutoscaler for CPU/memory initially

PodDisruptionBudget for services requiring continuity during maintenance

cluster/node autoscaling

readiness-based load balancing

graceful shutdown for realtime connections

For realtime services, future scaling signals may be more useful than CPU alone: active conversations per Pod, queue depth, model request rate, event backlog or WebRTC peer count.

# 22.19 - Repository and Team Model

Avoid repository sprawl while the team and service boundaries are still evolving. A pragmatic initial structure is:

reddust-infrastructure/
    terraform/

reddust-backend/
    services/
        gateway/
        conversation/
        profile/
        music/
        soulscore/
        rag/

reddust-mobile/
    React Native application

Each backend service can produce its own container image without requiring a separate repository. Split repositories later only when independent ownership, release cadence, access control or build scale makes the separation worthwhile.

# 22.20 - Step 23 Onward: Recommended Execution Sequence

The roadmap should be executed as a sequence of working checkpoints. At no point should the entire RedDust platform be broken while waiting for a future architecture to become complete.

| Step | Outcome | Primary checkpoint |
| --- | --- | --- |
| 23 | Containerise the existing Gateway | Production-quality Dockerfile; local/VM container run; health checks |
| 24 | Create Artifact Registry with Terraform | Regional repository; IAM; push/pull verified |
| 25 | Publish immutable Gateway image | CI/manual initial build; digest recorded |
| 26 | Create the GKE development platform with Terraform | VPC/GKE/IAM/Workload Identity/network baseline |
| 27 | Deploy a trivial test workload | Prove cluster access, Service, logging and rollout mechanics |
| 28 | Deploy reddust-gateway | Gateway Pod healthy in GKE |
| 29 | Expose HTTPS signalling/API | Gateway API/LB/TLS path working |
| 30 | Prove WebRTC media connectivity | ICE/STUN/TURN/UDP behaviour verified across Internet networks |
| 31 | Introduce Cloud SQL and data connectivity | Private/secured DB path; service identity; migrations |
| 32 | Extract first business microservice | Recommended: User/Profile or Conversation depending on current code readiness |
| 33 | Implement CI | PR tests/scans/builds and immutable image publication |
| 34 | Implement CD | Dev deployment and environment promotion |
| 35 | Add key DevSecOps controls | Keyless auth, image/dependency/IaC scans, SBOM/attestations |
| 36 | Integrate Secret Manager | No application secrets in Git/config images |
| 37 | Add observability | Dashboards, alerts, tracing and WebRTC/product metrics |
| 38 | Extract Conversation Engine | Stable Gateway-to-engine contract |
| 39 | Extract Soul Score / RAG / Recommendation progressively | One capability at a time with contract tests |
| 40 | Create staging environment | Repeat Terraform modules; integration and release validation |
| 41 | Create production environment | Isolation, approval gates, security enforcement and SLOs |
| 42 | Progressive delivery and resilience | Canary/rollback, DR testing, runbooks and incident procedures |

## 22.20.1 - Why this order

This sequence deliberately postpones broad microservice extraction until container delivery, Kubernetes networking, identity, data access and observability have been proven. Otherwise every newly extracted service multiplies unresolved deployment and operational problems.

# 22.21 - Definition of Done for the Platform Foundation

Before the team accelerates service extraction, the platform foundation should satisfy the following minimum conditions:

| Area | Foundation acceptance criterion |
| --- | --- |
| Infrastructure | Development GKE and supporting services are reproducibly created by Terraform. |
| Registry | Images are stored in Artifact Registry and deployed using immutable references. |
| Identity | CI and workloads use federated/short-lived identity rather than static service-account keys. |
| Secrets | Sensitive runtime values come from Secret Manager or an approved equivalent. |
| Networking | HTTPS/API and WebRTC media paths are separately understood and tested. |
| Deployment | A service can be built, tested, scanned and deployed through the pipeline. |
| Security | Basic SAST/secret/dependency/container/IaC scanning is operational; policy exceptions are documented. |
| Runtime | Pods have health probes, resource policy and least-privilege service identities. |
| Observability | Logs, metrics and traces permit a request/session to be followed across services. |
| Data | Database ownership and migration process are defined; services do not casually write to one another's tables. |
| Operations | Rollback, incident ownership and minimum runbook documentation exist. |

# Appendix A - Long-Term Target Architecture

INTERNET
                                 |
                              Cloud DNS
                                 |
                        HTTPS Load Balancer
                                 |
                             Cloud Armor
                                 |
                             GKE Gateway
                                 |
                  +--------------+--------------+
                  |                             |
             API / Signalling               WebRTC
                  |                             |
                  v                             v
          Gateway services                 STUN / TURN
                  |                             |
                  +--------------+--------------+
                                 |
                  +--------------v--------------+
                  |          GKE CLUSTER         |
                  |                              |
                  | Profile Service              |
                  | Conversation Service         |
                  | Conversation Engine          |
                  | Music Service                |
                  | Recommendation Service       |
                  | Soul Score Service           |
                  | RAG Retrieval Service        |
                  | Summary Service (later)      |
                  +--------------+---------------+
                                 |
                +----------------+-------------------+
                |                |                   |
                v                v                   v
            Cloud SQL          Pub/Sub         Vector capability
            PostgreSQL
                |
                +------------ Secret Manager
                +------------ Cloud Storage

                         SOFTWARE DELIVERY

GitHub -> Pull Request -> Tests / SAST / Secret / Dependency / IaC scans
                         |
                         v
                    Container build
                         |
                         v
                   Artifact Registry
                         |
                 Scan / SBOM / attestation
                         |
                         v
                 Deployment policy gate
                         |
                         v
                 Dev -> Staging -> Prod

# Appendix B - Reference Platform Documentation

The roadmap is aligned with the following official product documentation. URLs are included for the engineering team to consult while implementing the corresponding step.

GKE Autopilot security and constraints: https://docs.cloud.google.com/kubernetes-engine/docs/concepts/autopilot-security

Workload Identity Federation for GKE: https://docs.cloud.google.com/kubernetes-engine/docs/concepts/workload-identity

Terraform GCS backend: https://developer.hashicorp.com/terraform/language/backend/gcs

GKE load balancing / Gateway concepts: https://docs.cloud.google.com/kubernetes-engine/docs/concepts/about-load-balancing

Workload Identity Federation for deployment pipelines: https://docs.cloud.google.com/iam/docs/workload-identity-federation-with-deployment-pipelines

Artifact Registry protection / vulnerability scanning: https://docs.cloud.google.com/artifact-registry/docs/protect-artifacts

Binary Authorization: https://docs.cloud.google.com/binary-authorization/docs/overview

GKE Secret Manager / Workload Identity tutorial: https://docs.cloud.google.com/kubernetes-engine/docs/tutorials/workload-identity-secrets

GKE NetworkPolicy: https://docs.cloud.google.com/kubernetes-engine/docs/how-to/network-policy

GKE Policy Controller: https://docs.cloud.google.com/kubernetes-engine/policy-controller/docs/overview

Cloud Deploy canary deployments: https://docs.cloud.google.com/deploy/docs/deploy-app-canary

Config Sync / GitOps practices: https://docs.cloud.google.com/kubernetes-engine/config-sync/docs/concepts/gitops-best-practices

Kubernetes PodDisruptionBudget: https://kubernetes.io/docs/tasks/run-application/configure-pdb/

# Closing Implementation Principle

Preserve a working system at every step The objective is not to reach the final architecture in one migration. The objective is to establish a repeatable platform and then move one capability at a time. Step 23 should therefore begin with containerising the existing Step 21 Gateway - not with creating all future microservices at once.