RedDust Platform Architecture

Reworked Step 20 and Step 21

Shared Python 3.12.10 Runtime and Team Virtual Environment Edition

Scope: Step 20 — Internet Gateway migration; Step 21 — Terraform-based GCP deployment runbook

Primary runtime path: /opt/reddust/reddust-gateway/.venv

# Step 20 — Move the Gateway Across the Internet

Implementation runbook for Google Cloud Compute Engine (e2-medium).

This Step 20 assumes the team has completed the local LAN echo milestone in Step 19 but has not yet created any RedDust Google Cloud project, IAM configuration, VM, firewall rule, Linux environment, or public endpoint. It therefore starts from zero and builds the entire Internet-facing development environment in a controlled order.

The goal is not to build the final production platform. The goal is to prove that the existing React Native \+ react-native-webrtc client can establish a real Internet WebRTC connection to a Python FastAPI + aiortc Gateway running on Google Cloud, and that microphone audio can travel to EchoAudioTrack and return audibly to the phone.

We will be using a shared runtime (Python virtual environment) for the entire team under the GCP VM’s /opt/reddust folder. All subsequent upload, package-install, manual-run and systemd instructions are aligned to that shared runtime model. Unrelated WebRTC, GCP networking, STUN, firewall and Terraform concepts retain the same architectural intent.

| Canonical clean-slate Step-20 baseline GCP project: RedDust Development Recommended region: australia-southeast1 (Sydney) Preferred zone: australia-southeast1-b VM: reddust-gateway-dev Machine: e2-medium — 2 vCPUs exposed, 1.0 fractional vCPU allocation, 4 GB RAM Provisioning: Standard / non-Spot OS: Ubuntu 24.04 LTS standard image, x86-64 / amd64, codename noble Boot disk: 10 GB Standard Persistent Disk (pd-standard) Human SSH access: OS Login controlled through IAM Administrator role: Compute OS Admin Login (roles/compute.osAdminLogin) VM service account: None for Step 20, if the console permits it RedDust Python: exact Python 3.12.10 via pyenv and a Linux .venv Temporary signalling: HTTP TCP 8000 WebRTC media: UDP ephemeral port range discovered from the VM ICE: STUN enabled; TURN/coturn deliberately deferred to the next reliability step. |  |
| --- | --- |
| Why Sydney region? e2-medium is billable in any region, so for a real-time voice experiment whose intended users and demos are in Australia, Sydney (australia-southeast1) is the default choice because it reduces network distance and makes the WebRTC latency test more representative. If the team later wants a cheaper US-region comparison, the same runbook can be repeated in us-west1 without changing the application architecture. |  |
| Cost warning e2-medium is not the Compute Engine Always Free e2-micro instance. It is a billable VM and will consume free-trial credit or paid usage. Create budget alerts before the VM, stop the VM when it is not being actively tested, and review the estimated monthly cost shown by the GCP Create VM screen before clicking Create. |  |

DIAGRAM 20-A: Step 19 LAN Prototype versus Step 20 Internet Gateway

## 20.0 — Understand Exactly What Is Moving

The most important troubleshooting rule is that signalling and WebRTC media are separate network paths. Moving the Gateway to GCP changes both paths, but success on one path does not prove success on the other.

### 20.0.1 — Path 1: HTTP signaling

React Native App │ │ HTTP POST /offer │ SDP Offer ▼ FastAPI on GCP │ ▼ aiortc RTCPeerConnection │ │ SDP Answer ▼ FastAPI response │ ▼ React Native App

### 20.0.2 — Path 2: WebRTC media

Phone microphone │ │ ICE connectivity checks │ DTLS key negotiation │ SRTP encrypted Opus audio ▼ aiortc on GCP │ ▼ EchoAudioTrack │ │ SRTP encrypted return audio ▼ Phone speaker

Critical diagnostic rule HTTP 200 from /offer means signalling works. It does not mean WebRTC audio works. Always inspect ICE state, peer-connection state and track events separately.

DIAGRAM 20-B: Signalling versus Media Responsibilities

20.1 — Freeze a Known-Goo

## 20.1 — Freeze a Known-Good Local Baseline before GCP

The cloud migration should change infrastructure, not application behaviour. First prove that the Windows Gateway still works exactly as it did at the end of Step 19.

### 20.1.1 — Open the Windows Gateway project

cd D:\RedDust\reddust-gateway

.venv\Scripts\Activate.ps1

python --version

Expected application Python version:

Python 3.12.10

### 20.1.2 — Re-run the local echo

1. Start the existing FastAPI/aiortc Gateway on

the Windows laptop.

2. Run the existing React Native WebRTC echo flow

over the local LAN.

3. Confirm the phone microphone reaches aiortc.

4. Confirm EchoAudioTrack returns audio and the

phone speaker plays it.

### 20.1.3 — Add or verify a health endpoint

@app.get("/healthz")

async def healthz():

return {

"status": "ok",

"service": "reddust-gateway"

}

Start Uvicorn locally:

uvicorn main:app --host 0.0.0.0 --port 8000

Test:

http://127.0.0.1:8000/healthz (http://127.0.0.1:8000/healthz)

Expected:

{"status":"ok","service":"reddust-gateway"}

### 20.1.4 — Prepare a portable dependency definition

If the project already has a curated requirements.txt, keep it. If not, create one from the known-good Windows environment and review it for Windows-only packages before installing on Linux.

python -m pip freeze > requirements.txt

Get-Content requirements.txt

### 20.1.5 — Never copy the Windows .venv

Do not upload these to GCP

.venv/

__pycache__/

\*.pyc

large logs

temporary build outputs

Cross-platform rule

Match Python 3.12.10, source code and application dependencies. Recreate the virtual environment on Linux. A Windows .venv contains Windows-specific paths and binaries and must not be copied to Ubuntu.

DIAGRAM PLACEHOLDER — DIAGRAM 20-C: Windows-to-Linux Deployment Boundary Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-C: Windows-to-Linux Deployment Boundary” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Windows source and requirements crossing the deployment boundary while Windows .venv, caches, Git metadata and secrets are excluded; Linux uses the existing shared /opt/reddust runtime. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.2 — Create the RedDust Google Cloud Project from Scratch

Use one dedicated development project so billing, IAM, firewall rules and experiments remain isolated from unrelated cloud work. Do not create staging or production projects in this step.

### 20.2.1 — Sign in to the intended RedDust Google account

1. Open the Google Cloud

Console.

2. Confirm the intended RedDust

Google identity in the profile menu.

3. Avoid creating the project

under a personal or unrelated Google account.

### 20.2.2 — Create the project

1. Open the project selector in

the top bar and choose New Project, or navigate to IAM & Admin → Manage Resources → Create Project.

2. Project name: RedDust

Development.

3. Choose a globally unique

Project ID such as reddust-development-xxxxx.

4. If the account is not part of

a Workspace organization, No organization is acceptable for this MVP/dev stage.

5. Create the project and then

explicitly select RedDust Development in the project selector.

Project field

Example

Purpose

Project name

RedDust Development

Human-readable console name

Project ID

reddust-development-xxxxx

Technical identifier used by APIs, CLI, IAM and logs

Project number

Generated by Google

Internal numeric resource identifier

### 20.2.3 — Enable Compute Engine when prompted

The first visit to Compute Engine may prompt you to enable the Compute Engine API. Enable it and wait for initialization to finish before creating the VM.

### 20.2.4 — Link billing before creating resources

1. With RedDust Development

selected, open Billing.

2. Confirm the project is linked

to the active Cloud Billing account.

3. If the project has no billing

account, use Link a billing account and attach the intended active account.

4. Do not proceed to VM creation

until project + billing relationship is confirmed.

DIAGRAM PLACEHOLDER — DIAGRAM 20-D: Project, Billing, IAM and Resource Hierarchy Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-D: Project, Billing, IAM and Resource Hierarchy” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Google identity, RedDust Development project, billing account, IAM boundary and contained resources with clear ownership arrows. Show individual Google identities flowing through IAM and OS Login to unique Linux users, sudo authorization where applicable, and named-user ACL access to the shared Gateway directory; never depict a shared human SSH account. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.3 — Create Cost Visibility before the First VM

Because e2-medium is billable, set the budget before the VM exists. Use an alerts-only budget. A budget is an alerting mechanism; it does not automatically stop a Compute Engine VM.

### 20.3.1 — Create the budget

1. Open Billing → Budgets &

alerts → Create Budget.

2. Choose Alerts only.

3. Name: RedDust Development

Monthly Budget.

4. Time range: Monthly.

5. Scope the budget to the

RedDust Development project.

6. Services: All services.

7. Budget amount: a fixed

monthly amount appropriate for the team's development allowance.

8. Configure Actual thresholds

at 25%, 50%, 75%, 90% and 100%.

9. Add a 100% Forecasted

threshold.

10. Enable email notifications to

the relevant billing administrators/users and project owners.

11. Do not add Pub/Sub budget automation

yet.

### 20.3.2 — Free-trial credits and gross cost visibility

If the budget screen allows you to include or exclude promotional/free-trial credits, choose the setting that best matches your management goal. For startup economics, it is useful to see the approximate underlying resource consumption rather than letting promotional credits hide the cost of the architecture.

### 20.3.3 — Operating discipline for e2-medium

•

Run only one development Gateway VM unless a specific experiment requires more.

•

Stop the VM after each active test session.

•

Do not request unnecessary quota increases.

•

Do not reserve unused static public IPs.

•

Review Billing → Reports / Cost table regularly.

•

Consider an automatic evening stop schedule after the VM is proven.

Important

A 100% budget alert means "notify us" — not "shut the VM down". Compute Engine cost control still depends on operational discipline and optional scheduling/automation.

DIAGRAM PLACEHOLDER — DIAGRAM 20-E: Three-Layer Development Cost Control Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-E: Three-Layer Development Cost Control” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show budget alerts, operational stop/start discipline and resource-size choices as three complementary cost-control layers; make clear that budgets alert but do not automatically stop the VM. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.4 — Choose the Region: Sydney for the e2-medium Design

For this clean-slate version, use Sydney because e2-medium is paid regardless of region and RedDust is testing real-time voice interactions for Australian users. The benefit of shorter network distance is more valuable than preserving the earlier Oregon/free-tier rationale that applied only to e2-micro.

Region:

australia-southeast1

Location:

Sydney, Australia

Preferred zone:

australia-southeast1-b

Alternative zones if required by capacity:

australia-southeast1-a

australia-southeast1-c

Google currently lists E2 machines as available in all three australia-southeast1 zones.

### 20.4.1 — Optional US cost/latency comparison later

If the team later wants a cost or latency A/B test, deploy the same immutable Gateway in us-west1 and compare ICE connection time, round-trip audio latency, jitter and packet loss. Do not mix that experiment into the first clean-slate setup.

DIAGRAM PLACEHOLDER — DIAGRAM 20-F: Australian User to Sydney GCP Region Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-F: Australian User to Sydney GCP Region” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show an Australian mobile user connecting over the Internet to australia-southeast1 (Sydney), with latency/distance rationale and the chosen zone. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.5 — Configure IAM and OS Login before Creating the VM

Set up IAM first so the first SSH session already uses the intended GCP-native access model. OS Login maps Google IAM identities to Linux accounts. Administrators receive sudo through Compute OS Admin Login; ordinary developers should not receive admin rights by default.

### 20.5.1 — Grant the infrastructure administrator OS Admin Login

1. Open IAM & Admin → IAM.

2. Confirm RedDust Development is the active

project.

3. Find or add the Google identity that will

administer the Gateway VM.

4. Grant Compute OS Admin Login

(roles/compute.osAdminLogin).

5. Save the IAM change.

### 20.5.2 — Normal developer policy

Developers who need shell access but not root should receive:

Compute OS Login

roles/compute.osLogin

Only developers who genuinely administer the operating system should receive:

Compute OS Admin Login

roles/compute.osAdminLogin

### 20.5.3 — Enable OS Login project-wide

1. Open Compute Engine → Metadata.

2. Click Edit.

3. Add project metadata key: enable-oslogin.

4. Set value: TRUE.

5. Save.

enable-oslogin TRUE

Do not create a root password or hand-edit /etc/sudoers

Use IAM + OS Login as the source of truth for human SSH and sudo access. Manual sudoers workarounds create configuration drift and make developer offboarding harder.

DIAGRAM PLACEHOLDER — DIAGRAM 20-G: IAM, OS Login, SSH and Sudo Authorization Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-G: IAM, OS Login, SSH and Sudo Authorization” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show individual Google identities flowing through IAM and OS Login to unique Linux users, sudo authorization where applicable, and named-user ACL access to the shared Gateway directory; never depict a shared human SSH account. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.5.4 — Team IAM, OS Login and Administrative Access

It is recommend to keep OS Login as the only human SSH-access mechanism and separating the team into two permission tiers. Google specifically recommends OS Login and least-privilege predefined roles instead of handing everyone broad Editor/Owner access.

#### 20.5.4.1 – Team IAM, OS Login and Administrative Access

##### 1 — Target access model

For the current reddust-development environment, use this model:

Person

Role in RedDust

GCP access

Soubhanik — soubhanikpatra@gmail.com

Developer

View project + SSH/sudo on reddust-gateway-dev

Azad — mdazadansari0210@gmail.com

Developer

View project + SSH/sudo on reddust-gateway-dev

Tanvi — tanvimultaniwork@gmail.com

Administrator

Manage Compute, IAM, APIs/service accounts + SSH/sudo

Sayan — sayan@anodiam.com

Administrator

Manage Compute, IAM, APIs/service accounts + SSH/sudo

Your project-owner account

Project owner / root administrator

Retain Owner

For developers, I do not recommend giving Editor, Compute Admin, Project IAM Admin, or Owner.

For administrators, I also recommend avoiding Owner unless they genuinely need essentially unrestricted control. Google explicitly warns that Owner has extremely broad privileges.

##### 2 — Understand the important OS Login distinction

There are two key OS Login roles:

Compute OS Login

roles/compute.osLogin

Allows SSH login, but no sudo.

Compute OS Admin Login

roles/compute.osAdminLogin

Allows SSH login with sudo/root elevation.

Because Soubhanik and Azad are going to install Python packages, create environments, manage services, inspect logs, etc., they will realistically need:

roles/compute.osAdminLogin

on the development gateway VM.

That does not mean making them GCP administrators.

They get Linux administrative rights on that specific development VM while remaining restricted at the cloud-resource level.

##### 3 — First confirm your project ID

Open Cloud Shell while logged in as the current project owner. Run:

gcloud auth list

Confirm the active account is your RedDust project-owner account. Then:

gcloud projects list

Find the RedDust project. You may see something similar to:

PROJECT_ID              NAME

reddust-development     RedDust Development

Set it:

gcloud config set project reddust-development

Then verify:

gcloud config get-value project

Expected:

reddust-development

If your actual Project ID differs from reddust-development, use the actual ID in every command below.

##### 4 — Confirm the gateway VM and zone

Run:

gcloud compute instances list

You should find:

reddust-gateway-dev

For example:

NAME                 ZONE                    MACHINE_TYPE

reddust-gateway-dev  australia-southeast1-a e2-medium

Store these values conveniently:

PROJECT_ID="reddust-development"

VM_NAME="reddust-gateway-dev"

Automatically discover the zone:

ZONE=$(gcloud compute instances list \

--project="$PROJECT_ID" \

--filter="name=$VM_NAME" \

--format="value(zone.basename())")

Check:

echo "$ZONE"

##### 5 — Confirm OS Login is enabled

This part is important. Run:

gcloud compute project-info describe \

--project="reddust-development" \

--format="yaml(commonInstanceMetadata.items)"

Look for:

key: enable-oslogin

value: 'TRUE'

If it is already there, good.

If not, enable OS Login project-wide:

gcloud compute project-info add-metadata \

--project="$PROJECT_ID" \

--metadata enable-oslogin=TRUE

Google recommends enabling OS Login by setting enable-oslogin=TRUE; once enabled, IAM controls SSH access instead of project/instance metadata SSH keys.

This is exactly what you want for RedDust.

##### 6 — Do NOT manually exchange SSH public keys

After enabling OS Login, do not create a shared Linux account such as:

reddust

developer

team

ubuntu

and do not ask everyone to send you their SSH public keys.

Do not put individual SSH keys into:

~/.ssh/authorized_keys

for team access.

OS Login associates SSH identities with each person's Google identity and IAM permissions.

That gives you much cleaner auditing and offboarding.

##### 7 — Give Soubhanik project visibility

First give Soubhanik read-only visibility into Compute resources:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:soubhanikpatra@gmail.com" \

--role="roles/compute.viewer"

Do the same for Azad:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:mdazadansari0210@gmail.com" \

--role="roles/compute.viewer"

This lets them see the VM and basic Compute configuration without allowing them to modify infrastructure.

##### 8 — Give Soubhanik sudo-capable access to only the gateway VM

Now grant OS Admin Login at the VM level, not the whole project.

For Soubhanik:

gcloud compute instances add-iam-policy-binding "$VM_NAME" \

--project="$PROJECT_ID" \

--zone="$ZONE" \

--member="user:soubhanikpatra@gmail.com" \

--role="roles/compute.osAdminLogin"

For Azad:

gcloud compute instances add-iam-policy-binding "$VM_NAME" \

--project="$PROJECT_ID" \

--zone="$ZONE" \

--member="user:mdazadansari0210@gmail.com" \

--role="roles/compute.osAdminLogin"

This is an important architectural decision.

They can now:

SSH into reddust-gateway-dev

sudo

install packages

create /opt/reddust directories

work with Python

work with the gateway source

inspect services/logs

restart RedDust services

But they cannot arbitrarily:

change project IAM

create/remove arbitrary VMs

change VPC networking

modify firewall policies

create service accounts

enable APIs

delete the project

This is much safer.

Google supports granting OS Login roles at either the project or individual instance level.

##### 9 — Check whether the VM has a service account

This is important because OS Login users connecting to a VM that has an attached service account can require Service Account User access to that service account. Google specifically documents this requirement.

Run:

VM_SA=$(gcloud compute instances describe "$VM_NAME" \

--project="$PROJECT_ID" \

--zone="$ZONE" \

--format="value(serviceAccounts[0].email)")

Then:

echo "$VM_SA"

You may see something like:

123456789-compute@developer.gserviceaccount.com

or, later, preferably something like:

reddust-gateway-dev@reddust-development.iam.gserviceaccount.com

##### 10 — Grant developers Service Account User only on that VM service account

If echo "$VM_SA" returns a service account, grant Soubhanik:

gcloud iam service-accounts add-iam-policy-binding "$VM_SA" \

--project="$PROJECT_ID" \

--member="user:soubhanikpatra@gmail.com" \

--role="roles/iam.serviceAccountUser"

Then Azad:

gcloud iam service-accounts add-iam-policy-binding "$VM_SA" \

--project="$PROJECT_ID" \

--member="user:mdazadansari0210@gmail.com" \

--role="roles/iam.serviceAccountUser"

Notice that I am not granting Service Account User across the project.

It is being granted only against the service account actually attached to this development VM. This follows least privilege. Google documents this exact service-account-level IAM pattern.

##### 11 — Developer permissions now look like this

Soubhanik:

Project

└── Compute Viewer

roles/compute.viewer

reddust-gateway-dev

└── Compute OS Admin Login

roles/compute.osAdminLogin

Gateway VM service account

└── Service Account User

roles/iam.serviceAccountUser

Azad gets the exact same configuration. This is the configuration I recommend for RedDust developers right now.

##### 12 — Optional: allow developers to start/stop the VM

There is one decision you should make.

Do you want Soubhanik and Azad to be able to start/stop/restart the development VM themselves?

If no, stop here.

That is actually my preferred configuration initially.

You remain responsible for infrastructure operation.

If later you want them to manage the VM lifecycle, grant:

roles/compute.instanceAdmin.v1

at the specific VM level, not project level.

For example:

gcloud compute instances add-iam-policy-binding "$VM_NAME" \

--project="$PROJECT_ID" \

--zone="$ZONE" \

--member="user:soubhanikpatra@gmail.com" \

--role="roles/compute.instanceAdmin.v1"

and similarly for Azad.

Compute Instance Admin (v1) can manage instances, disks, snapshots, and related VM resources, so I would not grant it yet unless they actually need it.

##### 13 — Configure Tanvi as RedDust Development administrator

For Tanvi:

tanvimultaniwork@gmail.com

Give these roles.

###### Compute Admin

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:tanvimultaniwork@gmail.com" \

--role="roles/compute.admin"

This provides full administration of Compute Engine resources.

###### Project IAM Admin

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:tanvimultaniwork@gmail.com" \

--role="roles/resourcemanager.projectIamAdmin"

This lets Tanvi manage project IAM policies without needing Owner.

###### Service Usage Admin

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:tanvimultaniwork@gmail.com" \

--role="roles/serviceusage.serviceUsageAdmin"

This allows enabling/disabling APIs required by the infrastructure.

###### Service Account Admin

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:tanvimultaniwork@gmail.com" \

--role="roles/iam.serviceAccountAdmin"

###### Service Account User

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:tanvimultaniwork@gmail.com" \

--role="roles/iam.serviceAccountUser"

For an administrator this project-wide actAs ability is reasonable because they will eventually manage VM, Terraform, Kubernetes and CI/CD service identities.

###### OS Admin Login

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:tanvimultaniwork@gmail.com" \

--role="roles/compute.osAdminLogin"

Tanvi can therefore sudo into RedDust development VMs as well.

##### 14 — Configure Sayan as RedDust Development administrator

Repeat exactly the same roles for:

sayan@anodiam.com

Compute Admin:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:sayan@anodiam.com" \

--role="roles/compute.admin"

Project IAM Admin:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:sayan@anodiam.com" \

--role="roles/resourcemanager.projectIamAdmin"

Service Usage Admin:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:sayan@anodiam.com" \

--role="roles/serviceusage.serviceUsageAdmin"

Service Account Admin:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:sayan@anodiam.com" \

--role="roles/iam.serviceAccountAdmin"

Service Account User:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:sayan@anodiam.com" \

--role="roles/iam.serviceAccountUser"

OS Admin Login:

gcloud projects add-iam-policy-binding "$PROJECT_ID" \

--member="user:sayan@anodiam.com" \

--role="roles/compute.osAdminLogin"

##### 15 — Why I am not giving Tanvi and Sayan Owner

You could technically do:

roles/owner

but I recommend that you do not.

Owner effectively means:

almost every resource

+

IAM policy control

+

project-level administrative power

Google specifically recommends using narrower predefined roles wherever possible and reserving Owner for cases where nearly universal access is genuinely required. Your project-owner account should retain:

Owner

Tanvi and Sayan get operational administration without becoming equivalent to the ultimate project owner.

##### 16 — Admin permission summary

Tanvi and Sayan should therefore have:

Role

Purpose

roles/compute.admin

Manage Compute Engine

roles/compute.osAdminLogin

SSH \+ sudo

roles/resourcemanager.projectIamAdmin

Manage project IAM

roles/serviceusage.serviceUsageAdmin

Enable/manage APIs

roles/iam.serviceAccountAdmin

Create/manage service accounts

roles/iam.serviceAccountUser

Attach/use service accounts

This is a solid development-environment administrator baseline. Later, when we build GKE, Artifact Registry, Secret Manager, Cloud SQL, CI/CD, Terraform state, etc., we should add service-specific roles, rather than giving blanket Owner permission.

##### 17 — Verify the resulting project IAM

Run:

gcloud projects get-iam-policy "$PROJECT_ID" \

--format="table(bindings.role,bindings.members)"

Or a more readable version:

gcloud projects get-iam-policy "$PROJECT_ID"

Look for the four people.

For example:

roles/compute.viewer

user:soubhanikpatra@gmail.com

user:mdazadansari0210@gmail.com

and:

roles/compute.admin

user:tanvimultaniwork@gmail.com

user:sayan@anodiam.com

etc.

##### 18 — Verify VM-specific IAM

Run:

gcloud compute instances get-iam-policy "$VM_NAME" \

--project="$PROJECT_ID" \

--zone="$ZONE"

You should see:

roles/compute.osAdminLogin:

- user:soubhanikpatra@gmail.com

- user:mdazadansari0210@gmail.com

The developers therefore have sudo access specifically to:

reddust-gateway-dev

rather than every future VM in the project.

##### 19 — Soubhanik should test access from his computer

Soubhanik first authenticates:

gcloud auth login

He must sign in using:

soubhanikpatra@gmail.com

Then:

gcloud config set project reddust-development

Then discover the VM:

gcloud compute instances list

Then connect:

gcloud compute ssh reddust-gateway-dev --zone=YOUR_ZONE

For example:

gcloud compute ssh reddust-gateway-dev \

--zone=australia-southeast1-a

Do not blindly use that example zone—use the zone returned by your project.

##### 20 — Azad performs the same test

Azad:

gcloud auth login

signing into:

mdazadansari0210@gmail.com

Then:

gcloud config set project reddust-development

and:

gcloud compute instances list

followed by:

gcloud compute ssh reddust-gateway-dev \

--zone=YOUR_ZONE

OS Login will create/manage the corresponding Linux identity automatically. Google documents that OS Login derives or generates the Linux username from the user's Google identity.

##### 21 — Verify ordinary Linux identity

After either developer logs in:

whoami

Then:

id

Then:

hostname

Expected hostname:

reddust-gateway-dev

Then:

pwd

They should have their own Linux home directory. The important part is that:

Soubhanik != Azad != you

Each person has an individually attributable Linux identity. That becomes very important for auditability.

##### 22 — Verify sudo

Soubhanik:

sudo whoami

Expected:

root

Azad:

sudo whoami

Expected:

root

This proves:

Google identity

↓

IAM

↓

OS Login

↓

Linux user

↓

sudo authorization

is functioning.

##### 23 — Test that developers cannot administer GCP IAM

This is equally important. For example, Soubhanik should not be able to modify the project IAM policy. He can test:

gcloud projects get-iam-policy reddust-development

Depending on your selected visibility roles, reading may succeed. But something such as adding another IAM principal should fail:

PERMISSION_DENIED

Do not actually add arbitrary principals merely for testing; the important point is that he doesn't have:

resourcemanager.projects.setIamPolicy

Tanvi and Sayan do.

##### 24 — Tanvi and Sayan test administrative access

Each administrator should run:

gcloud auth login

and sign in using their assigned account.

Then:

gcloud config set project reddust-development

Then:

gcloud compute instances list

and:

gcloud projects get-iam-policy reddust-development

They should be able to inspect the IAM policy.

They should also be able to SSH:

gcloud compute ssh reddust-gateway-dev \

--zone=YOUR_ZONE

Then:

sudo whoami

Expected:

Root

##### 25 — Strongly recommended: require Google 2-Step Verification

Before enabling this project-wide, make sure all four users have Google 2-Step Verification enabled on their accounts.

Then OS Login can enforce 2FA.

You can later set:

gcloud compute project-info add-metadata \

--project="$PROJECT_ID" \

--metadata enable-oslogin=TRUE,enable-oslogin-2fa=TRUE

Google supports enforcing 2FA for OS Login this way; users who haven't configured Google 2-Step Verification will not be able to connect.

I would do this after everyone successfully completes their first SSH login, not before.

##### 26 — IAP is the next security improvement

Currently you may be doing something like:

Developer laptop

│

│ SSH

▼

Public IP

│

▼

reddust-gateway-dev

Longer-term, the preferred model is:

Developer

│

Google authentication

│

▼

Identity-Aware Proxy

│

▼

OS Login

│

▼

reddust-gateway-dev

Then you can avoid exposing port 22 broadly to the Internet.

If we use IAP later, team members who SSH through it require:

roles/iap.tunnelResourceAccessor

Google explicitly lists that as required for SSH through IAP TCP forwarding.

I suggest we handle that when we harden the network/firewall rather than mixing it into this initial access step.

##### 27 — Final RedDust IAM model at this stage

Your development environment now conceptually becomes:

REDDUST DEVELOPMENT

│

┌────────────┴────────────┐

│                         │

Administrators             Developers

│                         │

Tanvi        Sayan        Soubhanik     Azad

│                         │

┌───────┴───────┐                 │

│               │                 │

Project IAM       Compute             Compute

administration    administration      Viewer

│               │                 │

│               │                 │

└───────────────┼─────────────────┤

│

▼

reddust-gateway-dev

│

OS Login controlled

│

┌───────────┴───────────┐

│                       │

Admins                 Developers

│                       │

sudo/root               sudo/root

│                       │

└───────────┬───────────┘

│

Ubuntu 24.04

│

RedDust Gateway

There is an important distinction here:

Linux sudo permission is not the same thing as GCP project-administrator permission.

Soubhanik and Azad can have:

sudo root on the development VM

without having:

administrative control over GCP

That separation is exactly what we want.

##### 28 — Final acceptance checklist

Before moving on from Step 20.8, I would require all of these to be true:

•

Soubhanik can SSH into reddust-gateway-dev and sudo whoami returns root.

•

Azad can SSH into reddust-gateway-dev and sudo whoami returns root.

•

Neither developer has Editor, Owner, Compute Admin, or Project IAM Admin.

•

Tanvi can administer Compute/IAM/API/service-account resources and SSH with sudo.

•

Sayan can administer Compute/IAM/API/service-account resources and SSH with sudo.

•

Your project-owner account remains Owner.

•

enable-oslogin=TRUE.

•

No shared Linux account is being used.

•

No manual team SSH keys are being stored in project metadata.

•

Every person authenticates using their own Google identity.

•

The service-account permission is limited appropriately for developers.

•

Everyone enables Google 2-Step Verification before you enforce OS Login 2FA.

Once those checks pass, Step 20.8 is genuinely complete, and you can safely move to installing Python/runtime dependencies because team identity and privileged access are already under IAM control.

## 20.6 — Create the Compute Engine VM

Now create the VM only after project, billing, budget, IAM and project-wide OS Login are in place.

### 20.6.1 — Open Create instance

1. Open Compute Engine → VM instances.

2. Click Create instance.

3. If Compute Engine is still initializing, wait

until the form becomes available.

### 20.6.2 — Basic machine configuration

Setting

Canonical value

Notes

Name

reddust-gateway-dev

Stable team-wide resource name

Region

australia-southeast1

Sydney

Zone

australia-southeast1-b

Use a/c only if needed

Machine family

General purpose / E2

Cost-efficient development family

Machine type

e2-medium

2 exposed vCPUs, 1.0 fractional vCPU allocation, 4 GB RAM

Provisioning model

Standard

Not Spot / not preemptible

GPU

None

Not needed for Step 20

How to describe e2-medium accurately

Google exposes 2 vCPUs to the guest operating system. e2-medium is an E2 shared-core type with a fractional vCPU value of 1.0 and 4 GB RAM. In team documentation, describe it as "2 vCPUs exposed / 1.0 fractional vCPU allocation / 4 GB RAM" rather than as a dedicated one-core machine.

### 20.6.3 — Select Ubuntu 24.04 LTS standard image

1. Open OS and storage.

2. Click Change on the boot disk.

3. Choose Public images.

4. Operating system: Ubuntu.

5. Version: Ubuntu 24.04 LTS.

6. Architecture: x86/64 or amd64.

7. Choose the standard Ubuntu image, not Ubuntu

24.04 LTS Minimal and not Ubuntu Pro 24.04 LTS.

8. Confirm the selection and return to the Create

instance screen.

Expected OS target:

Ubuntu 24.04 LTS

Codename: noble

Image project: ubuntu-os-cloud

Image family: ubuntu-2404-lts-amd64

### 20.6.4 — Configure the boot disk

Boot disk type:

Standard Persistent Disk (pd-standard)

Size:

10 GB

Ten GB is intentionally lean but adequate for this Gateway if logs and caches are kept controlled. The disk can be expanded later. Do not choose a larger disk merely because it is the UI default.

### 20.6.5 — Service account

1. Open the Security section in

the Create instance form.

2. Find Service account.

3. Choose No service account if

the console permits it.

4. Do not create a custom

service account merely for FastAPI/aiortc; the Step-20 Gateway does not yet need authenticated Google Cloud API access.

Human OS Login is separate from the VM workload service account. Choosing No service account does not disable your IAM-based SSH access.

### 20.6.6 — OS Login during creation

Because project metadata already contains enable-oslogin=TRUE, the VM will inherit OS Login. If the Create VM UI exposes Advanced options → Security → Manage access → Control VM access through IAM permissions, keep it enabled. Do not add an instance-level enable-oslogin=FALSE override.

DIAGRAM PLACEHOLDER — DIAGRAM 20-H: Canonical e2-medium VM Configuration Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-H: Canonical e2-medium VM Configuration” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show reddust-gateway-dev: e2-medium, Ubuntu 24.04 LTS, 10 GB pd-standard, one NIC, network tag reddust-gateway, ephemeral public IPv4 and OS Login. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.7 — Configure Networking in the Create VM Screen

The Step-20 Gateway needs a public IPv4 address for temporary signalling and direct WebRTC testing. Keep networking intentionally simple: one NIC, default VPC, IPv4 only.

### 20.7.1 — Open Networking

1. In Create instance, open Networking.

2. Locate Network interfaces.

3. Open the default interface, usually nic0.

### 20.7.2 — VPC and subnet

Network:

default

Subnetwork:

default subnet in australia-southeast1

Network interfaces:

1 (nic0 only)

### 20.7.3 — Internal and external addresses

Internal IPv4:

Automatic / ephemeral

External IPv4:

Ephemeral

IP stack:

IPv4 only

Do not reserve a static external IP yet. The first objective is connectivity. A static IP is a later stabilisation step after the WebRTC path works.

### 20.7.4 — Network tag

reddust-gateway

This tag will be used by the dedicated TCP 8000 and UDP WebRTC firewall rules.

### 20.7.5 — Generic HTTP/HTTPS checkboxes

Allow HTTP traffic: OFF

Allow HTTPS traffic: OFF

Do not use the generic HTTP/HTTPS shortcuts. Step 20 creates explicit development firewall rules. Later production signalling will use HTTPS on TCP 443 through a reverse proxy.

### 20.7.6 — Final review before Create

Area

Required value

Project

RedDust Development

VM

reddust-gateway-dev

Region / zone

australia-southeast1 / australia-southeast1-b

Machine

E2 / e2-medium

Provisioning

Standard

OS

Ubuntu 24.04 LTS standard, amd64

Boot disk

10 GB pd-standard

Service account

No service account, if available

OS Login

Project-wide enable-oslogin=TRUE / IAM access

VPC

Default

External IPv4

Ephemeral

IP stack

IPv4 only

Network tag

reddust-gateway

HTTP/HTTPS shortcuts

Off / Off

After reviewing the estimated cost shown by GCP, click Create.

DIAGRAM PLACEHOLDER — DIAGRAM 20-I: VPC, NIC, Public IP and Network Tag Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-I: VPC, NIC, Public IP and Network Tag” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show default VPC, NIC, target tag, public IPv4, TCP 8000 signalling rule and/or UDP WebRTC rule as appropriate, with Internet ingress direction clearly marked. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.8 — First Boot: Verify OS, Resources, OS Login and Sudo before Installing Anything

Wait until the VM shows Running, then open SSH in browser.

### 20.8.1 — Verify operating system

cat /etc/os-release

Required indicators:

VERSION_ID="24.04"

VERSION_CODENAME=noble

### 20.8.2 — Verify e2-medium resources

nproc

free -h

df -h /

nproc should report 2 logical processors. free -h should show approximately 4 GB of RAM before system overhead. The root filesystem should reflect the 10 GB boot disk.

### 20.8.3 — Verify OS Login metadata

curl -s -H "Metadata-Flavor: Google" http://metadata.google.internal/computeMetadata/v1/project/attributes/enable-oslogin

Expected:

TRUE

Optionally inspect instance-level metadata:

curl -s -H "Metadata-Flavor: Google" http://metadata.google.internal/computeMetadata/v1/instance/attributes/enable-oslogin

An instance-level TRUE or true is fine. A 404 is also fine if the project-level query returns TRUE, because the VM is inheriting the project value. FALSE is not acceptable because instance metadata overrides project metadata.

### 20.8.4 — Verify sudo immediately

whoami

sudo whoami

Required output from sudo whoami:

Root

### 20.8.5 — Verify sudo remains valid after five minutes

sleep 300 && sudo whoami

Expected after five minutes:

Root

Gate before package installation

Do not proceed if sudo fails after the initial SSH session. The intended baseline is stable IAM/OS Login authorization, not a temporary metadata-key workaround.

DIAGRAM PLACEHOLDER — DIAGRAM 20-J: First-Boot Verification Gate Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-J: First-Boot Verification Gate” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show the verification gate for OS version, CPU/RAM/disk, OS Login metadata and persistent sudo before package installation. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.9 — Fully Update Ubuntu 24.04

sudo apt update

sudo apt upgrade -y

Check whether a reboot is required:

test -f /var/run/reboot-required && echo "REBOOT REQUIRED" || echo "NO REBOOT REQUIRED"

If required:

sudo reboot

Reconnect, then verify:

sudo whoami

Expected: root.

## 20.10 — Install Build Tools, Media Utilities and Diagnostics

Install the packages needed to build exact Python 3.12.10 and to debug the WebRTC/media stack.

sudo apt install -y build-essential git curl unzip ffmpeg make gcc libssl-dev zlib1g-dev libbz2-dev libreadline-dev libsqlite3-dev libncurses-dev xz-utils tk-dev libffi-dev liblzma-dev libgdbm-dev libnss3-dev libxml2-dev libxmlsec1-dev uuid-dev

Optional but useful during diagnosis:

sudo apt install -y htop

Verify:

git --version

curl --version

ffmpeg --version

## 20.11 — Install Exact Python 3.12.10 as One Shared Team Runtime

The RedDust Gateway VM must have exactly one application Python runtime and one application virtual environment for the integration server. Human users keep separate OS Login identities, but they do not create separate server-side RedDust virtual environments.

Authoritative shared layout

Ubuntu OS Python (leave untouched)
/usr/bin/python3

RedDust exact CPython 3.12.10
/opt/reddust/runtime/pyenv/versions/3.12.10/bin/python

Shared Gateway project
/opt/reddust/reddust-gateway

Shared virtual environment
/opt/reddust/reddust-gateway/.venv

Anirban performs the bootstrap once. Tanvi, Sayan, Soubhanik and Azad later use their own OS Login identities to access the same project directory and the same .venv through filesystem ACLs. The non-human reddust Linux account owns the application runtime and is reserved for service execution.

### 20.11.1 — Leave Ubuntu System Python Completely Alone

Inspect it only:

python3 --version

Do not remove python3, delete /usr/bin/python3, change system alternatives, or globally redirect Ubuntu tools to the RedDust interpreter.

### 20.11.2 — Do Not Use a Personal ~/.pyenv or ~/reddust-gateway for the Team Runtime

A personal installation under ~/.pyenv or a venv under a user's home directory would bind the integration runtime to one person's OS Login identity. It is therefore not the canonical team layout.

If a personal pyenv already exists, it may remain temporarily, but do not use it as the base interpreter for the shared .venv.

### 20.11.3 — Create the Permanent RedDust Server Hierarchy

sudo mkdir -p /opt/reddust/runtime
sudo mkdir -p /opt/reddust/reddust-gateway
ls -ld /opt/reddust /opt/reddust/runtime /opt/reddust/reddust-gateway

Target structure:

/opt/reddust/
├── runtime/
│   └── pyenv/
│       └── versions/
│           └── 3.12.10/
└── reddust-gateway/
    ├── .venv/
    ├── requirements.txt
    ├── application source...
    └── configuration...

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-A: Shared Python Runtime Architecture Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-A: Shared Python Runtime Architecture” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Ubuntu system Python /usr/bin/python3 untouched, central CPython 3.12.10 under /opt/reddust/runtime/pyenv, one shared .venv under /opt/reddust/reddust-gateway, root-owned immutable runtime, reddust-owned application directory, and five OS Login users sharing access. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.4 — Install Build Dependencies and ACL Tooling Once

sudo apt update
sudo apt install -y \
  git make build-essential curl unzip ffmpeg rsync acl \
  libssl-dev zlib1g-dev libbz2-dev libreadline-dev libsqlite3-dev \
  libncurses-dev xz-utils tk-dev libffi-dev liblzma-dev libgdbm-dev \
  libnss3-dev libxml2-dev libxmlsec1-dev uuid-dev

The acl package is required for named-user access to the shared project tree. rsync is used later for controlled source deployment.

### 20.11.5 — Install One Central pyenv

sudo git clone https://github.com/pyenv/pyenv.git /opt/reddust/runtime/pyenv
sudo env \
  PYENV_ROOT=/opt/reddust/runtime/pyenv \
  /opt/reddust/runtime/pyenv/bin/pyenv --version

Do not add this central pyenv to every developer's .bashrc. It is an administrator-managed installation mechanism, not a per-user version switcher.

### 20.11.6 — Verify Python 3.12.10 Is Available

sudo env \
  PYENV_ROOT=/opt/reddust/runtime/pyenv \
  /opt/reddust/runtime/pyenv/bin/pyenv install --list | grep '  3.12.10$'

Expected match:

3.12.10

### 20.11.7 — Build One Central CPython 3.12.10

sudo bash -c '
export PYENV_ROOT=/opt/reddust/runtime/pyenv
export PATH="$PYENV_ROOT/bin:$PATH"
export MAKE_OPTS="-j2"
pyenv install 3.12.10
'

Verify:

/opt/reddust/runtime/pyenv/versions/3.12.10/bin/python --version
/opt/reddust/runtime/pyenv/versions/3.12.10/bin/python \
  -c "import sys; print(sys.executable); print(sys.version)"

Required version: Python 3.12.10.

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-B: RedDust /opt Directory Hierarchy Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-B: RedDust /opt Directory Hierarchy” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Ubuntu system Python /usr/bin/python3 untouched, central CPython 3.12.10 under /opt/reddust/runtime/pyenv, one shared .venv under /opt/reddust/reddust-gateway, root-owned immutable runtime, reddust-owned application directory, and five OS Login users sharing access. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-C: From pyenv Build to Shared Virtual Environment Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-C: From pyenv Build to Shared Virtual Environment” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Ubuntu system Python /usr/bin/python3 untouched, central CPython 3.12.10 under /opt/reddust/runtime/pyenv, one shared .venv under /opt/reddust/reddust-gateway, root-owned immutable runtime, reddust-owned application directory, and five OS Login users sharing access. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.8 — Protect the Base Python Runtime

sudo chown -R root:root /opt/reddust/runtime/pyenv
sudo chmod -R a+rX /opt/reddust/runtime/pyenv
sudo chmod -R go-w /opt/reddust/runtime/pyenv

The central CPython installation is readable/executable by the team but normally modified only by an administrator.

### 20.11.9 — Create the Non-Human reddust Service Account

sudo useradd \
  --system \
  --home-dir /opt/reddust \
  --shell /usr/sbin/nologin \
  reddust 2>/dev/null || true

getent passwd reddust

The reddust account is not a shared SSH identity. Human team members continue to log in separately through Google OS Login. The account exists to own the application runtime and later run systemd services.

### 20.11.10 — Give reddust Ownership of the Shared Gateway Directory

A directory created with sudo mkdir is normally owned by root, which prevents the reddust account from creating .venv.

Inspect:

ls -ld /opt/reddust/reddust-gateway
id reddust

Set canonical ownership:

sudo chown -R reddust:$(id -gn reddust) /opt/reddust/reddust-gateway
ls -ld /opt/reddust/reddust-gateway

### 20.11.11 — Create Exactly One Shared Virtual Environment

sudo -u reddust \
  /opt/reddust/runtime/pyenv/versions/3.12.10/bin/python \
  -m venv /opt/reddust/reddust-gateway/.venv

Verify:

/opt/reddust/reddust-gateway/.venv/bin/python --version
/opt/reddust/reddust-gateway/.venv/bin/python \
  -c "import sys; print('Executable:', sys.executable); print('Prefix:', sys.prefix); print('Base:', sys.base_prefix)"

Required relationship:

Executable: /opt/reddust/reddust-gateway/.venv/bin/python
Prefix:     /opt/reddust/reddust-gateway/.venv
Base:       /opt/reddust/runtime/pyenv/versions/3.12.10

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-D: Ownership and Permission Model Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-D: Ownership and Permission Model” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Ubuntu system Python /usr/bin/python3 untouched, central CPython 3.12.10 under /opt/reddust/runtime/pyenv, one shared .venv under /opt/reddust/reddust-gateway, root-owned immutable runtime, reddust-owned application directory, and five OS Login users sharing access. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.12 — Upgrade pip Once for the Shared Environment

sudo -u reddust \
  /opt/reddust/reddust-gateway/.venv/bin/python \
  -m pip install --upgrade pip

/opt/reddust/reddust-gateway/.venv/bin/python -m pip --version

There is now one pip installation and one site-packages tree for the shared Gateway runtime.

### 20.11.13 — Do Not Use .python-version on the Shared Integration VM

Do not use pyenv local 3.12.10 as the server runtime selector. The authoritative interpreter is explicit:

/opt/reddust/reddust-gateway/.venv/bin/python

This avoids hidden per-shell or per-user pyenv behavior.

### 20.11.14 — Capture Every Team Member's Actual OS Login Linux Username

Each human connects once with their own Google identity and runs:

whoami
id

Record the exact results. Do not guess usernames from email addresses.

Anirban   = red_dust_proj_gmail_com
Tanvi     = <actual whoami output>
Sayan     = <actual whoami output>
Soubhanik = <actual whoami output>
Azad      = <actual whoami output>

### 20.11.15 — Grant Named-User ACL Access to the Shared Project

Set shell variables only after the real usernames are known:

ME="red_dust_proj_gmail_com"
TANVI="<Tanvi-whoami>"
SAYAN="<Sayan-whoami>"
SOUBHANIK="<Soubhanik-whoami>"
AZAD="<Azad-whoami>"

Verify identity resolution:

for U in "$ME" "$TANVI" "$SAYAN" "$SOUBHANIK" "$AZAD"; do
  getent passwd "$U"
done

Grant access to existing files and directories:

for U in "$ME" "$TANVI" "$SAYAN" "$SOUBHANIK" "$AZAD"; do
  sudo setfacl -R -m "u:${U}:rwX" /opt/reddust/reddust-gateway
done

### 20.11.16 — Make Team Access Inheritable

for U in "$ME" "$TANVI" "$SAYAN" "$SOUBHANIK" "$AZAD"; do
  sudo find /opt/reddust/reddust-gateway -type d \
    -exec setfacl -m "d:u:${U}:rwx" {} +
done

Verify:

getfacl /opt/reddust/reddust-gateway

New files and subdirectories must continue to be usable by the named team members.

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-E: Google OS Login to Linux ACL Access Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-E: Google OS Login to Linux ACL Access” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show individual Google identities flowing through IAM and OS Login to unique Linux users, sudo authorization where applicable, and named-user ACL access to the shared Gateway directory; never depict a shared human SSH account. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.17 — Every Developer Activates the Same .venv

Every team member uses the same commands:

cd /opt/reddust/reddust-gateway
source .venv/bin/activate

Activation changes only the current shell's PATH; it does not create or copy a virtual environment.

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-F: Five Users, One Shared .venv Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-F: Five Users, One Shared .venv” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.18 — Every User Performs the Same Runtime Verification

python --version
which python
python -c "import sys; print(sys.executable)"
python -c "import sys; print(sys.version)"
python -m pip --version

Required interpreter path:

/opt/reddust/reddust-gateway/.venv/bin/python

Required version prefix: 3.12.10.

### 20.11.19 — Shared Dependencies Are Visible to Everybody

If FastAPI is installed once into the shared environment, another developer should be able to activate the same .venv and import FastAPI without installing it again.

python -c "import fastapi; print(fastapi.__version__)"

The same principle applies to Uvicorn, aiortc, PyAV and all other Gateway dependencies.

### 20.11.20 — Team Rule: No Additional Server-Side RedDust .venv

Do not create project venvs under personal homes such as:

~/reddust-gateway/.venv
/home/<user>/.../.venv

Use only:

/opt/reddust/reddust-gateway/.venv

### 20.11.21 — requirements.txt Remains the Dependency Source of Truth

A shared environment means a package installation or removal affects the entire team. Dependency changes must therefore be deliberate, reviewed and represented in requirements.txt or a future lockfile.

requirements.txt
      ↓
approved dependency change
      ↓
serialized shared-environment update
      ↓
/opt/reddust/reddust-gateway/.venv

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-G: Shared Dependency Consequences and Governance Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-G: Shared Dependency Consequences and Governance” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show requirements.txt as source of truth, one shared site-packages tree, serialized pip mutation, and the risk of concurrent installs/uninstalls. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.22 — Do Not Mutate the Shared Package Set Concurrently

Multiple developers may run applications and tests at the same time. Do not have two people simultaneously run pip install, pip uninstall, or upgrades against the same shared environment. Package mutation is serialized and coordinated.

### 20.11.23 — Keep Developer Git Workspaces Separate from the Shared Integration Checkout

Developers should continue coding on their own Windows workspaces and Git branches. /opt/reddust/reddust-gateway is the integration/deployment checkout, not five independent Git worktrees sharing one directory.

Developer laptops → feature branches → Git/PR → integration deployment → /opt/reddust/reddust-gateway

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-H: Developer Laptop to Shared Integration VM Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-H: Developer Laptop to Shared Integration VM” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.24 — systemd Will Invoke the Shared venv Directly

The service manager must not depend on shell activation. The later service unit will use:

User=reddust
WorkingDirectory=/opt/reddust/reddust-gateway
ExecStart=/opt/reddust/reddust-gateway/.venv/bin/python -m uvicorn ...

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-I: systemd Runtime Execution Path Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-I: systemd Runtime Execution Path” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show systemd launching the Gateway as non-login user reddust with WorkingDirectory=/opt/reddust/reddust-gateway and ExecStart pointing directly to the shared .venv Python/Uvicorn executable. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

### 20.11.25 — Resulting Shared Runtime Model

Ubuntu system Python                     /usr/bin/python3
Exact RedDust CPython 3.12.10            /opt/reddust/runtime/pyenv/versions/3.12.10
Shared Gateway integration directory     /opt/reddust/reddust-gateway
Shared virtual environment               /opt/reddust/reddust-gateway/.venv
Human access                             individual Google OS Login identities + ACLs
Service identity                         reddust (non-login)
Dependency set                           one shared site-packages tree

DIAGRAM PLACEHOLDER — DIAGRAM 20.11-J: Final Shared Runtime Summary Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20.11-J: Final Shared Runtime Summary” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.12 — Upload Existing Gateway Source into the Shared Integration Directory

The Windows source archive is still prepared without .venv, .git, caches, secrets or build artifacts. The difference is the Linux destination: application source now lands in /opt/reddust/reddust-gateway, while the existing shared Linux .venv remains in place.

### 20.12.1 — Build a Clean Archive on Windows

From the Windows project, confirm requirements.txt, review it for Windows-only entries, and stage a clean copy.

$stage = "..\reddust-gateway-upload"
Remove-Item $stage -Recurse -Force -ErrorAction SilentlyContinue
New-Item -ItemType Directory -Path $stage

robocopy . $stage /E `
  /XD .venv .git __pycache__ .pytest_cache .mypy_cache build dist `
  /XF *.pyc *.pyo *.log .env *.pem *.key

Verify exclusions:

Test-Path "$stage\.venv"
Test-Path "$stage\.git"
Test-Path "$stage\.env"

Expected for each excluded item: False.

Perform a simple filename-based secret check:

Get-ChildItem $stage -Recurse -Force |
Where-Object {
    $_.Name -match "secret|credential|password|private|\.pem$|\.key$"
}

Create and inspect the archive:

Remove-Item ..\reddust-gateway.zip -Force -ErrorAction SilentlyContinue
Compress-Archive -Path "$stage\*" -DestinationPath ..\reddust-gateway.zip -Force
Get-Item ..\reddust-gateway.zip
tar -tf ..\reddust-gateway.zip

The ZIP must not contain the Windows .venv or secrets.

On windows:

(.venv) PS D:\RedDust\reddust-gateway> gcloud auth list

If Error: gcloud : The term 'gcloud' is not recognized…

That means Google Cloud CLI is not installed on your Windows laptop, or it is installed but not on PATH. For your immediate ZIP upload, you have two good options.

#### Fastest: use Browser SSH upload

Since you already have browser SSH access to reddust-gateway-dev, this avoids installing anything on Windows.

In Google Cloud Console:

- Open Compute Engine → VM instances.

- Find reddust-gateway-dev.

- Click SSH.

- In the SSH window, open the menu and choose Upload file.

- Select:

D:\RedDust\reddust-gateway.zip

Then on the VM run:

cd ~

ls -lh ~/reddust-gateway.zip

If the file appears, continue with:

rm -rf /tmp/reddust-gateway-upload

mkdir -p /tmp/reddust-gateway-upload

unzip ~/reddust-gateway.zip \

-d /tmp/reddust-gateway-upload

Then inspect:

find /tmp/reddust-gateway-upload -maxdepth 2 -type f | sort

#### Better long-term: install Google Cloud CLI on Windows

You will need gcloud repeatedly for Terraform, SSH, SCP, IAM checks, and later DevOps work, so installing it is worthwhile.

Google's official Windows installer includes the required CLI components and can add gcloud to your PATH.

From PowerShell, you can launch the official installer with:

(New-Object Net.WebClient).DownloadFile(

"https://dl.google.com/dl/cloudsdk/channels/rapid/GoogleCloudSDKInstaller.exe",

"$env:TEMP\GoogleCloudSDKInstaller.exe"

)

& "$env:TEMP\GoogleCloudSDKInstaller.exe"

During installation, allow it to:

- install Google Cloud CLI

- add it to PATH

- install bundled Python if offered

- initialize/configure gcloud

After installation, close PowerShell completely and open a new PowerShell window.

Then verify:

gcloud --version

Then:

gcloud init

Sign in with your RedDust Google account and select:

reddust-development

Then:

gcloud auth list

and finally upload:

gcloud compute scp `

"D:\RedDust\reddust-gateway.zip" `

reddust-gateway-dev:~/ `

--zone=australia-southeast1-b `

--project=reddust-development

Your currently activated Windows .venv:

(.venv) PS D:\RedDust\reddust-gateway>

has nothing to do with this error. gcloud is a separate Windows system tool, not a Python package inside your RedDust virtual environment.

### 20.12.2 — Upload the Archive to the Current OS Login User's Temporary Home Location

Browser SSH upload or gcloud compute scp may place the ZIP in the uploader's home directory. That location is temporary only.

ls -la ~

### 20.12.3 — Extract to a Temporary Directory

rm -rf /tmp/reddust-gateway-upload
mkdir -p /tmp/reddust-gateway-upload
unzip ~/reddust-gateway.zip -d /tmp/reddust-gateway-upload
find /tmp/reddust-gateway-upload -maxdepth 2 -type f

Inspect the extracted layout before deployment.

### 20.12.4 — Deploy Source into /opt/reddust without Replacing .venv

Use rsync and explicitly exclude runtime-owned material:

sudo rsync -a \
  --chown=reddust:reddust \
  --exclude='.venv/' \
  --exclude='.git/' \
  --exclude='__pycache__/' \
  /tmp/reddust-gateway-upload/ \
  /opt/reddust/reddust-gateway/

Verify that the shared .venv still exists:

test -x /opt/reddust/reddust-gateway/.venv/bin/python && echo "SHARED VENV PRESENT"

### 20.12.5 — Reapply Team ACLs after a Source Deployment

Because source deployment can create new files with explicit ownership/ modes, reapply the named-user ACL policy after each manual upload until CI/CD owns deployment.

for U in "$ME" "$TANVI" "$SAYAN" "$SOUBHANIK" "$AZAD"; do
  sudo setfacl -R -m "u:${U}:rwX" /opt/reddust/reddust-gateway
  sudo find /opt/reddust/reddust-gateway -type d \
    -exec setfacl -m "d:u:${U}:rwx" {} +
done

### 20.12.6 — Install Requirements into the One Shared .venv

For the initial controlled installation, run pip as the reddust service account so newly installed packages retain consistent ownership:

sudo -u reddust \
  /opt/reddust/reddust-gateway/.venv/bin/python \
  -m pip install -r /opt/reddust/reddust-gateway/requirements.txt

Do not create another virtual environment.

### 20.12.7 — Verify Critical Packages

/opt/reddust/reddust-gateway/.venv/bin/python -m pip show fastapi
/opt/reddust/reddust-gateway/.venv/bin/python -m pip show uvicorn
/opt/reddust/reddust-gateway/.venv/bin/python -m pip show aiortc
/opt/reddust/reddust-gateway/.venv/bin/python -m pip show av

If installation fails, inspect requirements.txt for platform-specific packages or incompatible pins before considering any Python-version change.

DIAGRAM 20-L: Gateway Source Transfer into the Shared Linux Runtime

## 20.13 — Start FastAPI Manually from the Shared Runtime before Opening the Internet Firewall

Prove the application inside the VM first. Do not introduce systemd, Nginx, TLS or TURN yet. Run the Gateway as the non-human service account and invoke the shared venv explicitly:

cd /opt/reddust/reddust-gateway
sudo -u reddust \
  /opt/reddust/reddust-gateway/.venv/bin/python \
  -m uvicorn app.main:app --host 0.0.0.0 --port 8000

If the FastAPI object is not main:app, substitute the actual module/object name.

### 20.13.1 — Test from Another SSH Tab or Terminal

curl http://127.0.0.1:8000/healthz

Expected:

{"status":"ok","service":"reddust-gateway"}

Checkpoint: FastAPI works from the shared /opt/reddust runtime. Public Internet reachability remains unproven.

## 20.14 — Create the Temporary TCP 8000 Signalling Firewall Rule

Create an explicit development ingress rule targeted only at VMs carrying the reddust-gateway network tag.

1. Open VPC network → Firewall (or Firewall

policies/rules page exposed by the current console).

2. Create a firewall rule.

3. Network: default.

4. Direction of traffic: Ingress.

5. Action on match: Allow.

6. Targets: Specified target tags.

7. Target tag: reddust-gateway.

8. Source IPv4 ranges: 0.0.0.0/0 for this

temporary mobile development test.

9. Protocols and ports: Specified protocols and

ports → TCP → 8000.

10. Create the rule.

Field

Value

Name

allow-reddust-signaling-dev

Network

Default

Direction

Ingress

Action

Allow

Target

Specified target tags

Target tag

reddust-gateway

Source IPv4 ranges

0.0.0.0/0

Protocol

TCP

Port

8000

Temporary development exposure

TCP 8000 is intentionally public only for Step 20. The production direction is HTTPS on TCP 443 through a reverse proxy, with FastAPI no longer directly exposed on public TCP 8000.

## 20.15 — Test FastAPI across the Public Internet

1. Open Compute Engine → VM instances.

2. Record the current external IPv4 address of

reddust-gateway-dev.

3. From the Windows laptop, browse to or curl

http://GCP_EXTERNAL_IP:8000/healthz.

4. Confirm the health JSON is returned.

http://GCP_EXTERNAL_IP:8000/healthz (http://GCP_EXTERNAL_IP:8000/healthz)

Expected:

{"status":"ok","service":"reddust-gateway"}

This proves:

Developer laptop

↓

Public Internet

↓

Ephemeral GCP public IPv4

↓

GCP firewall / TCP 8000

↓

Uvicorn

↓

FastAPI

Do not over-interpret this test

A successful external /healthz proves only the HTTP signalling route and TCP firewall. It does not prove ICE, UDP, DTLS, SRTP or audio.

DIAGRAM PLACEHOLDER — DIAGRAM 20-M: Public HTTP Signalling Reachability Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-M: Public HTTP Signalling Reachability” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show the public signalling path through TCP 8000 to Uvicorn/FastAPI and the /healthz or /offer request/response sequence, without confusing it with WebRTC media. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.16 — Configure STUN Explicitly on Both Peers

STUN lets ICE discover Internet-reachable server-reflexive addresses. Use STUN in Step 20; do not deploy coturn/TURN yet.

### 20.16.1 — React Native RTCPeerConnection

const pc = new RTCPeerConnection({

iceServers: [

{

urls: 'stun:stun.l.google.com:19302',

},

],

});

### 20.16.2 — aiortc RTCPeerConnection

from aiortc import (

RTCPeerConnection,

RTCConfiguration,

RTCIceServer,

)

configuration = RTCConfiguration(

iceServers=[

RTCIceServer(

urls="stun:stun.l.google.com:19302"

)

]

)

pc = RTCPeerConnection(configuration)

STEP 20

ICE

└── STUN

LATER / STEP 21

ICE

├── STUN

└── TURN

└── coturn

DIAGRAM PLACEHOLDER — DIAGRAM 20-N: ICE and STUN Connectivity Architecture Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-N: ICE and STUN Connectivity Architecture” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show ICE candidate discovery with Google STUN, direct candidate checks and the distinction between STUN discovery and future TURN relay fallback. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.17 — Determine the VM UDP Ephemeral Port Range

aiortc/ICE needs UDP ports on the server side. For the first controlled experiment, inspect the VM rather than assuming a range copied from another host.

cat /proc/sys/net/ipv4/ip_local_port_range

A common result may look like:

32768 60999

Record the actual range returned by your VM. Use that value in the firewall rule below.

## 20.18 — Create the WebRTC UDP Firewall Rule

1. Open the GCP firewall rules page.

2. Create a second ingress rule.

3. Network: default.

4. Action: Allow.

5. Targets: Specified target tags.

6. Target tag: reddust-gateway.

7. Source IPv4 ranges: 0.0.0.0/0 because mobile

clients can come from changing public IP addresses.

8. Protocol: UDP.

9. Ports: the actual Linux ephemeral port range

from Step 20.17.

10. Create the rule.

Field

Value

Name

allow-reddust-webrtc-udp

Network

Default

Direction

Ingress

Action

Allow

Target

Specified target tags

Target tag

reddust-gateway

Source IPv4 ranges

0.0.0.0/0

Protocol

UDP

Ports

\<actual Linux ephemeral range>

The rule is broad by source address but remains constrained by protocol, port range and the reddust-gateway target tag.

DIAGRAM PLACEHOLDER — DIAGRAM 20-O: GCP Firewall and Network Flows Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-O: GCP Firewall and Network Flows” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show default VPC, NIC, target tag, public IPv4, TCP 8000 signalling rule and/or UDP WebRTC rule as appropriate, with Internet ingress direction clearly marked. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.19 — Add WebRTC Diagnostic Logging before Pointing the App at GCP

### 20.19.1 — React Native logging

pc.addEventListener('icegatheringstatechange', () => {

console.log('ICE gathering:', pc.iceGatheringState);

});

pc.addEventListener('iceconnectionstatechange', () => {

console.log('ICE connection:', pc.iceConnectionState);

});

pc.addEventListener('connectionstatechange', () => {

console.log('Peer connection:', pc.connectionState);

});

pc.addEventListener('icecandidate', event => {

console.log('ICE candidate:', event.candidate);

});

pc.addEventListener('track', event => {

console.log('REMOTE TRACK RECEIVED:', event.track.kind);

});

### 20.19.2 — aiortc logging

@pc.on("iceconnectionstatechange")

async def on_iceconnectionstatechange():

print("ICE connection state:", pc.iceConnectionState)

@pc.on("connectionstatechange")

async def on_connectionstatechange():

print("Peer connection state:", pc.connectionState)

@pc.on("track")

def on_track(track):

print("Track received:", track.kind)

Useful progression:

ICE gathering:

new → gathering → complete

ICE connection:

checking → connected / completed

Peer connection:

connected

## 20.20 — Point the Mobile App at the GCP Gateway

Replace the LAN Gateway URL only after the public /healthz test succeeds.

// Step 19 LAN URL

http://192.168.x.x:8000/offer

// Step 20 temporary GCP URL

http://GCP_EXTERNAL_IP:8000/offer (http://GCP_EXTERNAL_IP:8000/offer)

const GATEWAY_URL = 'http://34.xx.xx.xx:8000';

const response = await fetch(

\`${GATEWAY_URL}/offer\`,

{

method: 'POST',

headers: {

'Content-Type': 'application/json',

},

body: JSON.stringify({

sdp: offer.sdp,

type: offer.type,

}),

}

);

Use the actual current external IP from the VM list. The sample address above is only illustrative.

### 20.20.1 — Important Android cleartext note

Step 20 intentionally uses temporary HTTP on port 8000. If Android blocks cleartext HTTP in the build, use the same development-only cleartext configuration that allowed the LAN HTTP endpoint in Step 19, or move directly to HTTPS. Do not treat an Android cleartext policy error as a WebRTC ICE failure.

DIAGRAM PLACEHOLDER — DIAGRAM 20-P: Offer/Answer Signalling Sequence through GCP Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-P: Offer/Answer Signalling Sequence through GCP” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show the public signalling path through TCP 8000 to Uvicorn/FastAPI and the /healthz or /offer request/response sequence, without confusing it with WebRTC media. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.21 — First Cloud WebRTC Test: Phone on Wi-Fi

Keep the phone on normal Wi-Fi for the first cloud test. The Gateway is already Internet-separated because it is now in Sydney GCP rather than on the local LAN.

Android phone

↓

Wi-Fi router / NAT

↓

Public Internet

↓

GCP australia-southeast1

↓

reddust-gateway-dev

1. Start the Gateway manually on the VM.

2. Open the React Native app.

3. Start the same echo flow that passed Step 19.

4. Watch the backend for POST /offer.

5. Confirm the SDP answer is returned.

6. Confirm aiortc logs an incoming audio track.

7. Confirm ICE reaches connected or completed.

8. Speak into the phone.

9. Confirm EchoAudioTrack returns audible audio to

the speaker.

Milestone 1

Phone on Wi-Fi → public Internet → GCP → aiortc → echo → public Internet → phone speaker.

## 20.22 — Second Cloud WebRTC Test: Disable Wi-Fi and Use 4G/5G

This is the decisive Step-20 test because the phone now sits behind the mobile carrier network and likely NAT/CGNAT.

1. Disable Wi-Fi on the Android phone.

2. Confirm the phone displays 4G, 5G or LTE.

3. Start the same echo workflow.

4. Observe POST /offer, SDP answer, ICE state,

aiortc track logs and returned audio.

5. Speak and confirm audible round-trip echo.

Kim's phone

│

│ 4G / 5G

▼

Mobile carrier

│

│ NAT / CGNAT

▼

Public Internet

│

▼

GCP Sydney public IPv4

│

▼

reddust-gateway-dev

│

├── FastAPI

├── aiortc

└── EchoAudioTrack

Decisive Step-20 success criterion

The user hears round-trip echo with Wi-Fi disabled and mobile data enabled while the Gateway runs on GCP. At that moment the Layer-1 echo path is no longer a LAN-only prototype.

DIAGRAM PLACEHOLDER — DIAGRAM 20-Q: Wi-Fi versus 4G/5G Internet Validation Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-Q: Wi-Fi versus 4G/5G Internet Validation” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Compare phone-on-Wi-Fi and phone-on-4G/5G paths through NAT/CGNAT to the same GCP Gateway and identify the mobile-data echo as the decisive Internet validation. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.23 — Remove Metro as a Variable during the 4G/5G Test

A React Native development build can still depend on Metro running on the Windows laptop. When the phone leaves the local Wi-Fi, the app can lose Metro even though the GCP Gateway is perfectly reachable. Use an internal preview build for the cleanest independent mobile-data test.

{

"build": {

"preview": {

"distribution": "internal"

}

}

}

eas build \--platform android --profile preview

Install the resulting APK and repeat the mobile-data test without relying on the developer laptop at runtime.

## 20.24 — Define Success as Four Independent Gates

Gate

Pass condition

What it proves

1 — Public signalling reachability

POST /offer reaches GCP

External IP, TCP 8000 and FastAPI route work

2 — SDP negotiation

Offer accepted; answer returned and applied

Both peers have compatible session descriptions

3 — ICE connectivity

ICE reaches connected/completed

A viable WebRTC network path exists

4 — Bidirectional audio echo

Microphone reaches aiortc and EchoAudioTrack is audible on phone

Step 20 Layer-1 Internet milestone is complete

DIAGRAM PLACEHOLDER — DIAGRAM 20-R: Complete Successful Message and Media Sequence Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-R: Complete Successful Message and Media Sequence” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.25 — Troubleshooting by Layer

### 20.25.1 — External /healthz fails

•

Confirm Uvicorn is running.

•

Confirm it is bound to 0.0.0.0:8000, not only 127.0.0.1.

•

Confirm the VM current external IPv4.

•

Confirm allow-reddust-signaling-dev exists.

•

Confirm the VM carries the reddust-gateway network tag.

### 20.25.2 — /healthz works but /offer fails

•

Check the FastAPI /offer route and request schema.

•

Inspect backend validation errors and exceptions.

•

Check whether the Android build is blocking cleartext HTTP.

### 20.25.3 — /offer and SDP succeed but ICE fails

•

Confirm STUN is configured on the client and server peers.

•

Inspect gathered ICE candidates.

•

Confirm the UDP ingress rule exists.

•

Confirm the rule targets reddust-gateway.

•

Confirm the rule uses the actual VM ephemeral UDP range.

•

Compare Wi-Fi and 4G/5G behaviour.

### 20.25.4 — ICE connects but no audio returns

•

Confirm the client microphone track is added to the RTCPeerConnection.

•

Confirm aiortc fires its track handler and reports kind=audio.

•

Confirm EchoAudioTrack is added back to the peer.

•

Confirm React Native fires its remote track event.

•

Confirm the native audio output path is not muted or routed unexpectedly.

### 20.25.5 — Wi-Fi passes but 5G repeatedly fails

Treat restrictive NAT/CGNAT traversal as the leading hypothesis. That result justifies Step 21: add TURN/coturn fallback.

DIAGRAM PLACEHOLDER — DIAGRAM 20-S: Troubleshooting Decision Tree Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-S: Troubleshooting Decision Tree” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Build a decision tree from /healthz to /offer to SDP to ICE to incoming track to audible echo, with likely fault domains at each failure point. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.26 — Put the Proven Shared Gateway under systemd

Only after the manual Uvicorn test and WebRTC echo succeed should the Gateway become independent of an SSH session. The service must run as the non-human reddust account, not as whichever developer happened to deploy the code.

### 20.26.1 — Verify the Service Account and Shared Paths

getent passwd reddust
ls -ld /opt/reddust/reddust-gateway
/opt/reddust/reddust-gateway/.venv/bin/python --version

### 20.26.2 — Create the Service Unit

sudo nano /etc/systemd/system/reddust-gateway.service

Use:

[Unit]
Description=RedDust WebRTC Gateway
After=network.target

[Service]
Type=simple
User=reddust
WorkingDirectory=/opt/reddust/reddust-gateway
Environment="PYTHONUNBUFFERED=1"
ExecStart=/opt/reddust/reddust-gateway/.venv/bin/python -m uvicorn main:app --host 0.0.0.0 --port 8000
Restart=always
RestartSec=3

[Install]
WantedBy=multi-user.target

Adjust main:app only if the real application entry point differs.

### 20.26.3 — Enable and Start

sudo systemctl daemon-reload
sudo systemctl enable reddust-gateway
sudo systemctl start reddust-gateway
sudo systemctl status reddust-gateway

### 20.26.4 — Follow Logs

sudo journalctl -u reddust-gateway -f

Close the SSH window and confirm the Gateway remains reachable. Reconnect and verify systemctl status reddust-gateway again.

DIAGRAM PLACEHOLDER — DIAGRAM 20-T: systemd-Managed Shared Gateway Runtime Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-T: systemd-Managed Shared Gateway Runtime” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show systemd launching the Gateway as non-login user reddust with WorkingDirectory=/opt/reddust/reddust-gateway and ExecStart pointing directly to the shared .venv Python/Uvicorn executable. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.27 — Stop the Billable VM when Development Ends

Because e2-medium is billable, stopping the VM is part of the development procedure, not an optional housekeeping task.

Google Cloud Console

→ Compute Engine

→ VM instances

→ reddust-gateway-dev

→ Stop

Stopping ends active VM compute usage, but the persistent disk and certain networking resources may still be billable. When you start the VM again, re-check the ephemeral external IPv4 before testing.

### 20.27.1 — Optional scheduled stop

After the team understands its development hours, add an automatic evening stop schedule so a forgotten VM does not run overnight or through a weekend.

## 20.28 — Stabilise the Address only after the Architecture Works

Keep the public address ephemeral during the first proof. After the echo is stable, reserve/promote a static external IPv4 and then move the mobile app away from a hard-coded numeric address.

Step 20 temporary:

React Native → ephemeral public IPv4 → Gateway

Later:

React Native → DNS hostname → static public IPv4 → Gateway

## 20.29 — HTTPS Hardening Comes after the WebRTC Proof

React Native

│

│ HTTPS / TCP 443

▼

Gateway DNS hostname

│

▼

Caddy / Nginx

│

│ localhost

▼

FastAPI :8000

At that stage, close public TCP 8000 and keep FastAPI behind the reverse proxy.

## 20.30 — TURN/coturn Is the Next Reliability Layer, Not the First Cloud Step

Can direct ICE connectivity succeed?

│

├── YES → direct WebRTC media

│

└── NO → TURN relay

│

▼

coturn

Step 20 establishes the direct STUN/ICE baseline. Step 21 should introduce authenticated coturn TURN fallback and intentionally test restrictive networks.

DIAGRAM PLACEHOLDER — DIAGRAM 20-U: Evolution from Step 20 to Pilot-Ready Networking Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-U: Evolution from Step 20 to Pilot-Ready Networking” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show a phased progression from the current VM echo baseline to remote state, custom networking, managed services, CI/CD, observability/security and later GKE without implying those later components already exist. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 20.31 — Final Step-20 Architecture

Kim's Android phone

│

│ Wi-Fi / 4G / 5G

▼

Public Internet

│

├────────────── STUN discovery

│ │

│ ▼

│ stun.l.google.com:19302

│

▼

GCP australia-southeast1 — Sydney

│

▼

Ephemeral public IPv4

│

▼

GCP firewall

│

├── TCP 8000 → temporary FastAPI signalling

│

└── UDP range → ICE / DTLS / SRTP media

│

▼

reddust-gateway-dev

│

├── e2-medium

├── 2 vCPUs exposed

├── 1.0 fractional vCPU allocation

├── 4 GB RAM

├── 10 GB pd-standard

├── Ubuntu 24.04 LTS / noble / amd64

├── OS Login + IAM-controlled sudo

├── central shared CPython 3.12.10

├── one shared Linux .venv using Python 3.12.10

├── systemd

├── Uvicorn + FastAPI

├── aiortc + PyAV

└── EchoAudioTrack

FUTURE:

TURN/coturn

static public IPv4 + DNS

HTTPS :443 + reverse proxy

pilot observability

DIAGRAM PLACEHOLDER — DIAGRAM 20-V: Final Clean-Slate Step-20 Architecture Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM 20-V: Final Clean-Slate Step-20 Architecture” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## Step 20 Completion Checklist

Done

Validation item

☐

Local Step-19 Windows echo still works before cloud changes.

☐

Local /healthz works.

☐

A dedicated RedDust Development GCP project exists.

☐

The project is linked to the intended active billing account.

☐

Monthly alerts-only budget is configured.

☐

Compute Engine API is enabled.

☐

Administrator has Compute OS Admin Login.

☐

Project metadata contains enable-oslogin = TRUE.

☐

reddust-gateway-dev exists in australia-southeast1 / australia-southeast1-b.

☐

Machine type is e2-medium.

☐

Guest OS sees 2 logical vCPUs and approximately 4 GB RAM.

☐

Provisioning model is Standard, not Spot.

☐

OS is Ubuntu 24.04 LTS standard x86-64 / noble.

☐

Boot disk is 10 GB pd-standard.

☐

No unnecessary workload service account is attached.

☐

Network is the default VPC with one nic0.

☐

External IPv4 is Ephemeral and IP stack is IPv4 only.

☐

VM has network tag reddust-gateway.

☐

Generic HTTP/HTTPS checkboxes were not used.

☐

Project OS Login metadata query returns TRUE.

☐

sudo whoami returns root immediately.

☐

sudo whoami still returns root after at least five minutes.

☐

Ubuntu packages are fully updated.

☐

Build/media utilities are installed.

☐

Exact shared CPython 3.12.10 is installed under /opt/reddust/runtime/pyenv.

☐

The single shared RedDust .venv under /opt/reddust/reddust-gateway uses exactly Python 3.12.10.

☐

Windows .venv was not copied to Linux.

☐

Gateway source and reviewed requirements.txt are uploaded.

☐

FastAPI, Uvicorn, aiortc and av are installed in the Linux .venv.

☐

/healthz works locally on the VM.

☐

allow-reddust-signaling-dev permits TCP 8000 to target tag reddust-gateway.

☐

/healthz works through the public external IPv4.

☐

STUN is configured explicitly.

☐

The actual Linux UDP ephemeral range is recorded.

☐

allow-reddust-webrtc-udp permits the actual UDP range to target tag reddust-gateway.

☐

React Native points to the current GCP Gateway address.

☐

React Native ICE/connection/track logs are enabled.

☐

aiortc ICE/connection/track logs are enabled.

☐

POST /offer reaches GCP.

☐

SDP offer/answer negotiation succeeds.

☐

ICE reaches connected/completed.

☐

aiortc receives the phone microphone track.

☐

EchoAudioTrack returns audio.

☐

React Native receives the remote audio track.

☐

Audible echo works over Wi-Fi → Internet → GCP.

☐

Audible echo works over 4G/5G → Internet → GCP.

☐

The clean mobile-data test does not depend on Metro.

☐

Gateway runs under systemd after manual validation.

☐

VM is stopped when the development session ends.

## Condensed Implementation Sequence

20.0 Separate signalling from media conceptually

↓

20.1 Re-verify local Windows echo + /healthz

↓

20.2 Create RedDust Development GCP project + billing

↓

20.3 Create monthly budget alerts

↓

20.4 Select Sydney: australia-southeast1

↓

20.5 Configure IAM + project-wide OS Login

↓

20.6 Create e2-medium / Ubuntu 24.04 / 10 GB pd-standard VM

↓

20.7 Configure default VPC + ephemeral IPv4 + network tag

↓

20.8 Verify OS / CPU / RAM / OS Login / persistent sudo

↓

20.9 Update Ubuntu

↓

20.10 Install build and media tooling

↓

20.11 Install exact Python 3.12.10 + one shared team .venv under /opt/reddust

↓

20.12 Upload Gateway source + install requirements

↓

20.13 Start FastAPI manually and test locally

↓

20.14 Open temporary TCP 8000

↓

20.15 Verify /healthz across the Internet

↓

20.16 Configure STUN

↓

20.17 Discover actual UDP ephemeral range

↓

20.18 Open WebRTC UDP ingress range

↓

20.19 Add client/server ICE logging

↓

20.20 Point React Native to GCP public address

↓

20.21 Test Wi-Fi → Internet → GCP echo

↓

20.22 Test 4G/5G → Internet → GCP echo

↓

20.23 Remove Metro from mobile-data runtime dependency

↓

20.24 Pass signalling, SDP, ICE and audio gates

↓

20.25 Troubleshoot by layer if needed

↓

20.26 Put Gateway under systemd

↓

20.27 Stop e2-medium when not in use

↓

STEP 20 COMPLETE

## Architectural Boundary to Preserve

FastAPI /offer

= signalling only

WebRTC transport

= real-time encrypted audio

React Native native WebRTC stack

= microphone / codec / packetisation / ICE / DTLS / SRTP / speaker path

aiortc

= server-side RTCPeerConnection and media track handling

Do NOT manually:

decrypt SRTP in FastAPI

decode Opus in /offer

push PCM speaker bytes through the signalling endpoint

Core rule

Keep signalling and media responsibilities separate. This boundary remains valid when EchoAudioTrack is later replaced by the real RedDust conversation engine.

## Selected Technical References

Google Compute Engine — E2 machine types — https://docs.cloud.google.com/compute/docs/general-purpose-machines

Google Compute Engine — Create a Linux VM — https://docs.cloud.google.com/compute/docs/create-linux-vm-instance

Google Compute Engine — Regions and zones — https://docs.cloud.google.com/compute/docs/regions-zones

Google Compute Engine — Ubuntu OS image details — https://docs.cloud.google.com/compute/docs/images/os-details

Google Compute Engine — Set up OS Login — https://docs.cloud.google.com/compute/docs/oslogin/set-up-oslogin

Google Compute Engine — Troubleshoot OS Login — https://docs.cloud.google.com/compute/docs/troubleshooting/troubleshoot-os-login

Google Compute Engine — VM service accounts — https://docs.cloud.google.com/compute/docs/access/create-enable-service-accounts-for-instances

Google Cloud Billing — Budgets and alerts — https://docs.cloud.google.com/billing/docs/how-to/budgets

Google Cloud — VPC firewall rules — https://docs.cloud.google.com/firewall/docs/firewalls

React Native WebRTC — improving call reliability — https://react-native-webrtc.github.io/handbook/guides/improving-call-reliability.html

React Native WebRTC — basic usage — https://react-native-webrtc.github.io/handbook/guides/basic-usage.html

aiortc API documentation — https://aiortc.readthedocs.io/en/latest/api.html

Expo EAS — internal distribution — https://docs.expo.dev/build/internal-distribution/

## Next Planned Engineering Step

After Step 20 is complete, the next reliability milestone should be authenticated TURN/coturn fallback. Intentionally test restrictive mobile, hotel and corporate networks and record when ICE selects direct transport versus TURN relay. After TURN is proven, harden signalling with static addressing, DNS, HTTPS/TLS, reverse proxying, secrets management, tighter firewall exposure and pilot-ready monitoring.

# Step 21 — Terraform-Based GCP Deployment Runbook

Revision scope — Terraform reproduces the shared-team runtime convention

Terraform continues to own infrastructure, while the first application bootstrap remains explicit. The Linux bootstrap now creates the same central CPython 3.12.10 installation, reddust service identity, shared /opt/reddust/reddust-gateway/.venv, and team ACL model established in Step 20.

Beginner-to-Working Infrastructure-as-Code Guide for the FastAPI + aiortc WebRTC Echo Gateway. Prepared as a team on-boarding and hands-on learning runbook.

Purpose: Replace the manual, click-by-click Step-20 GCP infrastructure build with a reproducible Terraform workflow, while preserving the existing RedDust FastAPI signalling + aiortc EchoAudioTrack application and learning Terraform from first principles.

Canonical development target:

Setting

Value

GCP project

RedDust Development

Region

australia-southeast1 (Sydney)

Zone

australia-southeast1-b

VM

reddust-gateway-dev

Machine

e2-medium

OS

Ubuntu 24.04 LTS

Boot disk

10 GB pd-standard

Python

Exact 3.12.10 in one shared Linux .venv under /opt/reddust/reddust-gateway

Signalling

Temporary HTTP TCP 8000 /offer

Media

WebRTC ICE / DTLS / SRTP over UDP

STUN

stun:stun.l.google.com:19302

TURN

Future step; not installed in Step 20

## How to Use This Runbook

This document is intentionally detailed. It is written for a developer who understands the target RedDust architecture but is new to Terraform. Follow it in order during the first build. Do not skip the plan-and-review gates.

Core learning principle

Terraform will create and manage the cloud infrastructure. For the first successful echo test, application installation and deployment remain explicit SSH steps. After the infrastructure and echo path are proven, CI/CD can automate application delivery.

☐ Work from the Windows

development laptop where the existing RedDust gateway source already exists.

☐ Use VS Code to edit Terraform

.tf files.

☐ Use PowerShell for terraform

and gcloud commands.

☐ Use the GCP Console mainly

for inspection and verification once Terraform owns a resource.

☐ Read every terraform plan

before applying it.

☐ Do not copy the Windows .venv

to Linux; recreate it on the VM using exact Python 3.12.10.

☐ Do not introduce Kubernetes,

GKE, TURN, Cloud SQL or complex CI/CD until the VM-based echo works.

DIAGRAM PLACEHOLDER — DIAGRAM TF-01: Learning Path Overview Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-01: Learning Path Overview” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.1 — Target Architecture and Responsibility Boundary

The objective is not to rewrite the RedDust echo application. The application already exists: React Native + react-native-webrtc on the phone, FastAPI for signalling, aiortc for the backend WebRTC peer, PyAV for media handling, and EchoAudioTrack for the return audio. Terraform changes how the GCP infrastructure is created and managed.

Terraform manages now

Managed manually during first learning build

Compute Engine API and OS Login API

Python installation and pyenv setup

Project OS Login metadata

Creation of the central Python runtime, reddust service identity, shared .venv, and named-user ACL access

IAM permission for administrator login/sudo

Upload/copy of existing RedDust Python source

Compute Engine e2-medium VM

pip install of application requirements

10 GB pd-standard boot disk

Manual first Uvicorn run

VM network tag and external IPv4

Initial systemd service creation

Temporary TCP 8000 signalling firewall

Runtime application troubleshooting

WebRTC UDP firewall after discovering the VM range

React Native endpoint configuration and echo testing

Why this split is deliberate

Terraform is primarily Infrastructure as Code. Trying to make the first configuration also install Python, copy code, create a virtual environment, run pip and supervise the application would hide the Terraform concepts you are trying to learn and would encourage brittle remote-exec provisioning.

DIAGRAM PLACEHOLDER — DIAGRAM TF-02: Terraform Responsibility Boundary Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-02: Terraform Responsibility Boundary” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

DIAGRAM PLACEHOLDER — DIAGRAM TF-03: End-to-End Step-20 Terraform Architecture Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-03: End-to-End Step-20 Terraform Architecture” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.2 — Terraform Concepts You Need Before Typing Code

You do not need to master Terraform before starting. For this project, five concepts are enough to begin: provider, resource, data source, variable/output, and state.

Concept

Meaning in this project

Simple mental model

Provider

The HashiCorp Google provider that talks to GCP APIs

Which cloud am I controlling?

Resource

Something Terraform should create/manage, e.g. VM or firewall

Make this exist

Data source

Read something that already exists, e.g. latest Ubuntu image

Find this existing thing

Variable

Input such as project ID, admin email or machine type

Do not hardcode this

Output

Useful result such as the external IP or /offer URL

Tell me the value after apply

State

Terraform’s record mapping configuration to real GCP resources

What Terraform believes it owns

provider "google" {

}

resource "google_compute_instance" "gateway" {

}

data "google_compute_image" "ubuntu" {

}

variable "project_id" {

}

output "gateway_external_ip" {

}

State warning

Never manually edit terraform.tfstate. In the first local learning build it will exist on the laptop. Once the Gateway works, migrate state to a protected GCS backend so the team has shared state and locking.

DIAGRAM PLACEHOLDER — DIAGRAM TF-04: Terraform Mental Model Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-04: Terraform Mental Model” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.3 — Prepare the Windows Development Laptop

### 21.3.1 — Install Terraform CLI

Download the Windows AMD64 Terraform executable from HashiCorp, extract terraform.exe, place it in a stable folder such as C:\HashiCorp\Terraform, and add that folder to the Windows PATH. Close and reopen PowerShell after changing PATH.

terraform --version

Expected result: a Terraform version and windows_amd64. If PowerShell says terraform is not recognized, fix PATH before continuing.

### 21.3.2 — Install and initialize the Google Cloud CLI

gcloud \--version

gcloud init

Sign in with the Google identity that administers RedDust and select the existing RedDust Development project. The project is assumed to already exist and have billing enabled; Terraform will manage resources inside it during this first learning exercise.

### 21.3.3 — Authenticate Terraform with Application Default Credentials

gcloud auth application-default login

gcloud auth list

gcloud config get-value project

Do not download a service-account JSON key for this local learning workflow

Use Application Default Credentials for local Terraform access. The Google provider can discover these credentials automatically. Workload/service-account authentication becomes relevant later for CI/CD and non-human automation.

DIAGRAM PLACEHOLDER — DIAGRAM TF-05: Developer Authentication Flow Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-05: Developer Authentication Flow” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.4 — Create the Terraform Repository and Dev Environment

Keep infrastructure source separate from the application repository so the team can version cloud infrastructure independently from FastAPI/aiortc application code.

cd D:\RedDust

mkdir reddust-infrastructure

cd reddust-infrastructure

mkdir terraform

cd terraform

mkdir dev

cd dev

code .

If the code command is unavailable, open VS Code manually and choose File → Open Folder → D:\RedDust\reddust-infrastructure\terraform\dev.

D:\RedDust\reddust-infrastructure

└── terraform

└── dev

DIAGRAM PLACEHOLDER — DIAGRAM TF-06: Repository Separation Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-06: Repository Separation” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show developer laptops and feature branches feeding Git/PR/CI, then one controlled integration checkout and one shared runtime on the VM. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.5 — Create the Terraform Files

Inside D:\RedDust\reddust-infrastructure\terraform\dev create the following files. Terraform reads every .tf file in the directory as one configuration; the filenames exist mainly to keep the code understandable for humans.

versions.tf

provider.tf

variables.tf

apis.tf

iam.tf

compute.tf

firewall.tf

outputs.tf

terraform.tfvars

.gitignore

DIAGRAM PLACEHOLDER — DIAGRAM TF-07: Terraform File Map Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-07: Terraform File Map” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.6 — Define Terraform and Google Provider Versions

Create versions.tf:

terraform {

required_version = ">= 1.10.0, < 2.0.0"

required_providers {

google = {

source = "hashicorp/google"

version = "~> 8.0"

}

}

}

This configuration says that the project expects Terraform 1.10 or newer but below 2.0, and uses a compatible 8.x generation of the Google provider. Terraform CLI and the Google provider plugin are separate components.

Terraform CLI

↓

Google Provider Plugin

↓

Google Cloud APIs

## 21.7 — Define Inputs in variables.tf

variable "project_id" {

description = "GCP Project ID for RedDust Development"

type = string

}

variable "admin_email" {

description = "Google account allowed to SSH with sudo using OS Login"

type = string

}

variable "region" {

description = "Primary RedDust development region"

type = string

default = "australia-southeast1"

}

variable "zone" {

description = "Primary RedDust development zone"

type = string

default = "australia-southeast1-b"

}

variable "vm_name" {

description = "RedDust WebRTC Gateway VM name"

type = string

default = "reddust-gateway-dev"

}

variable "machine_type" {

description = "Compute Engine machine type"

type = string

default = "e2-medium"

}

The project ID and administrator email are intentionally not hardcoded inside resource files. This is the first practical lesson in making Terraform reusable across environments.

## 21.8 — Supply Environment Values in terraform.tfvars

project_id = "YOUR_REAL_GCP_PROJECT_ID"

admin_email = "YOUR_GOOGLE_ACCOUNT_EMAIL"

Important

Use the actual GCP Project ID, not the friendly display name “RedDust Development”. Replace the placeholder values with the real project ID and administrator Google identity before running terraform plan.

## 21.9 — Configure provider.tf

provider "google" {

project = var.project_id

region = var.region

zone = var.zone

}

This establishes the default RedDust project, Sydney region and Sydney zone for resources unless a specific resource overrides those values.

DIAGRAM PLACEHOLDER — DIAGRAM TF-08: Variable Resolution Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-08: Variable Resolution” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.10 — Enable Required GCP APIs in apis.tf

resource "google_project_service" "compute" {

project = var.project_id

service = "compute.googleapis.com"

disable_on_destroy = false

}

resource "google_project_service" "oslogin" {

project = var.project_id

service = "oslogin.googleapis.com"

disable_on_destroy = false

}

The two project services correspond to Compute Engine and OS Login. disable_on_destroy = false is intentional: removing an experimental VM should not automatically disable fundamental project APIs.

DIAGRAM PLACEHOLDER — DIAGRAM TF-09: API Enablement Dependency Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-09: API Enablement Dependency” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show requirements.txt as source of truth, one shared site-packages tree, serialized pip mutation, and the risk of concurrent installs/uninstalls. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.11 — Configure OS Login and Administrator IAM

### 21.11.1 — Enable OS Login at project level

resource "google_compute_project_metadata_item" "enable_oslogin" {

project = var.project_id

key = "enable-oslogin"

value = "TRUE"

depends_on = [

google_project_service.compute

]

}

Use google_compute_project_metadata_item rather than an authoritative whole-project metadata map. The resource manages only the enable-oslogin key and avoids accidentally removing unrelated project metadata.

### 21.11.2 — Give the administrator OS Login sudo rights

resource "google_project_iam_member" "gateway_os_admin" {

project = var.project_id

role = "roles/compute.osAdminLogin"

member = "user:${var.admin_email}"

}

roles/compute.osAdminLogin is the administrator role because the Step-20 operator needs SSH access plus sudo. Normal developers who do not need sudo should later receive roles/compute.osLogin instead.

Why google_project_iam_member?

It adds one member to one role without replacing other existing role members. Avoid authoritative project-wide IAM policy resources until you intentionally want Terraform to own the complete policy.

DIAGRAM PLACEHOLDER — DIAGRAM TF-10: OS Login Access Chain Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-10: OS Login Access Chain” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show individual Google identities flowing through IAM and OS Login to unique Linux users, sudo authorization where applicable, and named-user ACL access to the shared Gateway directory; never depict a shared human SSH account. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.12 — Define Ubuntu 24.04 and the Gateway VM

### 21.12.1 — Read the current Ubuntu image family

data "google_compute_image" "ubuntu_2404" {

family = "ubuntu-2404-lts-amd64"

project = "ubuntu-os-cloud"

}

This data source does not create an image. It asks GCP for the current image belonging to the Ubuntu 24.04 LTS AMD64 family.

### 21.12.2 — Create reddust-gateway-dev

resource "google_compute_instance" "gateway" {

name = var.vm_name

machine_type = var.machine_type

zone = var.zone

allow_stopping_for_update = true

tags = [

"reddust-gateway"

]

labels = {

application = "reddust-gateway"

environment = "dev"

managed_by = "terraform"

}

boot_disk {

auto_delete = true

initialize_params {

image = data.google_compute_image.ubuntu_2404.self_link

type = "pd-standard"

size = 10

}

}

network_interface {

network = "default"

access_config {

# Empty access_config allocates

an ephemeral external IPv4 address.

}

}

scheduling {

preemptible = false

automatic_restart = true

on_host_maintenance = "MIGRATE"

}

depends_on = [

google_project_service.compute,

google_compute_project_metadata_item.enable_oslogin,

google_project_iam_member.gateway_os_admin

]

}

Block

Meaning

name / machine_type / zone

Creates reddust-gateway-dev as an e2-medium in Sydney zone b

tags

Applies reddust-gateway so targeted firewall rules can reach this VM

labels

Marks application/environment/management ownership

boot_disk

10 GB pd-standard, deleted when the VM is deleted

network_interface

Uses the existing default VPC for the first learning build

access_config {}

Allocates an ephemeral public IPv4

scheduling

Standard non-Spot VM behavior and automatic restart

depends_on

Ensures required API/IAM/OS Login prerequisites are established first

No workload service account is defined

The simple WebRTC echo process does not need to call GCP APIs. Avoid attaching a service account unless the workload actually requires one. Verify after creation that the VM has no unwanted privileged default service account.

DIAGRAM PLACEHOLDER — DIAGRAM TF-11: Canonical Terraform VM Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-11: Canonical Terraform VM” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show reddust-gateway-dev: e2-medium, Ubuntu 24.04 LTS, 10 GB pd-standard, one NIC, network tag reddust-gateway, ephemeral public IPv4 and OS Login. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.13 — Create the Temporary FastAPI Signalling Firewall Rule

resource "google_compute_firewall" "signaling" {

project = var.project_id

name = "allow-reddust-signaling-dev"

network = "default"

direction = "INGRESS"

priority = 1000

source_ranges = [

"0.0.0.0/0"

]

target_tags = [

"reddust-gateway"

]

allow {

protocol = "tcp"

ports = [

"8000"

]

}

depends_on = [

google_project_service.compute

]

}

This mirrors the existing Step-20 development rule: Internet → TCP 8000 → VMs tagged reddust-gateway. The source is deliberately broad for controlled mobile testing because the phone may use arbitrary Wi-Fi or carrier addresses. Production will replace this temporary public HTTP endpoint with HTTPS and tighter network/security controls.

DIAGRAM PLACEHOLDER — DIAGRAM TF-12: Temporary Signalling Firewall Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-12: Temporary Signalling Firewall” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show default VPC, NIC, target tag, public IPv4, TCP 8000 signalling rule and/or UDP WebRTC rule as appropriate, with Internet ingress direction clearly marked. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.14 — Add Terraform Outputs

output "gateway_name" {

description = "Gateway VM name"

value = google_compute_instance.gateway.name

}

output "gateway_zone" {

description = "Gateway VM zone"

value = google_compute_instance.gateway.zone

}

output "gateway_internal_ip" {

description = "Gateway private IPv4"

value = google_compute_instance.gateway.network_interface[0].network_ip

}

output "gateway_external_ip" {

description = "Gateway public IPv4"

value = google_compute_instance.gateway.network_interface[0].access_config[0].nat_ip

}

output "healthz_url" {

description = "Temporary development health endpoint"

value = "http://${google_compute_instance.gateway.network_interface[0].access_config[0].nat_ip}:8000/healthz"

}

output "offer_url" {

description = "Temporary WebRTC signalling endpoint"

value = "http://${google_compute_instance.gateway.network_interface[0].access_config[0].nat_ip}:8000/offer"

}

Outputs eliminate repeated manual copying from the GCP Console. After apply, Terraform can directly provide the external IP and the URLs used by the mobile app and health checks.

DIAGRAM PLACEHOLDER — DIAGRAM TF-13: Outputs to Application Configuration Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-13: Outputs to Application Configuration” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.15 — Protect Local Terraform Artifacts with .gitignore

.terraform/

\*.tfstate

\.tfstate.\

\*.tfplan

crash.log

crash.\*.log

terraform.tfvars

\*.auto.tfvars

override.tf

override.tf.json

\*_override.tf

\*_override.tf.json

Do not ignore .terraform.lock.hcl; commit it so provider selections are reproducible. Never commit Terraform state. The first build uses local state only while learning; remote state comes later.

Repository safety

terraform.tfvars can contain environment-specific values and should remain outside source control in this learning setup. For team/CI workflows, define a deliberate secret/input strategy rather than casually committing sensitive values.

## 21.16 — First Terraform Execution: fmt → init → validate → plan → apply

### 21.16.1 — Format the configuration

cd D:\RedDust\reddust-infrastructure\terraform\dev

terraform fmt

### 21.16.2 — Initialize the working directory

terraform init

Terraform reads versions.tf, downloads the Google provider, creates the local .terraform directory, and writes .terraform.lock.hcl. A successful initialization ends with a success message.

### 21.16.3 — Validate syntax and internal references

terraform validate

Do not proceed to apply unless validation succeeds.

### 21.16.4 — Generate the first execution plan

terraform plan

terraform plan does not make the planned infrastructure changes. It compares desired configuration, Terraform state, and live provider information. Read every proposed action. A plus sign indicates resource creation.

The plan should contain resources resembling:

google_project_service.compute

google_project_service.oslogin

google_compute_project_metadata_item.enable_oslogin

google_project_iam_member.gateway_os_admin

google_compute_firewall.signaling

google_compute_instance.gateway

### 21.16.5 — Save and apply the reviewed plan

terraform plan -out=tfplan

terraform apply tfplan

Mandatory habit

The core Terraform workflow is: edit → terraform fmt → terraform validate → terraform plan → read the plan → terraform apply. Do not normalize auto-approval while you are learning or while infrastructure changes can create costs.

DIAGRAM PLACEHOLDER — DIAGRAM TF-14: Terraform Command Lifecycle Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-14: Terraform Command Lifecycle” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.17 — Inspect Outputs and Verify the GCP Resources

terraform output

terraform output -raw gateway_external_ip

Now open the GCP Console as an inspection tool. In Compute Engine → VM instances verify the Terraform-created VM: reddust-gateway-dev, Sydney zone, e2-medium, Ubuntu 24.04, 10 GB disk, network tag reddust-gateway and an external IP.

Avoid manual drift

Once Terraform owns a property, do not casually change that property in the GCP Console. Change the .tf configuration and let Terraform apply the change. The Console becomes primarily a viewer, logging surface and troubleshooting interface.

DIAGRAM PLACEHOLDER — DIAGRAM TF-15: Configuration Drift Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-15: Configuration Drift” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.18 — SSH into the Terraform-Created VM and Run the Verification Gate

Use browser SSH or gcloud. The gcloud form is useful because it explicitly names the Terraform-created VM, zone and project.

gcloud compute ssh reddust-gateway-dev \`

--zone australia-southeast1-b \`

--project YOUR_PROJECT_ID

### 21.18.1 — Verify identity and sudo

whoami

sudo whoami

Expected sudo result: root.

### 21.18.2 — Verify Ubuntu, CPU, RAM and disk

cat /etc/os-release

nproc

free -h

df -h /

Check

Expected Step-20 result

Ubuntu

VERSION_ID="24.04" and VERSION_CODENAME=noble

nproc

2

RAM

Approximately 4 GB

Root disk

Approximately 10 GB before filesystem/OS overhead considerations

### 21.18.3 — Verify OS Login metadata

curl -s \\

-H "Metadata-Flavor: Google" \\

http://metadata.google.internal/computeMetadata/v1/project/attributes/enable-oslogin

Expected: TRUE.

### 21.18.4 — Repeat the sudo test after five minutes

sleep 300 && sudo whoami

Expected: root. This specifically protects against the earlier transient browser-SSH/sudo behavior that motivated using OS Login from day one.

DIAGRAM PLACEHOLDER — DIAGRAM TF-16: First-Boot Verification Gate Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-16: First-Boot Verification Gate” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show the verification gate for OS version, CPU/RAM/disk, OS Login metadata and persistent sudo before package installation. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.19 — Verify No Unnecessary Workload Service Account Is Attached

gcloud compute instances describe reddust-gateway-dev \`

--zone australia-southeast1-b \`

--project YOUR_PROJECT_ID \`

\--format="get(serviceAccounts.email)"

For this simple echo VM, the ideal result is no workload service account. If an unexpected default Compute service account appears, correct that through Terraform rather than manually editing the VM.

## 21.20 — Prepare Ubuntu and Create the Same Shared Team Python Runtime

Terraform creates infrastructure; the first learning iteration still bootstraps the application runtime explicitly over SSH. The runtime layout must match Step 20 exactly so Terraform-created VMs and manually created VMs behave the same way.

### 21.20.1 — Update the Operating System

sudo apt update
sudo apt upgrade -y
test -f /var/run/reboot-required && echo "REBOOT REQUIRED" || echo "NO REBOOT REQUIRED"

If a reboot is required, reboot, reconnect and verify sudo whoami again.

### 21.20.2 — Install Build, Media, ACL and Transfer Dependencies

sudo apt install -y \
  build-essential git curl unzip ffmpeg rsync acl make gcc \
  libssl-dev zlib1g-dev libbz2-dev libreadline-dev libsqlite3-dev \
  libncurses-dev xz-utils tk-dev libffi-dev liblzma-dev libgdbm-dev \
  libnss3-dev libxml2-dev libxmlsec1-dev uuid-dev

### 21.20.3 — Create the Shared /opt/reddust Hierarchy and Service Identity

sudo mkdir -p /opt/reddust/runtime
sudo mkdir -p /opt/reddust/reddust-gateway
sudo useradd --system --home-dir /opt/reddust --shell /usr/sbin/nologin reddust 2>/dev/null || true
sudo chown -R reddust:$(id -gn reddust) /opt/reddust/reddust-gateway

### 21.20.4 — Install Central pyenv and Exact CPython 3.12.10

sudo git clone https://github.com/pyenv/pyenv.git /opt/reddust/runtime/pyenv
sudo bash -c '
export PYENV_ROOT=/opt/reddust/runtime/pyenv
export PATH="$PYENV_ROOT/bin:$PATH"
export MAKE_OPTS="-j2"
pyenv install 3.12.10
'

sudo chown -R root:root /opt/reddust/runtime/pyenv
sudo chmod -R a+rX /opt/reddust/runtime/pyenv
sudo chmod -R go-w /opt/reddust/runtime/pyenv

Verify:

/opt/reddust/runtime/pyenv/versions/3.12.10/bin/python --version

### 21.20.5 — Create One Shared .venv and Upgrade pip

sudo -u reddust \
  /opt/reddust/runtime/pyenv/versions/3.12.10/bin/python \
  -m venv /opt/reddust/reddust-gateway/.venv

sudo -u reddust \
  /opt/reddust/reddust-gateway/.venv/bin/python \
  -m pip install --upgrade pip

Verify:

/opt/reddust/reddust-gateway/.venv/bin/python --version
/opt/reddust/reddust-gateway/.venv/bin/python -c "import sys; print(sys.executable); print(sys.base_prefix)"

### 21.20.6 — Grant the Existing OS Login Team Access through ACLs

After each user has logged into the VM once, record their actual whoami values, resolve them with getent passwd, and apply the same named-user ACL policy described in Step 20.11. Do not create per-user RedDust virtual environments.

for U in "$ME" "$TANVI" "$SAYAN" "$SOUBHANIK" "$AZAD"; do
  sudo setfacl -R -m "u:${U}:rwX" /opt/reddust/reddust-gateway
  sudo find /opt/reddust/reddust-gateway -type d \
    -exec setfacl -m "d:u:${U}:rwx" {} +
done

DIAGRAM PLACEHOLDER — DIAGRAM TF-17: Shared Python Runtime and Team Access Isolation Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-17: Shared Python Runtime and Team Access Isolation” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Ubuntu system Python /usr/bin/python3 untouched, central CPython 3.12.10 under /opt/reddust/runtime/pyenv, one shared .venv under /opt/reddust/reddust-gateway, root-owned immutable runtime, reddust-owned application directory, and five OS Login users sharing access. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.21 — Upload the Existing RedDust Gateway Source into the Shared Integration Directory

Prepare reddust-gateway.zip on Windows. Include application source, EchoAudioTrack code, requirements.txt and required non-secret configuration. Exclude .venv, __pycache__, logs, .git and secrets.

Upload to the current human user's home directory only as a temporary landing point:

gcloud compute scp `
  D:\RedDust\reddust-gateway.zip `
  reddust-gateway-dev:~/ `
  --zone australia-southeast1-b `
  --project YOUR_PROJECT_ID

On the VM:

rm -rf /tmp/reddust-gateway-upload
mkdir -p /tmp/reddust-gateway-upload
unzip ~/reddust-gateway.zip -d /tmp/reddust-gateway-upload
find /tmp/reddust-gateway-upload -maxdepth 2 -type f

Deploy into the canonical shared integration directory while preserving .venv:

sudo rsync -a \
  --chown=reddust:reddust \
  --exclude='.venv/' \
  --exclude='.git/' \
  --exclude='__pycache__/' \
  /tmp/reddust-gateway-upload/ \
  /opt/reddust/reddust-gateway/

Reapply the team ACL policy after manual source deployment. The shared .venv is never uploaded and never replaced.

DIAGRAM PLACEHOLDER — DIAGRAM TF-18: Source Transfer into the Shared Integration Runtime Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-18: Source Transfer into the Shared Integration Runtime” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show Windows source and requirements crossing the deployment boundary while Windows .venv, caches, Git metadata and secrets are excluded; Linux uses the existing shared /opt/reddust runtime. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.22 — Install Application Requirements and Start FastAPI from the Shared .venv

Install dependencies once, as the service identity:

sudo -u reddust \
  /opt/reddust/reddust-gateway/.venv/bin/python \
  -m pip install -r /opt/reddust/reddust-gateway/requirements.txt

Verify critical packages:

/opt/reddust/reddust-gateway/.venv/bin/python -m pip show fastapi
/opt/reddust/reddust-gateway/.venv/bin/python -m pip show uvicorn
/opt/reddust/reddust-gateway/.venv/bin/python -m pip show aiortc
/opt/reddust/reddust-gateway/.venv/bin/python -m pip show av

Run the application manually as reddust:

cd /opt/reddust/reddust-gateway
sudo -u reddust \
  /opt/reddust/reddust-gateway/.venv/bin/python \
  -m uvicorn main:app --host 0.0.0.0 --port 8000

### 21.22.1 — Local VM Health Test

curl http://127.0.0.1:8000/healthz

Expected:

{"status":"ok","service":"reddust-gateway"}

### 21.22.2 — Internet Health Test from Windows

terraform output -raw gateway_external_ip
curl.exe http://YOUR_EXTERNAL_IP:8000/healthz

If the same health JSON returns from Windows, Terraform has produced an Internet-reachable FastAPI signalling endpoint while the application itself is running from the canonical shared runtime.

DIAGRAM PLACEHOLDER — DIAGRAM TF-19: Public FastAPI Reachability from the Shared Runtime Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-19: Public FastAPI Reachability from the Shared Runtime” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show the public signalling path through TCP 8000 to Uvicorn/FastAPI and the /healthz or /offer request/response sequence, without confusing it with WebRTC media. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.23 — Discover the Real WebRTC UDP Range and Add the Second Terraform Iteration

The media firewall should use the actual Linux ephemeral range observed on the VM, rather than a hardcoded example. This makes a useful Terraform learning exercise: create base infrastructure, inspect the running system, refine configuration, and apply only the incremental difference.

cat /proc/sys/net/ipv4/ip_local_port_range

Record the actual start and end values. Then return to VS Code and add these variables to variables.tf:

variable "webrtc_udp_start" {

description = "Beginning of Linux UDP ephemeral port range"

type = number

}

variable "webrtc_udp_end" {

description = "End of Linux UDP ephemeral port range"

type = number

}

Add the actual values to terraform.tfvars. The following numbers are only an example; use the values reported by your VM:

webrtc_udp_start \= 32768

webrtc_udp_end = 60999

### 21.23.1 — Add the WebRTC UDP firewall rule

resource "google_compute_firewall" "webrtc_udp" {

project = var.project_id

name = "allow-reddust-webrtc-udp"

network = "default"

direction = "INGRESS"

priority = 1000

source_ranges = [

"0.0.0.0/0"

]

target_tags = [

"reddust-gateway"

]

allow {

protocol = "udp"

ports = [

"${var.webrtc_udp_start}-${var.webrtc_udp_end}"

]

}

depends_on = [

google_project_service.compute

]

}

### 21.23.2 — Review the incremental plan

terraform fmt

terraform validate

terraform plan

The key learning point: Terraform should keep the VM, IAM, OS Login and TCP firewall unchanged and propose only the new UDP firewall resource.

terraform apply

DIAGRAM PLACEHOLDER — DIAGRAM TF-20: Incremental Terraform Change Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-20: Incremental Terraform Change” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

DIAGRAM PLACEHOLDER — DIAGRAM TF-21: Signalling vs Media Firewall Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-21: Signalling vs Media Firewall” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Split HTTP POST /offer + SDP signalling from ICE/DTLS/SRTP WebRTC audio media, emphasizing that HTTP success does not prove media success. Show default VPC, NIC, target tag, public IPv4, TCP 8000 signalling rule and/or UDP WebRTC rule as appropriate, with Internet ingress direction clearly marked. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.24 — Inspect Terraform State and Configure STUN

terraform state list

You should see resources resembling the Ubuntu image data source, both firewall rules, the Compute Engine VM, OS Login metadata, IAM member, and enabled project services. This list is a practical view of what Terraform believes it owns.

### 21.24.1 — React Native STUN configuration

const pc = new RTCPeerConnection({

iceServers: [

{

urls: 'stun:stun.l.google.com:19302',

},

],

});

### 21.24.2 — aiortc STUN configuration

from aiortc import (

RTCConfiguration,

RTCIceServer,

RTCPeerConnection,

)

configuration = RTCConfiguration(

iceServers=[

RTCIceServer(

urls="stun:stun.l.google.com:19302"

)

]

)

pc = RTCPeerConnection(configuration)

Step-20 scope

STUN is enabled; TURN/coturn is not installed yet. If restrictive NAT/CGNAT prevents direct connectivity, the next architecture step is an authenticated TURN fallback rather than progressively weakening random firewall controls.

DIAGRAM PLACEHOLDER — DIAGRAM TF-22: ICE/STUN Candidate Discovery Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-22: ICE/STUN Candidate Discovery” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show ICE candidate discovery with Google STUN, direct candidate checks and the distinction between STUN discovery and future TURN relay fallback. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.25 — Point the Mobile App at the Terraform Output and Test the Echo

terraform output -raw offer_url

Use the returned temporary HTTP URL as the mobile app’s development signalling endpoint. Because the public IP is ephemeral, Terraform output is the preferred source of truth for the current address.

### 21.25.1 — Wi-Fi test

Test the complete path while the Android phone is on Wi-Fi. Confirm each success gate independently:

☐ POST /offer reaches FastAPI and succeeds.

☐ The SDP answer is returned and set as the React

Native remote description.

☐ ICE reaches connected or completed.

☐ aiortc receives the incoming audio track.

☐ EchoAudioTrack creates the return audio.

☐ The React Native remote track event fires.

☐ The native audio system sends the remote stream

to the speaker.

☐ Kim hears the audible echo.

### 21.25.2 — 4G/5G test

Turn Wi-Fi off and repeat on mobile data using the standalone preview/development build so local Metro connectivity does not invalidate the test. The mobile-data audible echo is the decisive Step-20 Internet milestone.

DIAGRAM PLACEHOLDER — DIAGRAM TF-23: Wi-Fi vs Mobile Data Validation Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-23: Wi-Fi vs Mobile Data Validation” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Compare phone-on-Wi-Fi and phone-on-4G/5G paths through NAT/CGNAT to the same GCP Gateway and identify the mobile-data echo as the decisive Internet validation. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

DIAGRAM PLACEHOLDER — DIAGRAM TF-24: Complete WebRTC Echo Sequence Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-24: Complete WebRTC Echo Sequence” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Represent the immediately preceding subsection faithfully, using the exact RedDust component names, paths, GCP resource names and trust boundaries described in the runbook. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.26 — Put the Proven Shared Gateway Under systemd

Only after the manual Uvicorn command and echo path work should the process become a boot-persistent service. The unit is independent of any developer's OS Login home directory.

[Unit]
Description=RedDust WebRTC Gateway
After=network.target

[Service]
Type=simple
User=reddust
WorkingDirectory=/opt/reddust/reddust-gateway
Environment="PYTHONUNBUFFERED=1"
ExecStart=/opt/reddust/reddust-gateway/.venv/bin/python -m uvicorn main:app --host 0.0.0.0 --port 8000
Restart=always
RestartSec=3

[Install]
WantedBy=multi-user.target

Activate it:

sudo systemctl daemon-reload
sudo systemctl enable reddust-gateway
sudo systemctl start reddust-gateway
sudo systemctl status reddust-gateway
sudo journalctl -u reddust-gateway -f

DIAGRAM PLACEHOLDER — DIAGRAM TF-25: systemd Managed Shared Runtime Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-25: systemd Managed Shared Runtime” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show systemd launching the Gateway as non-login user reddust with WorkingDirectory=/opt/reddust/reddust-gateway and ExecStart pointing directly to the shared .venv Python/Uvicorn executable. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.27 — Failure Isolation

Troubleshoot from the outside inward so signalling and media failures are not confused.

Question

If NO, inspect

Can external /healthz be reached?

Uvicorn --host 0.0.0.0, current external IP, TCP 8000 firewall, VM network tag

Does POST /offer succeed?

FastAPI route, request schema, Android HTTP policy, application logs

Does the SDP answer apply?

SDP parsing and aiortc exceptions

Does ICE reach connected/completed?

STUN, ICE candidates, UDP firewall, actual Linux ephemeral port range

Does aiortc receive an audio track?

microphone permission, getUserMedia, addTrack/client WebRTC logic

Is return echo audible?

EchoAudioTrack, server addTrack, RN remote track event, native speaker/audio routing

Wi-Fi passes but 5G fails?

Likely restrictive NAT/CGNAT; plan authenticated coturn TURN in the next step

DIAGRAM PLACEHOLDER — DIAGRAM TF-26: Troubleshooting Decision Tree Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-26: Troubleshooting Decision Tree” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Build a decision tree from /healthz to /offer to SDP to ICE to incoming track to audible echo, with likely fault domains at each failure point. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.28 — Safe Terraform Learning Experiments After the Echo Works

### 21.28.1 — Observe a machine-type plan without applying it

Temporarily change the machine type input to e2-small, run terraform plan and inspect the proposed change. Then change it back to e2-medium and plan again. Do not apply the experimental e2-small change. The final plan should return to no changes.

terraform plan

### 21.28.2 — Understand destroy without casually running it

terraform destroy can remove resources Terraform manages. Do not run it while the active Step-20 environment is needed. Use a destroy plan to understand the impact first:

terraform plan -destroy

Cost/safety mindset

Terraform can create expensive infrastructure very quickly. The plan review is both a technical safety gate and a cost-control gate. Unexpected replacements, public exposure, large managed services or many resources should stop the apply until understood.

## 21.29 — Next Terraform Lesson: Move Local State to GCS

The first learning build stores state locally in terraform.tfstate. That is acceptable for one developer while learning, but it is not the team architecture. After the Gateway works, create a dedicated GCS state bucket, enable object versioning, restrict access, configure a GCS backend, and migrate local state.

Dedicated GCS state bucket

↓

object versioning

↓

restricted IAM

↓

backend "gcs"

↓

terraform init -migrate-state

DIAGRAM PLACEHOLDER — DIAGRAM TF-27: Local to Remote State Evolution Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-27: Local to Remote State Evolution” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show evolution from local terraform.tfstate to a protected GCS backend with versioning, restricted IAM and team-safe state access. Show a phased progression from the current VM echo baseline to remote state, custom networking, managed services, CI/CD, observability/security and later GKE without implying those later components already exist. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.30 — RedDust Terraform Evolution After Step 21

Do not rush to GKE. The disciplined progression is to make the VM-based Internet echo reproducible first, then deepen Terraform skills one platform layer at a time.

Stage

Terraform learning focus

RedDust outcome

Current Step 20

Provider, variables, API enablement, IAM, OS Login, VM, firewall, outputs, state

Repeatable FastAPI/aiortc echo VM

Next

GCS remote state

Team-safe shared Terraform state

Networking

Custom VPC, subnet, static IP, DNS, NAT where required

Controlled RedDust network rather than default VPC

Platform services

Artifact Registry, Secret Manager, Cloud SQL/Redis only when needed

Managed application dependencies

CI/CD

Workload identity, Cloud Build/GitHub Actions, plan/apply gates

Automated infrastructure and application delivery

Observability/security

Cloud Monitoring, Logging, alerting, security controls

Pilot operations and DevSecOps

Kubernetes later

GKE, node pools/Autopilot, Workload Identity, Kubernetes networking, Helm/GitOps

Orchestrated multi-service runtime when scale/operations justify it

DIAGRAM PLACEHOLDER — DIAGRAM TF-28: Terraform Roadmap to Pilot-Ready Platform Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-28: Terraform Roadmap to Pilot-Ready Platform” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Use Terraform concepts and resource relationships accurately: provider/configuration, state, plan/apply, Google APIs, IAM, VM, firewall and outputs; distinguish infrastructure ownership from application bootstrap. Show a phased progression from the current VM echo baseline to remote state, custom networking, managed services, CI/CD, observability/security and later GKE without implying those later components already exist. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## 21.31 — Step-21 Terraform Completion Checklist

☐ Terraform CLI installed and available in

PowerShell.

☐ gcloud installed and Application Default

Credentials created.

☐ RedDust infrastructure repository created and

.tf files committed appropriately.

☐ terraform init and terraform validate succeed.

☐ terraform plan reviewed before apply.

☐ Compute/OS Login APIs managed by Terraform.

☐ Project enable-oslogin=TRUE managed by

Terraform.

☐ Administrator receives

roles/compute.osAdminLogin.

☐ reddust-gateway-dev e2-medium created in

australia-southeast1-b.

☐ Ubuntu 24.04 LTS and 10 GB pd-standard boot

disk verified.

☐ VM uses tag reddust-gateway and ephemeral

external IPv4.

☐ Temporary TCP 8000 firewall is

Terraform-managed.

☐ OS Login and sudo pass immediately and after

five minutes.

☐ Exact Python 3.12.10 installed in the central /opt/reddust runtime; one shared Linux .venv created at /opt/reddust/reddust-gateway/.venv.

☐ Existing RedDust FastAPI/aiortc source deployed to /opt/reddust/reddust-gateway without a Windows .venv or any per-user Linux .venv.

☐ Local VM /healthz succeeds.

☐ External /healthz succeeds through Terraform

firewall.

☐ Actual VM Linux ephemeral UDP range discovered.

☐ WebRTC UDP firewall added as a second Terraform

iteration.

☐ STUN configured on peers.

☐ Wi-Fi WebRTC echo succeeds.

☐ 4G/5G WebRTC echo succeeds or failure is

isolated as a TURN requirement.

☐ Gateway runs under systemd after manual

success.

☐ Terraform state list matches expected managed

resources.

☐ No Terraform-managed properties are being

casually changed in the GCP Console.

☐ Next task is GCS remote state before wider team

use.

DIAGRAM PLACEHOLDER — DIAGRAM TF-29: Definition of Done Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-29: Definition of Done” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Summarize the main completion gates as checkable milestones from Terraform initialization through VM verification, shared runtime, signalling, UDP media and successful Wi-Fi/4G echo. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## Appendix A — Command Quick Reference

Purpose

Command

Check Terraform

terraform -version

Authenticate ADC

gcloud auth application-default login

Format

terraform fmt

Initialize

terraform init

Validate

terraform validate

Preview change

terraform plan

Save plan

terraform plan -out=tfplan

Apply reviewed plan

terraform apply tfplan

View outputs

terraform output

Get public IP

terraform output -raw gateway_external_ip

List state objects

terraform state list

Preview destroy

terraform plan -destroy

SSH

gcloud compute ssh reddust-gateway-dev --zone australia-southeast1-b --project YOUR_PROJECT_ID

VM UDP range

cat /proc/sys/net/ipv4/ip_local_port_range

Start shared Uvicorn runtime manually

/opt/reddust/reddust-gateway/.venv/bin/python -m uvicorn main:app --host 0.0.0.0 --port 8000

Service logs

sudo journalctl -u reddust-gateway -f

## Appendix B — Canonical Terraform Dev Folder

D:\RedDust

eddust-infrastructure erraform\dev│

├── .gitignore

├── .terraform.lock.hcl # created by terraform init; commit it

├── apis.tf

├── compute.tf

├── firewall.tf

├── iam.tf

├── outputs.tf

├── provider.tf

├── terraform.tfvars # environment values; do not commit in this setup

├── variables.tf

└── versions.tf

Generated locally and ignored:

├── .terraform├── terraform.tfstate

├── terraform.tfstate.backup

└── tfplan

## Appendix C — Suggested Team Rules Once Terraform Is Adopted

☐ Infrastructure changes start as code changes,

not console clicks.

☐ Every change receives terraform fmt, validate

and plan.

☐ Plans are reviewed before apply.

☐ Unexpected destroy/replace actions block the

apply.

☐ State is migrated to a protected remote backend

before multiple developers operate the same environment.

☐ Secrets are not stored in state/config

casually; use a deliberate Secret Manager and CI identity design.

☐ Application deployment and infrastructure

provisioning remain conceptually separate.

☐ GKE is introduced only when orchestration

benefits exceed operational complexity.

☐ Development, staging and production eventually

use reusable modules with environment-specific inputs.

☐ Terraform becomes the documented source of

truth for Terraform-managed GCP infrastructure.

DIAGRAM PLACEHOLDER — DIAGRAM TF-30: Future Repository and Environment Model Future image-generation prompt: Create a presentation-ready technical architecture diagram titled “DIAGRAM TF-30: Future Repository and Environment Model” for the RedDust platform. Use a clean landscape layout, white or very light background, dark-blue section headers, restrained Google Cloud styling, readable labels, and directional arrows. Keep the diagram suitable for insertion into a technical onboarding Word document and later reuse in a PowerPoint deck. Show developer laptops and feature branches feeding Git/PR/CI, then one controlled integration checkout and one shared runtime on the VM. Avoid decorative clutter; prioritize architecture, sequence, ownership, security boundaries and operational clarity.

## Closing Note

The first goal is deliberately modest: reproduce the known Step-20 VM-based WebRTC echo environment with code. Once that works, Terraform will stop feeling like a new language and start feeling like a repeatable way of expressing cloud architecture. From that foundation, custom networking, managed services, CI/CD, DevSecOps and eventually GKE can be added one controlled layer at a time.

Recommended first working session

Stop at the first successful terraform plan if necessary. Verify that the plan represents exactly the resources you expect. Apply only after the plan is understood. Then progress through VM verification and the existing echo application deployment without introducing additional platform complexity.